RIT \ EDS \ FARA

FARA Registry

Communication Management Plan

EDS / RIT / FARA

Project Name:

Amendment History - Document Status (e.g. Draft, Final, Release #):

| CR# (optional) | Document Version# | Approval Date | Modified By | Section, Page(s)and Text Revised |
| --- | --- | --- | --- | --- |
| Initial Revision | 1.0 |  | Elaine | Initial Revisions to tail to the RIT project (AI. Decide where on web space specific communication artifacts will reside) |
|  | 1.1 |  | Elaine | Made changes to reflect the higher utilization of teleconferencing |
|  | 1.2 |  | Elaine | Made changes reflecting Project Planning documents review |

### INTRODUCTION

This document describes the plan for communications between all of the stakeholders involved in project delivery.  Communications are categorized into External Communications, which involve client or supplier personnel, and Internal Communications, involving communications that are internal to EDS.

For each type of communication, this plan describes:

- The name or type of communication

- The intent of the communication

- The responsibility for that communication

- The audience/distribution for that communication (if different than those named in the “Responsibility” column)

- The communication media (e.g., meeting, conference call, e-mail) for that communication

- The timing/frequency that this communication item is delivered

- The standard that applies to this communication

### External Communications

| Type (1) | Description / Purpose (2) | Responsibility (3) | Distribution (4) | Media (5) | Timing (6) | Standard (7) |
| --- | --- | --- | --- | --- | --- | --- |
| External Steering Committee Status Meeting | This formal meeting addresses the accomplishments and results of the project with the client (or client representative) at selected milestones in the project. These meetings address commitments, plans, risks, status of activities and significant issues for the project, as well as how the project fits into the current business environment and the communication of the results of measurement and analysis activities. If the project is performing quantitative management, address client expectations, project goals related to process capability and quantitative management analysis results. | Project Manager (leads meeting) FARA Customer | Steve Baiera Bill Harnett John Manos Marty Ohman Michelle Whalen Marianne Wilcox Jen Farmer Steven Coad Sandy Morris Tracy Rerica Elaine Simone Lei Wu | Conference call. (866) 811-0794 passcode: 902629# In person if the subject matter will be visual heavy. | The second Thursday of every month, 4:30 – 5:30. If this falls during break or exam week the meeting will be rescheduled in advance | Use standard presentation format An agenda is distributed in advance. Meeting minutes are captured and stored on the RIT Team website |
| Client Satisfaction Survey | To review the client satisfaction on the project | Project Manager | Jen Farmer Michelle Whalen John Manos Lei Wu Steven Coad Sandy Morris Tracy Rericha Elaine Simone | Email containing attachment in Word Document form. Instructions on who to email responses back to will be provided at a later time. | At the end of each academic quarter (End of February, end of May) | Senior Project (Interim/Final) Sponsor Evaluation Client Satisfaction Surveys are turned in to Software Engineering department |
| Full Change Control Board (CCB) Meeting | Review, evaluate, approve or reject, and prioritize change requests. Group approved change requests into releases. | Quality Assurance Manager | Jen Farmer John Manos Michelle Whalen Steven Coad Sandy Morris Tracy Rericha Elaine Simone | Group Meeting or conference call (866) 811-0794 passcode: 902629# | Adhoc. Meetings scheduled as needed. | Recurring meetings are scheduled through Outlook. An agenda is distributed in advance. Meeting minutes are captured and stored on the RIT Team website |

### Internal Communications

| Type (1) | Description / Purpose (2) | Responsibility (3) | Distribution (4) | Media (5) | Timing (6) | Standard (7) |
| --- | --- | --- | --- | --- | --- | --- |
| Internal Project Team Status Meeting | Regularly scheduled meetings: Include all affected groups to discuss project action items, activities, progress, risks, issues and results of measurement and analysis activities. Includes FARA representative Event driven: When new requirements are added, existing requirements are changed, etc | Project Manager (leads) Project team members | Jen Farmer John Manos Michelle Whalen Steven Coad Sandy Morris Tracy Rericha Elaine Simone | Group Meeting in Eds Aruba conference room or conference call (866) 811-0794 passcode: 902629# | Every Tuesday from 4:30-6 | Recurring meetings are scheduled through Outlook. An agenda is distributed in advance. Meeting minutes are captured and stored on RIT Team website |
| Project Technical Review Meetings | Review the technicality of the project, solution, design, tools …etc. | Project Manager | Jen Farmer John Manos Michelle Whalen Steven Coad Sandy Morris Tracy Rericha Elaine Simone | Meeting | Event driven – after Design - depends on the project phases Scheduled through Outlook. | An agenda is distributed in advance. Minutes are captured and stored on RIT project website |
| Team Status Report | Update the Project Manager with explanations for task variances, accomplishments for the reporting period, issues, planned time out of the office, remarks and results of measurement and analysis activities. | Team members | Steven Coad Sandy Morris Tracy Rericha Elaine Simone | MS Word document | Weekly by COB on Friday | Team Status Reporting Procedure Email to the Project Manager |
| Management Status Report | Provide management with current team status, accomplishments, issues and results of measurement and analysis activities. Includes time tracking. | Project Manager | Steve Baiera Bill Harnett John Manos Marty Ohman Michelle Whalen Marianne Wilcox Jen Farmer Steven Coad Sandy Morris Tracy Rerica Elaine Simone Lei Wu | MS Word document | Monthly by COB on Monday, the week of a steering committee meeting. | Management Status Reporting Procedure Store on the RIT project Website |

### Escalation Path

In accordance with the Issue Management and Escalation Procedure, these are the roles and names in the escalation chain.

#### Project Issues and Risks

| Sequence | Role |
| --- | --- |
| 1. | Michelle Whalen, John Manos, Lei Wu |
| 2. | Steve Baiera |
| 3. | Marianne Wilcox |
| 4. | Bill Hartnett |