FEATURE NAME

| Priority: | Essential |
| --- | --- |
| Effort: | 30 Hours |
| Risk: | 1-Risk |
| Description: | The search page need to be modified such that it flows nicer and all the functionality works appropriately |
| Notes and Questions: | Currently non implemented functionality that need to be implemented - Resources doesn’t do anything - All red comments do not work |

Feature Attribute Values

- Priority

  - Essential: This is one of the major improvements requested for this years project

- 30 Hours

  - 20 Implementation

  - 5 Testing

  - 5 bug fixing (prior to release)

- 1 – Risk

  - While the amount of work required is extensive the type of work (html) makes it less risky in nature and a good starting point to get us started in the new project