FEATURE NAME

| Priority: | Expected |
| --- | --- |
| Effort: | 40 Hours |
| Risk: | 3-Risk |
| Description: | Create a system that will prevent multiple users from signing up the same organization. |
| Notes and Questions: |  |

Feature Attribute Values

- Priority

  - Expected: Key stakeholders strongly desire and expect this feature. It may have been promised to them in a certain release. It's absence would substantially reduce the success of the project.

- Effort 40 Hours

  - 35 Hours Implementation

  - 5 Hours Testing

- Risk

  - The majority of this risk is due to the fact that we are inexperienced with datasets. In addition this feature may produce undesired effects if it prevents data from being entered that is not truly the same organization