# STEP/EMS

### The Closers

Kumaran Mahenthiran

Jed Crelley

David Beaton

### Project Sponsor

David Kluge

Chloe Alexson

Rick Voight

### Faculty Mentor:

Tom Reichlmayr

### Project Overview

The STEP (Society for Total Emergency Programs) Council of the Genesee Regions, Inc. is a not-for-profit organization that produces a yearly Emergency Medical Services (EMS) Directory and maintains a website based database system, where EMS organizations can maintain and update their current information. This system also provides searching capabilities and allows editors to download data and have the information printed into a hardcopy.

During the past two years RIT students were working on the database to provide an efficient released version. Our team is going to be continuing this progress by fixing “problem” issues currently in this system, along with optimizing search capabilities, reorganizing the registration process to accommodate an easier entry of data and more intelligent handling of the registration, providing a more automated generation of PDF’s for printing, and generally addressing usability issues.

### Basic Requirements:

The Sponsors and Team have identified three basic aspects to the requirements. Since the system is pre-existing, our primary role will be to refine and improve on the following areas.

- The user interface.

  - The search interface.

    - Improve searching interface options.

    - Improve display of search results.

  - The registration interface.

    - Allow organizations to register as multiple types.

    - Verify that organization is unique and not currently in system.

    - Allow multiple contacts under one organization to enter organization data.

  - Improve other areas of the interface, specifically the changes specified by the sponsors.

- The database

  - Improved searching and registration functionality is going to require reworking aspects of the database in order to achieve the desired results.

  - The database team will also identify other optimizations.

- The InDesign printing

  - The creation of PDFs needs to be more automated to reduce the amount of manual editing.

  - Create templates to allow other regions to change the PDFs data into their own desired format

  - Create a preview of data before registrant approves it in a form similar to the way it will appear in the printed directory.

### Development Process

### The development team will be split into three areas of primary responsibilities.

Jed will be responsible primarily for database changes and implementations; secondary responsibilities will include work on InDesign.

Kumaran will be responsible primarily for interface changes and design; secondary responsibilities will include work on InDesign.

David Beaton will be responsible primarily for InDesign; secondary responsibilities will include interface designs and implementations.

Our development model and processes will work as follows:

Agile Method:

The nature of this project requires us to use a highly flexible software process. As a result, we have decided the Agile methods would best fit. Since the sponsors are on a tight schedule, we must have a process in place which satisfies the necessary requirements, risks and technical feasibilities. Two other challenges are in place. First, the system is actively be used. Therefore, we must be able to quickly integrate changes without extensive downtime along with a high degree of reliability. Secondly, the sponsors are planning a mass mailing update request for all organizations around week 7. Accommodating this, we must also assess risk and priorities appropriately. Our long-term and short-term processes will work with a staging plan and weekly updates to the schedule. First, we will schedule major releases which will occur roughly every 3-4 weeks. Within these long-term schedules, we will schedule all the requirements with the highest priorities. Within our longer term schedules, we will also meet once a week as a team to discuss any new priorities, and the long-term schedule will be realigned. To expedite these requirements, the Agile methods we use will incorporate two aspects.

Feature Driven:

Since most of the requirements gathering have been done by the previous two project groups, our role will be more of implementing new features or addressing problems currently in the system. To accomplish this, we will incorporate a feature driven model which uses specific feature request documents. The sponsors will fill out the templates for the new requests. The request will include a description of the problem they want addressed and their priority of the request. We will as a team meet once a week and discuss the risks involved with the request along with the technical feasibilities. If it is determined we can address the problem in a reasonable manner, we will schedule in the request.

Reactive Driven:

Again, this project has the potential to have many unplanned priority changes of high importance. Our solution to this ambiguity is to provide a “Reactive Driven” aspect to our process. Within our weekly meetings, we will address the current state of development and any issues which have become the top priority. We will analyze our long-term schedule and realign this schedule to reflect the updated priorities. We will also teleconference with the sponsors on a weekly basis. This should provide the additional framework from which to gauge if a schedule change needs to be made.

Testing Methodology;

Testing will be done 2 weeks before final deployment. A test plan will be created which identifies and stresses the main components of the system. It will be done by hand and verified after each test case. As new features are added, additional test cases will be added to the test suite. The test plan will be applied both against the test server and after deployment, will be applied on the real system.

Development Environment:

Each development team member will have their own development environment on their own personal computer. This development environment will contain all the source code, along with IIS and SQL 2000 servers running locally. Additionally, a virtual test directory will be created off the main domain name. This will allow changes to be viewed by the sponsor in the development environment before integrating the changes and will decrease the chances of corrupting the deployed environment. This prototyping technique will also allow the development team to present interfaces to the sponsors from which they can comment on. Integrations will be done on the test server and final deployment will occur from this code base. This will also prevent deep branches of code diverging, while at the same time, allowing us a central integration point which is not the live server code.

Final Analysis:

Our expectations are that this flexible and robust process will allow for an efficient development cycle. By using processes which are based on short quick iterations, we feel that we will be able to easily absorb any challenges which are presented to us. Secondly, by providing the ability to use a test environment, we both increase the interaction on the sponsor’s end, while at the same time guaranteeing data integrity and preventing any catastrophic losses.

### Risk Analysis