# Meeting Minutes

December 1, 2005

### Attendance

Jed Crelley (Secretary), David Beaton, Kumaran Mahenthiran, Tom Reichlmayr, Dave Kluge (by phone), Chloe Alexson, Rick Voight (by phone)

### Meeting Objectives

- Introductions

- Gain a broad understanding of what has been accomplished by previous groups

- Determine points of issue with the current solution

- Develop preliminary objectives for the first three weeks

### Key Points

- Adding advertisement by-lines to the application (not front page though)

- Sub-divide search results so that you do not have to page through lines and lines of data to find the correct information

- Modify the search screen to allow for more refined organization searches

- Better wording of the directions on various web pages (Proper English)

- Ability to add organizations as a certain type and have the application automatically duplicate the data under other categories they might belong to

- Improve upon the InDesign functionality to eliminate as much manual labor as possible

- Better interface to make it look less like a local/regional interface/database and more like a local/regional/state/national multi-purpose system.

- Fix language issues; some text doesn’t use proper English.

- Preliminary Timeline

  - January

    - Would like to be able to add organizations that span over many types of organizations

  - February, March

    - Improve the screens that gather information from the organizations, especially in regards to multiple counties

### Primary Avenues for Enlightenment

- Dave - create timeline, prioritization, domain details

- Chloe - Writing enhancements

- Rick - manage timeline

### By Next Week

- David Beaton – Go through documentation to determine ways to set up development environments

- Kumaran Mahenthiran – Create rough draft for risk management and a synopsis

- Jed Crelley – Create a preliminary timeline

- Dave Kluge – Go though 2005-2006 projects to be undertaken and prioritize requirements in the order of their importance

### Next Meeting

- Date December 8, 2005 4:30 PM

- We will use Rick’s conference line 877-253-3843 82693# if he is not there by 4:45 then Dave Kluge will call RIT

- Objectives - Develop timeline, risk management document and prioritize requirements