# Project Status Report

Period:	1/5/04 – 1/9/04

Team:	Jon Ferry, Chris Helmeset, Greg McGraw, Jon Peffer

## Accomplishments this Period:

- IBM DB2 installed on server machine.

- IBM WebSphere Application server installed on server machine.

- IBM Portal, Studio, and Portal Toolkit obtained from IBM download site.

- Process documentation available at:

http://www.se.rit.edu/~kangaroo/Documents/ProcessDoc.doc

- HTML project plan available at:

http://www.se.rit.edu/~kangaroo/Documents/SrProjPlan1.html

## Ongoing Items:

- Waiting on system administrator to install WebSphere Studio and Portal Toolkit on client machines.

- Improve understanding of healthcare domain and functions of customer service reps.

- Research of TIGRESS application and source code to get a clearer view of the functionality.

- Research of IBM WebSphere portal technology using technical documentation available via internet.

## Activities Next Period:

- Creation of portal technology feasibility report template which will be used at the end of the project to transfer our knowledge to the Excellus staff.

- Begin development of initial prototype based on portal research conducted this week.

## Issues:

- *RESOLVED* IBM RIT partnership is being renewed.  This is currently an IBM action item.

- RIT Interim System Administrator works restricted hours and has limited knowledge base with respect to IBM WebSphere products.

## Other Notes:

- The current goal is to complete all the groundwork and obtain a preliminary understanding of the problem background, domain, and portal technology.