Scope

FARA Registry Project

Version 1.1

EDS \ RIT \ FARA

Wednesday, July 29, 2026

# Document Control

Primary Owner:	Elaine Simone

ens6412@rit.edu

Secondary Owner:	Tracy Rericha

tmk1698@rit.edu

Inquiries to:	Elaine Simone

ens6412@rit.edu

# Change History

| Published / Revised Date | Version # | Author | Section / Nature of Change |
| --- | --- | --- | --- |
| February 2, 2006 | 1.0 | RIT Team | Initial Creation |
| February 3, 2006 | 1.1 | Steven Coad | Changed to conform to template, added small description of scope scale |

# Review and Approval History

Required reviewers for the document in question should be indicated by placing an "X" next to their name in the following table.  In the column entitled "vote" record each reviewers vote using the following letters (shown below) to indicate their approval, disapproval or submission of changes needed to garner their approval:

A - Approved

C - Changes were submitted and shall constitute approval of the reviewer if incorporated

D - Declined (This vote requires an explanation indicating why approval was denied.)

Required reviewers who have not responded by the deadline set shall be considered to be in agreement with the contents of the document under review.

| Organization\Role | Reviewer/Approver | Required | Vote |
| --- | --- | --- | --- |
| FARA | Jennifer Farmer |  |  |
| EDS | Michelle Whalen |  |  |
| EDS | John Manos |  |  |

Table of Contents

Document Control	2

Change History	2

Review and Approval History	2

FARA Registry Project Release 1.0 Scope	4

1.1	In Scope Requirements:	4

1.2	Out of Scope Requirements:	6

# Detailed Performance Requirements

# Detailed Interface Requirements

# Detailed Design Requirements

# Functional Business Requirements

# Performance Requirements

# Interface Requirements

# Design Requirements

# Physical and Implementation Requirements

# FARA Registry Project Release 1.0 Scope

This document captures the scope of the development for Release 1.0 of the FARA Registry project. In order to provide a ranking of the importance of each requirement, the following scales were used, based on feedback from the FARA representative and a coarse-grained effort estimation by the RIT development team:

Prioritization:				Effort:

1 – Low 				1 – isolated task, ~2 hours

3 – Medium				2 – small task but related to others, ~4 hours

5 – High				3 – medium task, ~8 hours

4 – large task, ~30 hours

5 – subsystem, ~50 hours

## In Scope Requirements:

The following requirements will be included in Release 1.0 of the FARA Registry Project developed by the RIT team:

| Requirement | Description | Priority | Priority Rating | Effort Rating | Scope Rating |
| --- | --- | --- | --- | --- | --- |
| F1.001.000 | Indexed by Major Search Engines | Medium | 3 | 1 | 3 |
| F2.002.000 | General Information about Registry on Site | High | 5 | 1 | 5 |
| F3.003.000 | HIPAA Acceptance a Must | High | 5 | 2 | 10 |
| F3.004.000 | Explanation Page for HIPAA Decline | High | 5 | 2 | 10 |
| F4.005.001 | Error Page for Invalid Guardian Age | High | 5 | 2 | 10 |
| F4.005.000 | Guardian Age Check | High | 5 | 1 | 5 |
| F5.006.000 | Change Log | Medium | 3 | 3 | 9 |
| F5.007.000 | Communication Log | Medium | 3 | 2 | 6 |
| F6.008.000 | All fields documented in FieldAttributes.xls | High | 5 | 4 | 20 |
| F6.009.000 | International Patients Accounted For | Medium | 3 | 4 | 12 |
| F6.010.000 | Validation Page-by-Page | Medium | 3 | 3 | 9 |
| F6.011.000 | Patient Pending List | High | 5 | 3 | 15 |
| F6.011.001 | Message with Number of Pending Patients | Medium | 3 | 2 | 6 |
| F6.012.000 | Registry Coordinator Approves New Patients | Medium | 3 | 3 | 9 |
| F7.013.000 | Registry Coordinators perform Patient Lookups | Medium | 3 | 4 | 12 |
| F7.014.000 | Querying the Registry | High | 5 | 5 | 25 |
| F8.017.000 | Query Results can be Export to Excel | High | 5 | 3 | 15 |
| F9.018.000 | Patients Actively Confirm Information Up to Date | Medium | 3 | 2 | 6 |
| F9.019.000 | Home Page Reminders | Medium | 3 | 1 | 3 |
| F10.020.000 | Annual Email Reminder | Medium | 3 | 4 | 12 |
| F10.021.000 | 3 Consecutive Email Reminders | Medium | 3 | 4 | 12 |
| F10.022.000 | Automatic Account Disabling | Medium | 3 | 3 | 9 |
| F11.023.000 | Authentication Fields Entered Twice | Medium | 3 | 1 | 3 |
| F11.024.000 | Email address is the userid | Medium | 3 | 4 | 12 |
| F11.025.000 | Email address update can be changed to userid | Medium | 3 | 3 | 9 |
| F11.026.000 | Password specifics | Medium | 3 | 3 | 9 |
| F11.027.000 | Stronger password requirements for RC/Admin | Medium | 3 | 3 | 9 |
| F11.028.000 | User lockout after attempting to login # of times | Medium | 3 | 2 | 6 |
| F11.029.000 | Retrieving authentication information via email | Medium | 3 | 3 | 9 |
| F11.030.000 | Registry Coordinators can disable accounts | Medium | 3 | 2 | 6 |
| F11.031.000 | Administrator can reset passwords | Low | 1 | 2 | 2 |
| F13.034.000 | Read Only Fields are Grayed-out | Medium | 3 | 1 | 3 |
| F13.035.000 | Registry Coordinators can edit any patient field | Medium | 3 | 4 | 12 |
| F14.036.000 | Each field shall have an instruction | Medium | 3 | 3 | 9 |
| F14.037.000 | Email link | Medium | 3 | 2 | 6 |
| F14.038.000 | Context Help | Medium | 3 | 2 | 6 |
| F14.038.000 | Explanation of the Page Itself | High | 5 | 1 | 5 |
| F14.038.000 | Tool tips!!! | High | 5 | 1 | 5 |
| F14.039.000 | Concise Error Messages | Medium | 3 | 1 | 3 |
| F15.040.000 | Printable Confirmation Screen | Low | 1 | 1 | 1 |
| F16.042.000 | Links/News/Educational Resources on Home Page | Low | 1 | 1 | 1 |
| F17.043.000 | Adminstrator Manages All Types of Accounts | Low | 1 | 5 | 5 |
| F17.045.000 | All Account Types Log In through the same interface | Low | 1 | 2 | 2 |
| F17.045.001 | Authentication Method Leads to correct screen based on Account Type | Medium | 3 | 2 | 6 |
| F18.046.000 | Access Registry through FARA site | High | 5 | 2 | 10 |
| P1.047.000 | Browser Compatible | Medium | 3 | 1 | 3 |
| I1.048.000 | System is stand-alone | Medium | 3 | 0 | 0 |
| D1.049.000 | Information entered in multiple screens | Medium | 3 | 5 | 15 |
| D2.050.000 | Screens easy to read and uncluttered | Medium | 3 | 4 | 12 |
| D3.051.000 | Process Documented to Add/Modify/Delete Questions | Medium | 3 | 3 | 9 |
| D5.052.000 | Site has navigation/progress indicator | Low | 1 | 3 | 3 |
| D5.053.000 | Cancelling will cause a loss of previously entered information | Low | 1 | 2 | 2 |
| D5.054.000 | Mechanism for RC/Admin navigation of site | Medium | 3 | 4 | 12 |
| D5.055.000 | User lockout after attempting to login # of times | Low | 1 | 1 | 1 |
| D6.056.000 | Header/footer is similar to FARA site | Medium | 3 | 3 | 9 |
| PI1.058.000 | Minimal constraints on Date/Time of Deployment | High | 5 | 0 | 0 |
| PI2.059.000 | Secure Location for Storing Information | High | 5 | 0 | 0 |
| PI2.060.000 | Secure Connection for Logged In Users | High | 5 | 0 | 0 |
| PI3.061.000 | Successful Completion of UAT testing | High | 5 | 0 | 0 |
| PI4.062.000 | Training materials/user manual provided | Medium | 3 | 4 | 12 |
| PI5.063.000 | Successful Dry Run in Office Environment | High | 5 | 4 | 20 |
| PI6.064.000 | Architectural Diagram Dictates PI Requirements | High | 5 | 0 | 0 |
| PI7.065.000 | One-time Data Load for Database | Medium | 3 | 0 | 0 |

## Out of Scope Requirements:

The following requirements will be NOT be included in Release 1.0 of the FARA Registry Project and will be deferred for future releases.

| Requirement | Description | Priority | Priority Rating | Effort Rating | Scope Rating |
| --- | --- | --- | --- | --- | --- |
| F7.015.000 | Save, Load, & Delete Queries | Low | 1 | 4 | 4 |
| F7.016.000 | Query Results are Sortable | Low | 1 | 2 | 2 |
| F8.017.000 | Query Results can be Exported to XML | Low | 1 | 4 | 4 |
| F12.032.000 | RC can run reports | Medium | 3 | 5 | 15 |
| F12.032.001 | Registry Flow Report | Medium | 3 | 3 | 9 |
| F12.032.002 | Demographics Report | Medium | 3 | 4 | 12 |
| F12.032.003 | Contact List Report | Medium | 3 | 4 | 12 |
| F12.032.004 | Inactive Accounts Report | Medium | 3 | 3 | 9 |
| F12.032.005 | Delinquint' Accounts Report | Medium | 3 | 4 | 12 |
| F12.033.000 | Reports can be Printed | Medium | 3 | 4 | 12 |
| F12.033.000 | Standard Format for Reports | Medium | 3 | 1 | 3 |
| F12.033.000 | Reports can be exported to Excel/PDF | Medium | 3 | 4 | 12 |
| F15.041.000 | Email Containing Information Entered to Patient/RC | Low | 1 | 1 | 1 |
| F17.044.000 | Adminstrator can Create New RCs | Low | 1 | 3 | 3 |
| F17.044.001 | RC input demographic information | Low | 1 | 2 | 2 |