FARA Patient Registry

FARA Patient Registry System Test Plan

FARA Patient Registry

System Test Plan

Primary Owner: Elaine Simone

Inquiries To: Elaine.Simone@gmail.com

April 23, 2006

Version 1.2

Test Plan to be reviewed by the following people:

| Reviewed By | Name | Date |
| --- | --- | --- |
| EdS Project Manager | Michelle Whalen |  |
| EdS Tech Lead | John Manos |  |
| Technical Team Lead | Steven Coad |  |
| Quality Assurance Manager | Elaine Simone |  |

Revision History

| Revision | Date | Revised By | Section / Nature of Change |
| --- | --- | --- | --- |
| 1.0 | 04/09/06 | Elaine Simone | Initial Creation |
| 1.1 | 04/19/06 | Elaine Simone | Edits and expansion based on preliminary discussion |
| 1.2 | 04/23/06 | Elaine Simone | Changes based on Testing Materials Review Meeting |

System Identification:

| Solution Name | FARA Patient Registry |
| --- | --- |
| Product Release# | 1.0 |

Table of Contents

1.	Overview	4

2.	General Information	4

3.	Test Cases	6

4.	Testing Approach	6

5.	Defect Discovery & Resolution	7

6.	Resources	7

- Overview

Introduction

System Testing is performed to ensure that a system has been integrated correctly and is ready for User Acceptance Testing. The System Test Plan document pulls together the process by which System Testing will be conducted. This document includes schedule, references to test cases, test process, defect tracking process and resource information.

Purpose

To document the process and schedule for System Testing

## General Information

Solution Name

FARA Patient Registry

Scope

Refer to FARA Registry Project Scope.doc

Objectives

- To test the full integretaion of the FARA Patient Registry - To ensure all technical issues have been resolved - To prepare for User Acceptance Testing

The Testing Team will be following the FARA Patient Registry Release 1.0.

| Milestones |  |  |
| --- | --- | --- |
| Description | Scheduled Delivery |  |
| Create System Testing Plan | 04/20/06 |  |
| Create System Test Cases | 04/20/06 |  |
| Review System Test Cases | 04/22/06 |  |
| Update System Test Cases (if necessary) | 04/26/06 |  |
| System Testing Kick Off | 04/26/06 | 4:30-6:00pm |
| Create System Test Data | 04/27/06 |  |
| Execute System Test Cases (first run through) | 04/28/06 - 05/02/06 |  |
| Document/Track/Retest any defects/issues | 04/28/06 - 05/07/06 |  |
| Testing Defect Fixes | 04/29/06 – 05/07/06 |  |
| System Testing Status Meeting | 05/01/06 | 5:30-6:30 |
| System Testing Status Meeting | 05/04/06 | 12:30-1:30 |
| Full Regression Testing of Defect Fixes Complete | 05/06/06 |  |
| System Testing Complete | 05/07/06 |  |
| System Testing Signoff | 05/07/06 |  |

Test Environment

Place an X beside the selection that is applicable. If ‘other’ explain below. Platform: x_Windows 2000 x_Unix x_Other Web Application. Platform Independent System implemented in Model Office Environment within service provider, WebhostForLife URL: www.webhost4life.com\registry\page.aspx Will be confirmed in announcement signaling the start of testing Networking: Any special network requirements Targeted browsers: Internet Explorer 4.x, Mozilla 1.7, and Firefox 1.5

Reference Documents

- FARA Registry Project Scope.doc - System_Test_Cases.doc - p_FARA_Registry_SystemTest_Process. doc - p_FARA_Registry_Testing_Defect_Resol. Doc All documents located at the following URL - http://www.se.rit.edu/~cortez/

Assumptions

- Testers will have access to RIT Project Website - Unit Testing for Project is complete prior to testing start - System is ready for System Testing on time - System Testing Environment is built prior to testing start

Risks / Constraints

- Testing is being performed by two organizations, EDS personel and RIT students. - Coordination of when sections are either being tested, or issues are being resolved

## Test Cases

Test Case Information

System Test cases for the FARA Patient Registry 1.0 are located on the RIT Website http://www.se.rit.edu/~cortez/index.php Documents >> System Testing >> FARA Registry System Test Cases.doc Status of System Test Cases will be tracked in the assignment spreadsheet, also located on the Website http://www.se.rit.edu/~cortez/index.php Documents >> System Testing >> FARA Registry System Testing Assignments.xls

## Testing Approach

Test Case Development Strategy

System testing will start April 28th. Before the end of the day May 2nd all testers should have completed a complete run through of their assigned test cases. Another full run through, with new defect fixes in place should be completed before the end of the day May 6th. Testers will also work with the developers helping in both recreating identified defects and in testing deploy defect fixes. The Testing Environment will be unavailable daily between 7:00 and 8:00 am. This down time is for the implementation of defect fixes. All documentation will also be updated on the website at this time, in addition to the sending out of the daily status report. If other outages need to occur (for instance, to remedy a system crippling failure) an email message will be sent out notifying testers prior to the outages start, and then when the outage is complete. Testers are responsible for providing the Quality Assurance Manager with a status by 5pm for each test case executed and a status of pass/fail/defects. Email farapatientregistrytest@gmail.com with subject “System Test Report”. The Quality Assurance Manager is responsible for daily status reports on the progress of testing via email to the project team, and updating the system test status log. Two Status Meetings will be held (see above for dates and times) to discuss progress, issues and large defects. The Following is for Reference Purposes only, and is not necessary information for participants executing System Test Cases System Testing will be carried out using a core of test cases developed and written based on documented Detail Requirements, Design following the FARA Registry Project System Test process located on the RIT Website http://www.se.rit.edu/~cortez/index.php Documents >> System Testing >> p_FARA_Registry_SystemTest_Process.doc The test cases must contain adequate detail and include step-by-step instructions on how to use the tool(s) and the expected results at each step. This includes specific testing related to profile types, data migration as it pertains to specific requirements, and using the appropriate amount of data to test performance (i.e., specific number of records). It is important that the test cases include all the information necessary for completing the testing so they can be leveraged in UAT testing. The test case form has been provided offline. All cases will be reviewed by the Testing Team with additional resources (i.e., Technical Leader, Developer, EDS mentors) to ensure that all aspects of the FARA Patient Registry Release 1.0 requirements are thoroughly tested. This will help ensure that they are consistent, and any data inconsistencies/corruption is identified and resolved. This will also reduce the risk of not identifying issues due to steps being missed.

## Defect Discovery & Resolution

Test Case Defect Discovery and Resolution

When a question or problem defect has been determined to be an issue, this needs to be reported by following FARA Patient Registry System Testing Defect Resolution Process. This process is located on the RIT Website http://www.se.rit.edu/~cortez/index.php Documents >> System Testing >> p_FARA_Registry_Testing_Defect_Resol.doc

## Resources

Resource Requirements

The resource requirements to undertake the preparation and execution of System Testing will be as indicated: - EDS Testers - RIT- EDS Mentor Testers - RIT Testers - DBA - Model Office Environment

| Resource Types |  |  |  |
| --- | --- | --- | --- |
| Below is the listing of the number resources required for FARA Patient Registry Release 1.0 System Testing, skill sets needed, and time frame required meet the testing requirements. |  |  |  |
| Resource Type | Number Required | Skill Sets | Time Needed |
| EDS Testers | Minimum 2 | Knowledge in: Web applications, ASP.NET 2.0, C#, Microsoft .net 2.0, Visual Web developer 2005 | Duration of testing* |
| RIT- EDS Mentor Testers | 3 |  | Duration of testing* |
| RIT Testers | 4 |  | Duration of testing* |
| DBA | 1 | Knowledge in: Microsoft SQL Server | Duration of testing* |