## Roles and Responsibilities Definition

Project Name:

Amendment History - Document Status (e.g. Draft, Final, Release #):

| CR# (optional) | Document Version # | Approval Date | Modified By | Section, Page(s)and Text Revised |
| --- | --- | --- | --- | --- |
| Initial Revision | 1.0 |  | Elaine | Whole document |
| Update | 2.0 |  | Sandy | Added Team Leader Role, redefined Project Manager Role |

| ### Role: | ### Name: |
| --- | --- |
| Team Leader | Elaine |

### Responsibilities

- Takes strategic direction from Project Sponsor and Steering Committee

- Escalates issues to Project Sponsor and Steering Committee

- Communicates status to faculty coach

- Assure proper resources and equipment are provided

- Determines team support needs and obtains needed support facilities

- Escalates development issues to Technical lead

- Review and approval of documents before being sent out by project manager

- Repository management

| ### Role: | ### Name: |
| --- | --- |
| Project Manager | Tracy |

### Responsibilities

- Maintain the scope of the work, significant scope changes are formally documented, re-planning occurs, and results of re-planning communicated

- Identifies, communicates and manages project risks

- Create/Maintain overall project schedule

- Communicates status to client, project team, sponsor & steering Committee

- Conducts Project leadership status and issue meetings as per the project communication plan

- Ensures development team is adhering to team standards and processes

- Creates and communicates the Quality plan and Configuration Management plan.  Ensures the development team is executing to these plans.

- Communicates status with the team leader

| ### Role: | ### Name: |
| --- | --- |
| Developer | Team |

### Responsibilities

- Work with client/requestor to define business requirements

- Conduct testing & verification of account specific configuration data

- Assists with developing system test plans

- Get deliverable sign off from customer\client

- Develop training material as needed

- Deliver training to account representatives in a ‘train the trainer’ approach

- Performs conformance reviews for requirements, estimating, business design, technical design, and produce

- Provides requirements traceability

- Creates business and technical designs for each change request.

- Creates unit test plan, cases and data for each change request.  Executes unit test plan.

- Creates system test cases and data.  Participates in executing system test plan.

- Tracks defects on conformance review form for defects identified during conformance reviews

- Follow the project’s Configuration Management and Quality plan

- Comply with team standards and procedures

- Create and deliver status reports

- Communicate technical issues to Technical Team leader in an urgent/timely manner to facilitate resolution

- Manage time to the project schedule so that all tasks assigned are completed on the assigned due dates

- Participate in Team meetings, requirements and design meetings

- Provide coaching and mentoring to other team members (as needed)

| ### Role: | ### Name: |
| --- | --- |
| Technical Leader | Steve |

### Responsibilities

- Facilitates bringing the right resources together to develop/resolve technical solutions

- Point of contact for technical issues that arise during solution development

- Ensures cross functional communication occurs between development activities and understands the whole solution – BIG PICTURE

- Provides day to day status of development issues to project manager for quick resolution

- Participate in All reviews either formally or informally (requirements (analysis), design, produce, testing, etc.)

- Approve ALL development\technical changes

- Configuration Management Coordinator - works with Developers to resolve configuration management conflicts

- Define, Document, Maintain and Enforce Project Coding Standards

- Responsible for the creation of Implementation Plans (including back out plans and verification plans) for all changes being made

- Responsible for the planning and coordination of implementation windows and the resources required

- Review and approve ALL architecture changes

- Responsible for managing the data model

| ### Role: | ### Name: |
| --- | --- |
| Customer\Client | FARA/EdS Jen Farmer |

### Responsibilities

- Provide detailed requirements; participate in requirements determination process

- Participate in Business Designing

- Review and Approve Requirements and Business Design

- Create User Acceptance Test Cases (UAT)

- Execute UAT test cases

- Assist with System and Regression testing

- Create and deliver applicable training documentation

- Provide status to FARA Board of Directors

- Participate in project meetings

- Follow project change control process

| ### Role: | ### Name: |
| --- | --- |
| Quality Assurance Manager | Elaine |

### Responsibilities

- Complete Testing Plan

- Complete Test Case Matrix for all test cases being executed in testing effort

- Responsible for overall success of System and User Acceptance Testing (UAT) activities

- Identifies testers and testing participants

- Creates roles and responsibilities for testing participants

- Ensure testing team responsibilities are being met

- Co-ordinates UAT activities with customer

- Ensures testing specifications are properly linked to detailed business requirements and Traceability matrix

- Communicate status and assignments to Project Manager and Project Team

- Responsible for coordination, communication, training, execution and management of the project Testing Defect Resolution Process.

- Ensure all testing defects are assigned, worked and resolved according to the project schedule

- Attend project status and issue meetings

- Coordinate UAT signoff activities

- Schedule and Facilitate testing status meetings with the testers

- Communicate and escalate testing issues to Project Manager timely

- Ensure all test cases are reviewed

- Caretaker of documents

- Responsible for managing change control of documents

| ### Role: | ### Name: |
| --- | --- |
| Testers | Team |

### Responsibilities

- Communicate issues to Testing coordinator

- Execute Test Plan (execute test cases- system and UAT)

- Execute project testing defect remediation process - complete Defect Forms and send to Test coordinator

- Develop System, Regression UAT Test cases based on requirements, business designs and business scenarios where necessary

- Ensure test case requirement Traceability

- Facilitate and participate in Test case conformance reviews

- Provide status to Testing Coordinator

- Attend testing status meetings

| ### Role: | ### Name: |
| --- | --- |
| Software Control Change Board | Team |

### Responsibilities

- Attend the change control meetings

- Follow change control process

- Evaluate and document change

| ### Role: | ### Name: |
| --- | --- |
| UI Coordinator | Sandy |

### Responsibilities

- Work with client/requestor to define interface requirements

- Investigate the accessibility and disability issues

- Consider Usability concerns

- Point of contact for User Interface Concerns

- Works with Quality Assurance Manager for User Acceptance Testing activities

- Mitigate accessibility and disability issues

- Help develop user guide, read me, FAQ