# Section 1

| Project: | FARA Registry Project |  | Date (m/d/yyyy): | 1/10/06 |
| --- | --- | --- | --- | --- |
| Application: |  |  | Location: | Desk check |
| Author: | RIT Team |  | Time: |  |
| Discovery Phase: |  |  | Length in minutes: |  |
| Other Phase: |  |  | CR #: |  |
| Version\Release: |  |  |  |  |
| Purpose: | Review of Project Plan Documents (see work product list below) |

Effort Metrics: Each project should record and report total effort by project phase (work category in production support) for conformance reviews (meeting prep, meeting, and post meeting times) and total rework time.

|  |  | Meeting |  |  |  |  |  |  |  | Post Meeting |  | Post Meeting |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total |  | Prep |  |  | Meeting |  | Number |  |  | Recording |  | Validate |
| Effort |  | Effort |  |  | Effort |  | Participants |  |  | Effort |  | Effort |
| 0 | = | 0 | + | ( | 0 | * | 0 | ) | + | 0 | + | 0 |

| Post Review Defect Resolution Effort (Rework) | 0 |
| --- | --- |

Defects are identified only in those work products that have been released for review or have been accepted as complete.  At a MINIMUM, metrics are to be reported at the project phase level.  It is expected that they be recorded monthly.  There should be at least one REWORK Task per project phase.

Defect Metrics:

| Defect Type | 1 Catastrophic | 2 Major no wrk | 3 Major wrk | 4 Minor | 5 Cosmetic | 6 Internal | Total Defects |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 Requirements Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 2 Design Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 3 Coding Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 4 Testing Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 5 Documentation Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 6 Process/Standards Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 7 Hardware/System Software Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 8 Human Intervention Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 9 Other Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 10 Project Management Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 11 Third-Party Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

The numbers in the fields in columns 1 through 6, rows 1 through 11 need to be entered manually.

Click the “Calculate Totals” button above to re-calculate formulas and tables (or select Calculate Totals under Tools).

Template Fields are protected above this line.

|  | Work Product: |  | Work Product Type: |  | Status: |
| --- | --- | --- | --- | --- | --- |
|  | Roles and Responsibilities.doc Version 1.0 |  | Project Plan Docs |  | Approved with Modifications |
|  | Communications Pan.doc Version 1.1 |  | Project Plan Docs |  | Approved with Modifications |
|  | Quality Assurance |  | Project Plan Docs |  | Approved with Modifications |
|  | Risk Management Plan |  | Project Plan Docs |  | Approved with Modifications |
|  | Project Plan |  | Project Plan Docs |  | Approved |

| Work Product Size Reviewed: | TOTAL Source Lines of Code | Physical (P) or Logical (L) | TOTAL Pages of Documentation |
| --- | --- | --- | --- |

# Section 2

| Participant | Name | Prep Minutes |
| --- | --- | --- |
| QA: | n\a |  |
| Author: | RIT Team | 0 |
| Facilitator: | n\a | 0 |
| Recorder: | Michelle Whalen | 0 |
| Reviewer(s): | Michelle Whalen | 0 |
|  |  | 0 |
|  |  | 0 |
|  |  | 0 |
|  |  | 0 |
|  |  | 0 |
|  |  | 0 |

| References: |  |  |  |
| --- | --- | --- | --- |

| Conclusions: |  |
| --- | --- |

| Recorder Authorization: | Michelle Whalen |  | 1/10/06 |
| --- | --- | --- | --- |

Defect Detail Table

| Assigned Re-Reviewer: | Michelle Whalen |
| --- | --- |

| Work Product (page/location) | Action Item, Issue or Defect Description | Defect Type | Defect Severity | Defect Origin | (Resolved Date & Initials | (Re-Reviewed Date & Initials |
| --- | --- | --- | --- | --- | --- | --- |
| Roles & Responsibilities Doc | List out the names of each Team member for the Developer, Testers and Software Change Control Board Roles. | A |  |  |  |  |
| Roles & Responsibilities Doc | New responsibility for Project Manager Role: “Ensures that project tasks are prioritized and works with the team to manage time and assignments across the team – level work loads.” | A |  |  |  |  |
| Roles & Responsibilities Doc | Once the R & R doc is completed send a copy to Jen Farmer | A |  |  |  |  |
| Roles & Responsibilities Doc | It is not clear who is responsible for DBA tasks. Do we need a role specific for DBA? If not then we should add responsibilities specific for DBA tasks to the Developer Role. | A |  |  |  |  |
| Communications Plan | For the Steering Committee Meeting under the responsibility column - remove delivery manager, the project manager leads the meeting, remove group manager, replace Client Leadership with FARA Customer, remove Client Project Manager | A |  |  |  |  |
| Communications Plan | For the Steering Committee Meeting under the Distribution column this is where you list out the names of each person who is supposed to attend the meeting. | A |  |  |  |  |
| Communications Plan | For the Steering Committee Meeting under the Distribution column remove the para about the meeting minutes and place that in the Standard column. | A |  |  |  |  |
| Communications Plan | For the Steering Committee Meeting under the Media column add the teleconference number | A |  |  |  |  |
| Communications Plan | For the Client Satisfaction Survey under the Distribution column this is where you list out the names of each person who will be a part of the survey. | A |  |  |  |  |
| Communications Plan | For the Client Satisfaction Survey under the Distribution column move the stored para to the Standard column | A |  |  |  |  |
| Communications Plan | For the Client Satisfaction Survey under the Media column state that the survey will be sent out via e-mail and completed surveys will be submitted via e-mail. | A |  |  |  |  |
| Communications Plan | For the Client Satisfaction Survey under the Standard column you can remove “EDS client …” and “Business Partner ….. | A |  |  |  |  |
| Communications Plan | For the CCB meeting under the Responsibility column who is the Change Control Board Chairman? This should line up with the R & R doc. | A |  |  |  |  |
| Communications Plan | For the Project Status Meeting under the Distribution column list out participant names and move minutes para to the Standard column. | A |  |  |  |  |
| Communications Plan | For the Client Satisfaction Survey under the Media column add the conference call number and the conference room at EDS is the Aruba conf room | A |  |  |  |  |
| Communications Plan | Delete the Technical Launch row – we will not be doing this (we should confirm with John Manos) | A |  |  |  |  |
| Communications Plan | For the Technical Review Meetings under the Responsibility column this should be the Technical Leader | A |  |  |  |  |
| Communications Plan | For the Technical Review Meetings under the Distribution column list out names of attendees and move minutes para to the standard column. | A |  |  |  |  |
| Communications Plan | For the Status reports under the Distribution column list out the names of individuals who are required to submit status reports. | A |  |  |  |  |
| Communications Plan | For the Status reports under the Distribution column move e-mail sent to the media column | A |  |  |  |  |
| Communications Plan | For the Management status reports under the Distribution column list who this status report is going to be delivered to. (Timing Column) | A |  |  |  |  |
| Communications Plan | For the Management status reports maybe we should make the timing of this once a month right before the Steering Committee meeting. | A |  |  |  |  |
| Communications Plan | Update version number on document footer | A |  |  |  |  |
| Communications Plan | Once communications plan is updated need to send out to the whole team including the Steering Committee Team | A |  |  |  |  |
| Quality Assurance Plan | I would add to the Quality Assurance Audits section that there will be planned audits through the Client Satisfaction Surveys that are sent out at the end of each RIT academic quarter | A |  |  |  |  |
| Quality Assurance Plan | Once quality plan is updated need to send out to the whole team including the Steering Committee Team | A |  |  |  |  |
| Risk Mgmt Plan | Risk Exposure section I think that Scope creep should have a higher overall risk and End user finds requirements unsatisfactory should have a lower overall risk | A |  |  |  |  |
| Risk Mgmt Plan | R1 add to mitigation strategy use of EDS mentors and RIT faculty | A |  |  |  |  |
| Risk Mgmt Plan | R2 add to mitigation strat that the initial baseline of the detailed requirements should consider effort and duration and consider a phased approach. | A |  |  |  |  |
| Risk Mgmt Plan | R2 add to the contingency plan … through our formal change control process | A |  |  |  |  |
| Risk Mgmt Plan | R3 add to contig plan … keep Jen involved in and close to all business related discussions. Also through the completion and review of a business design. | A |  |  |  |  |
| Risk Mgmt Plan | R4 add to mitg strat … allow team members to express problems through weekly status reports | A |  |  |  |  |
| Risk Mgmt Plan | R4 add to cont plan involve RIT Faculty Advisor and follow escalation chain defined in communications plan | A |  |  |  |  |
| Risk Mgmt Plan | R5 in mitg strat replace team leader with project manager | A |  |  |  |  |
| Risk Mgmt Plan | R10 – replace “Lana” with Jen Farmer (I think??) | A |  |  |  |  |
| Project Plan | No issues – looks great. |  |  |  |  |  |

| DEFECT TYPE: |  | DEFECT SEVERITY: |
| --- | --- | --- |
| 1 – Requirements Error | 8 – Human Intervention Error | 1 - Catastrophic |
| 2 – Design Error | 9 – Other Error | 2 - Major - no work around |
| 3 – Coding Error | 10 - Project Management Error | 3 - Major - work around available |
| 4 - Testing Error | 11 - Third-Party Error | 4 - Minor |
| 5 – Documentation Error | (I) - Issue (not a defect) | 5 – Cosmetic |
| 6 – Process/Standards Error | (A)– Action (not a defect) | 6 - Internal |
| 7 – Hardware/System Software Error |  |  |

The following table represents questions that should be asked in ALL analyze phase reviews.  The answers to the questions will lead to the one or more of the following:

- The request or individual request phased work products are not endorsed

- Issues, actions items and faults are identified and documented in the above log

- Process conformance has been compromised

| Work Product |
| --- |
| # | Analyze Phase Conformance Review Criteria Checklist | Yes | No | N/A |
| High Level Requirements |
|  | Have all high level requirements been documented in the standard template? |  |  |  |
|  | Is there a need to add any additional high level requirements? |  |  |  |
|  | Are all high level requirements clearly documented and understood by all? |  |  |  |
|  | Is there a contact person identified for each high level requirement that can be contacted for further clarification if needed? |  |  |  |
|  | Is there enough information to proceed to the next phase of the project – determine detailed requirements, create a prototype and architecture diagrams? |  |  |  |