# Section 1

| Project: | FARA Registry Project |  | Date (m/d/yyyy): | 12/19/2005 |
| --- | --- | --- | --- | --- |
| Application: |  |  | Location: | Eds-Aruba |
| Author: | Rit Team \ Elaine Simone |  | Time: | 3:00pm |
| Discovery Phase: |  |  | Length in minutes: | 90 |
| Other Phase: |  |  | CR #: |  |
| Version\Release: | 3.1 |  |  |  |
| Purpose: | Analyze Phase Conformance Review |

Effort Metrics: Each project should record and report total effort by project phase (work category in production support) for conformance reviews (meeting prep, meeting, and post meeting times) and total rework time.

|  |  | Meeting |  |  |  |  |  |  |  | Post Meeting |  | Post Meeting |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total |  | Prep |  |  | Meeting |  | Number |  |  | Recording |  | Validate |
| Effort |  | Effort |  |  | Effort |  | Participants |  |  | Effort |  | Effort |
| 0 | = | 0 | + | ( | 0 | * | 5 | ) | + | 0 | + | 0 |

| Post Review Defect Resolution Effort (Rework) | 0 |
| --- | --- |

Defects are identified only in those work products that have been released for review or have been accepted as complete.  At a MINIMUM, metrics are to be reported at the project phase level.  It is expected that they be recorded monthly.  There should be at least one REWORK Task per project phase.

Defect Metrics:

| Defect Type | 1 Catastrophic | 2 Major no wrk | 3 Major wrk | 4 Minor | 5 Cosmetic | 6 Internal | Total Defects |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 Requirements Error | 0 | 0 | 5 | 9 | 0 | 0 | 14 |
| 2 Design Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 3 Coding Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 4 Testing Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 5 Documentation Error | 0 | 0 | 0 | 2 | 16 | 0 | 18 |
| 6 Process/Standards Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 7 Hardware/System Software Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 8 Human Intervention Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 9 Other Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 10 Project Management Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 11 Third-Party Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 5 | 11 | 16 | 0 | 31 |

The numbers in the fields in columns 1 through 6, rows 1 through 11 need to be entered manually.

Click the “Calculate Totals” button above to re-calculate formulas and tables (or select Calculate Totals under Tools).

Template Fields are protected above this line.

|  | Work Product: |  | Work Product Type: |  | Status: |
| --- | --- | --- | --- | --- | --- |
|  | FARA high_level_requirements v 3.1.doc |  |  |  |  |

| Work Product Size Reviewed: | TOTAL Source Lines of Code | Physical (P) or Logical (L) | TOTAL Pages of Documentation |
| --- | --- | --- | --- |
|  |  | P | 6 |

# Section 2

| Participant | Name | Prep Minutes |
| --- | --- | --- |
| QA: |  |  |
| Author: | RIT Team / Elaine Simone | 15 |
| Facilitator: | Tracy Rericha | 15 |
| Recorder: | Steve Coad | 0 |
| Reviewer(s): | Michelle Whalen | 0 |
|  | John Manos | 0 |
|  | Tracy Rericha | 0 |
|  | Steve Coad | 0 |
|  | Elaine Simone | 45 |
| Customer | Jen Farmer | 0 |
|  |  | 75 |

| References: |  |  |  |
| --- | --- | --- | --- |

| Conclusions: | Some clarification was necessary on what were the appropriate sections for some of the requirements |
| --- | --- |
|  | Solutions for requirement defects were also discussed during the Analyze Phase Review |

| Recorder Authorization: | Steve Coad / Elaine Simone | Date: | 12 /21/2005 |
| --- | --- | --- | --- |

Defect Detail Table

| Assigned Re-Reviewer: | Tracy Rericha |
| --- | --- |

| Work Product (page/location) | Action Item, Issue or Defect Description | Defect Type | Defect Severity | Defect Origin | (Resolved Date & Initials | (Re-Reviewed Date & Initials |
| --- | --- | --- | --- | --- | --- | --- |
| F1 | Did not specify security of website | 1 | 3 | H Req | SC-12/19 | TR-12/22 |
| F1 | Missing requirement to establish web presence | 1 | 4 | H Req | SC-12/19 | TR-12/22 |
| F2 | Get primer wording from Jen | (A) | 6 | H Req | N/A | TR-12/22 |
| F3 | Lacks clarification on whether users must accept conset before entering information | 1 | 4 | H Req | SC-12/19 | TR-12/22 |
| F3 | Consent must be stored for future reference | 1 | 4 | H Req | SC-12/19 | TR-12/22 |
| F3 | Get consent wording from Jen from Lawyer | (A) | 6 | H Req | N/A | TR-12/22 |
| F5 | Too much detail for High Level Requirements | 5 | 4 | H Req | SC-12/19 | TR-12/22 |
| F7 | Should be a design requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| F8 | Revise language to clarify what information is overwritten | 1 | 4 | H Req | SC-12/19 | TR-12/22 |
| P1 | Should be a design requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| P2 | Should be physical requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| P3 | Should be functional requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| P4 | Should be functional requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| P5 | Should be functional requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| P6 | Should be functional requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| P6 | Too much detail for High Level Requirements | 5 | 4 | H Req | SC-12/19 | TR-12/22 |
| P7 | Should be functional requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| P8 | Should be functional requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| P9 | Implies Solution | 1 | 3 | H Req | SC-12/19 | TR-12/22 |
| Performance | Missing requirement for browser compatibility | 1 | 3 | H Req | SC-12/19 | TR-12/22 |
| PI1 | Should be interface requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| I1 | Does not clarify that Paitents and Registry Coordinators interfaces contain different information/accessability | 1 | 3 | H Req | SC-12/19 | TR-12/22 |
| I2 | Should be design requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| I3 | Should be functional requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| I3 | Needs correction, data will become unediable after confirmation, not submission | 1 | 3 | H Req |  | TR-12/22 |
| I4 | Should be functional requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| I5 | Should be design requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| I6 | Should be functional requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| I7 | Should be functional requirement | 5 | 5 | H Req | SC-12/19 | TR-12/22 |
| Physical/ Implementation | Missing requirement for time/date of deployment constraints | 1 | 4 | H Req | SC-12/19 | TR-12/22 |
| Physical/ Implementation | Missing requirement for testing status before deployment | 1 | 4 | H Req | SC-12/19 | TR-12/22 |
| Physical/ Implementation | Missing requirement for completion of user materials before deployment | 1 | 4 | H Req | SC-12/19 | TR-12/22 |
| Physical/ Implementation | Missing requirement for completion of dry run before deployment | 1 | 4 | H Req | SC-12/19 | TR-12/22 |
| Physical/ Implementation | Missing requirement for architecture determination | 1 | 4 | H Req | SC-12/19 | TR-12/22 |
| Physical/ Implementation | Set a milestone date for architecture being chosen | (A) | 4 | H Req | N/A | TR-12/22 |

| DEFECT TYPE: |  | DEFECT SEVERITY: |
| --- | --- | --- |
| 1 – Requirements Error | 8 – Human Intervention Error | 1 - Catastrophic |
| 2 – Design Error | 9 – Other Error | 2 - Major - no work around |
| 3 – Coding Error | 10 - Project Management Error | 3 - Major - work around available |
| 4 - Testing Error | 11 - Third-Party Error | 4 - Minor |
| 5 – Documentation Error | (I) - Issue (not a defect) | 5 – Cosmetic |
| 6 – Process/Standards Error | (A)– Action (not a defect) | 6 - Internal |
| 7 – Hardware/System Software Error |  |  |

The following table represents questions that should be asked in ALL analyze phase reviews.  The answers to the questions will lead to the one or more of the following:

- The request or individual request phased work products are not endorsed

- Issues, actions items and faults are identified and documented in the above log

- Process conformance has been compromised

| Work Product |
| --- |
| # | Analyze Phase Conformance Review Criteria Checklist | Yes | No | N/A |
| High Level Requirements |
|  | Have all high level requirements been documented in the standard template? | X |  |  |
|  | Is there a need to add any additional high level requirements? | X |  |  |
|  | Are all high level requirements clearly documented and understood by all? | X |  |  |
|  | Is there a contact person identified for each high level requirement that can be contacted for further clarification if needed? | X |  |  |
|  | Is there enough information to proceed to the next phase of the project – determine detailed requirements, create a prototype and architecture diagrams? | X |  |  |