# Section 1

| Project: | FARA Registry Project |  | Date (m/d/yyyy): | 01/20/2006 |
| --- | --- | --- | --- | --- |
| Application: |  |  | Location: | Teleconference |
| Author: | RIT Team |  | Time: | 11:00-2:00 |
| Discovery Phase: | Define |  | Length in minutes: | 180 |
| Other Phase: |  |  | CR #: |  |
| Version\Release: | 2.1 |  |  |  |
| Purpose: | Define Phase Review - Review of Detailed Requirements |

Effort Metrics: Each project should record and report total effort by project phase (work category in production support) for conformance reviews (meeting prep, meeting, and post meeting times) and total rework time.

|  |  | Meeting |  |  |  |  |  |  |  | Post Meeting |  | Post Meeting |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total |  | Prep |  |  | Meeting |  | Number |  |  | Recording |  | Validate |
| Effort |  | Effort |  |  | Effort |  | Participants |  |  | Effort |  | Effort |
| 2804 | = | 1180 | + | ( | 180 | * | 5.66 | ) | + | 80 | + | 105 |

| Post Review Defect Resolution Effort (Rework) | 420 |
| --- | --- |

Defects are identified only in those work products that have been released for review or have been accepted as complete.  At a MINIMUM, metrics are to be reported at the project phase level.  It is expected that they be recorded monthly.  There should be at least one REWORK Task per project phase.

Defect Metrics:

| Defect Type | 1 Catastrophic | 2 Major no wrk | 3 Major wrk | 4 Minor | 5 Cosmetic | 6 Internal | Total Defects |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 Requirements Error | 0 | 0 | 6 | 21 | 0 | 0 | 27 |
| 2 Design Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 3 Coding Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 4 Testing Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 5 Documentation Error | 0 | 0 | 0 | 2 | 2 | 1 | 5 |
| 6 Process/Standards Error | 0 | 0 | 0 | 0 | 0 | 1 | 1 |
| 7 Hardware/System Software Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 8 Human Intervention Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 9 Other Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 10 Project Management Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 11 Third-Party Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 6 | 23 | 2 | 2 | 33 |

The numbers in the fields in columns 1 through 6, rows 1 through 11 need to be entered manually.

Click the “Calculate Totals” button above to re-calculate formulas and tables (or select Calculate Totals under Tools).

Template Fields are protected above this line.

|  | Work Product: |  | Work Product Type: |  | Status: |
| --- | --- | --- | --- | --- | --- |
|  | Resolved Issues From Define Phase Review |  |  |  |  |
|  | FARA_detailed_requirements.doc |  |  |  |  |
|  | FieldAttributes.xls |  |  |  |  |

| Work Product Size Reviewed: | TOTAL Source Lines of Code | Physical (P) or Logical (L) | TOTAL Pages of Documentation |
| --- | --- | --- | --- |
|  |  | P | 22+ |

# Section 2

| Participant | Name | Prep Minutes |
| --- | --- | --- |
| QA: |  |  |
| Author: | RIT Team | - |
| Facilitator: | Tracy Rericha | 0:20 |
| Recorder: | Sandy Morris | 1:15 |
| Reviewer(s): | Michelle Whalen | 4:00 |
|  | John Manos | 3:00 |
|  | Steve Coad | 1:00 |
|  | Elaine Simone | 1:05 |
| Customer | Jen Farmer | 9:00 |
|  |  | 0 |
|  |  | 19:40 |

| References: |  |  |  |
| --- | --- | --- | --- |

| Conclusions: |  |
| --- | --- |

| Recorder Authorization: | Sandy Morris | Date: | 1 / 21 / 06 |
| --- | --- | --- | --- |

Defect Detail Table

| Assigned Re-Reviewer: | Elaine Simone |
| --- | --- |

| Work Product (page/location) | Action Item, Issue or Defect Description | Defect Type | Defect Severity | Defect Origin | (Resolved Date & Initials | (Re-Reviewed Date & Initials |
| --- | --- | --- | --- | --- | --- | --- |
| Throughout | When more information is needed this must be called out clearly | 5 | 5 | D Req | SM – 1/21 | ES – 1/22 |
| F3.004.000 | Make it clear that this is just for declination of HIPPA | 5 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F3.004.000 | No pop up, will stay in the same browser window | 1 | 3 | D Req | SM – 1/21 | ES – 1/22 |
| F4.005.000 | Clarification, this is for guardian’s age check not patient’s age check. | 5 | 6 | D Req | SM – 1/21 | ES – 1/22 |
| F4.005.001 | Jen must provide text for when an age less then 18 is entered for guardian | A |  | D Req | SM – 1/21 | ES – 1/22 |
| F5.006.000 | Split into two requirements. One for change log. One for notes field. | 1 | 3 | D Req | SM – 1/21 | ES – 1/22 |
| F6.007.000 | Change requirement into reference to Field Attributes document | 5 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F7.008.000 | Further discussion on Querying required during the design phase | A |  | D Req | SM – 1/21 | ES – 1/22 |
| F7.009.000 | Delete in addition to saving and loading queries | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F9.012.000 | Changed to F6 | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F9.013.000 | Changed to F6 | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F9.013.001 | Changed to F6 | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F9.014.000 | Changed to F7 | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F9.015.000 | Merged into F9.014.000 | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F10.016.000 | Single link to Registry site in email | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F10.016.000 | Reminder email is sent at 11 months | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F10.016.001 | Additional Reminders sent at month 12, 13 and 14. | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F10.017.000 | Changed to F9 | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F10.017.000 | Based on date of Last Update, rather then date of last submission | 1 | 3 | D Req | SM – 1/21 | ES – 1/22 |
| F10.018.000 | At month 15 account is marked as delinquent | 1 | 3 | D Req | SM – 1/21 | ES – 1/22 |
| F10.018.000 | At month 18 account is marked as inactive | 1 | 3 | D Req | SM – 1/21 | ES – 1/22 |
| F10.019.000 | Changed to F9 | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F11.023.000 | Patient Password is between 6 and 8 characters in length | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F11.025.000 | Changed to PI2 | 1 | 4 | D Req |  | ES – 1/22 |
| Field Attributes document | Additional fields for security question | 1 | 3 | D Req |  | ES – 1/22 |
| F11.028.000 | Further explain why a user account can be disabled. | I |  | D Req | SM – 1/21 | ES – 1/22 |
| F11.029.000 | Changed to F17 | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F11.030.000 | Changed to F17 | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F15.040.000 | Explicitly state this is for the Confirmation Page | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| F17.044.000 | Remove, duplicate | 5 | 5 | D Req | SM – 1/21 | ES – 1/22 |
| F17.044.001 | Clarification of Registry Coordinator setup | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| D1.048.000 | Clarification needed in the title of how it ties to d1 | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| D2.049.000 | Make requirement general, not just to confirmation screen | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| D2.050.000 | Changed to F6 | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| D4.052.000 | Changed to F14 | 1 | 4 | D Req | SM – 1/21 | ES – 1/22 |
| Througout | Changed priority scale. Urgent-> High, High-> Medium, Medium-> Low | 6 | 6 | D Req | SM – 1/21 | ES – 1/22 |

| DEFECT TYPE: |  | DEFECT SEVERITY: |
| --- | --- | --- |
| 1 – Requirements Error | 8 – Human Intervention Error | 1 - Catastrophic |
| 2 – Design Error | 9 – Other Error | 2 - Major - no work around |
| 3 – Coding Error | 10 - Project Management Error | 3 - Major - work around available |
| 4 - Testing Error | 11 - Third-Party Error | 4 - Minor |
| 5 – Documentation Error | (I) - Issue (not a defect) | 5 – Cosmetic |
| 6 – Process/Standards Error | (A)– Action (not a defect) | 6 - Internal |
| 7 – Hardware/System Software Error |  |  |

The following table represents questions that should be asked in ALL define phase reviews.  The answers to the questions will lead to the one or more of the following:

- The request or individual request phased work products are not endorsed

- Issues, actions items and faults are identified and documented in the above log

- Process conformance has been compromised

| Work Product |
| --- |
| # | Define Phase Conformance Review Criteria Checklist | Yes | No | N/A |
| Analyze Phase |
|  | Have all Analyze phase deliverables been completed including the analyze phase conformance review issues and actions? Have all issues and actions been re-reviewed? | Y |  |  |
| High Level Requirements |
|  | Have the high level requirements been documented, reviewed, approved (electronic approval accepted), signed off and baselined? | Y |  |  |
|  | Were meetings or JAD sessions conducted to define detailed requirements? | Y |  |  |
|  | Are all detailed requirements documented in the project template? | Y |  |  |