# Section 1

| Project: |  | FARA Registry Project |  | Date (m/d/yyyy): | 2/16/2006 |
| --- | --- | --- | --- | --- | --- |
| Application: |  |  |  | Location: | Eds Aruba |
| Author: |  | RIT Team |  | Time: | 4:30-7:00 |
| Discovery Phase: |  | Design |  | Length in minutes: |  |
| Other Phase: |  |  |  | Request #: |  |
| Version\Release: |  | 3.6 |  |  |  |
| Purpose: | Design Phase Conformance Review |  |  |  |  |

Effort Metrics: Each project should record and report total effort by project phase (work category in production support) for conformance reviews (meeting prep, meeting, and post meeting times) and total rework time.

|  |  | Meeting |  |  |  |  |  |  |  | Post Meeting |  | Post Meeting |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total |  | Prep |  |  | Meeting |  | Number |  |  | Recording |  | Validate |
| Effort |  | Effort |  |  | Effort |  | Participants |  |  | Effort |  | Effort |
| 0 | = | 720 | + | ( | 150 | * | 10 | ) | + | 0 | + | 0 |

| Post Review Defect Resolution Effort (Rework) | 0 |
| --- | --- |

Defects are identified only in those work products that have been released for review or have been accepted as complete.  At a MINIMUM, metrics are to be reported at the project phase level.  It is expected that they be recorded monthly.  There should be at least one REWORK Task per project phase.

Defect Metrics:

| Defect Type | 1 Catastrophic | 2 Major no wrk | 3 Major wrk | 4 Minor | 5 Cosmetic | 6 Internal | Total Defects |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 Requirements Error | 0 | 0 | 1 | 2 | 0 | 0 | 3 |
| 2 Design Error | 0 | 0 | 0 | 34 | 0 | 0 | 34 |
| 3 Coding Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 4 Testing Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 5 Documentation Error | 0 | 0 | 0 | 0 | 1 | 0 | 1 |
| 6 Process/Standards Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 7 Hardware/System Software Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 8 Human Intervention Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 9 Other Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 10 Project Management Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 11 Third-Party Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 1 | 37 | 1 | 0 | 38 |

The numbers in the fields in columns 1 through 6, rows 1 through 11 need to be entered manually.

Click the “Calculate Totals” button above to re-calculate formulas and tables (or select Calculate Totals under Tools).

Template Fields are protected above this line.

|  | Work Product: |  | Work Product Type: |  | Status: |
| --- | --- | --- | --- | --- | --- |
|  | Resolved Issues From Define Phase Review |  | Project Management |  |  |
|  | Design |  | Logical Specification |  |  |

| Work Product Size Reviewed: | TOTAL Source Lines of Code | Physical (P) or Logical (L) | TOTAL Pages of Documentation |
| --- | --- | --- | --- |
|  |  | P | 44 |

# Section 2

| Participant | Name | Prep Minutes |
| --- | --- | --- |
| QA: |  |  |
| Author: | RIT Team | 0 |
| Facilitator: | Steve Coad | 60 |
| Recorder: | Sandy Morris | 60 |
| Reviewer(s): | John Manos | 150 |
|  | Michelle Whalen | 120 |
|  | Steve Baiera | 0 |
|  | Marty Ohman | 120 |
|  | Steve Sullivan | 60 |
|  | Tracy Rericha | 30 |
|  | Eaine Simone | 120 |
|  | Lei Wu | 0 |
|  |  | 720 |

| References: |  |  |  |
| --- | --- | --- | --- |

| Conclusions: |  |
| --- | --- |

| Recorder Authorization: |  | Date: | / / |
| --- | --- | --- | --- |

Defect Detail Table

| Assigned Re-Reviewer: |  |
| --- | --- |

| Work Product (page/location) | Action Item, Issue or Defect Description | Defect Type | Defect Severity | Defect Origin | Resolved Date & Initials | Re-Reviewed Date & Initials |
| --- | --- | --- | --- | --- | --- | --- |
| Overall | Specify each error/informative message that will pop up to the user so that the text can be approved, checked for typos | 2 | 4 | Design | SM-2/20 | ES-2/24 |
| Overall | Make sure to mention error checking (try-catches) | 2 | 4 | Design | SM-2/24 | ES-2/24 |
| N/A | Missing Requirement D5.055 in the design document | 2 | 4 | Design | ES-2/20 | ES-2/24 |
| N/A | Missing Requirement F14.039 in the design document | 2 | 4 | Design | SM-2/24 | ES-2/24 |
| Overall | Arrange Modules to be organized more sequentially | 5 | 5 | Design | SC-2/22 | ES-2/24 |
| 7 | Web Config section: Add a placeholder for information to be added regarding web hosting environment | 2 | 4 | Design | SC-2/22 | ES-2/24 |
| 10 | Module 2.1 Database: Psuedocode for scripts, etc. will be determined by final choice for the web host, but should be incorporated into document in a general way | 2 | 4 | Design | SC-2/22 | ES-2/24 |
| 10 | Module 2.1 Database: Identify configuration objects; for example, one major script vs three scripts | 2 | 4 | Design | SC-2/22 | ES-2/24 |
| 10 | Module 2.1 Database: Reference/Describe coding standards when we define them for scripts, etc. | 2 | 4 | Design | SC-2/22 | ES-2/24 |
| 10 | Module 2.2 Static Site Content, F1.001.000: Put something descriptive in the title of the web page that the search engines will discover (key words not used as much as this method) | 2 | 4 | Design | SM-2/20 | ES-2/24 |
| 11 | Module 2.2 Static Site Content, F2.002.000: State directly where the general information text will be displayed | 2 | 4 | Design | SM-2/20 | ES-2/24 |
| 11 | Module 2.2 Static Site Content, F3.004.000: State that it’s a page on its own, how it is invoked (describe object flow), what the inputs/outputs are, how to leave the page; add information related to HIPPA requirements (i.e. audit trail) | 2 | 4 | Design | SM-2/20 Still waiting on wording from Jen for HIPAA | ES-2/24 |
| 11 | Module 2.2 Static Site Content, F4.005.001: Requirement should give patients a second chance to continue data entry – follow up with Jen | 1 | 4 | Design | SM-2/20 | ES-2/24 |
| 12 | Module 2.2 Static Site Content, F14.037.000: Change e-mail link to entire sentence, or a jpeg; give options and follow up with Jen | 2 | 4 | Design | SM-2/20 | ES-2/24 |
| 12 | Module 2.2 Static Site Content, F16.042.000: Specify which way the HTML will be displayed (ASP) | 2 | 4 | Design | SM-2/20 | ES-2/24 |
| 13 | Module 2.2 Static Site Content, D6.056.000: Change in footer follow up with Jen | 2 | 4 | Design | SM-2/20 | ES-2/24 |
| 15 | Module 2.3 User Authentication, F11.026.000; add the password rules from the detailed requirements doc into the design doc | 2 | 4 | Design |  | ES-2/24 |
| 15 | Module 2.3 User Authentication, F11.028.000: Display ability to log in underneath the header and description of website – follow up with Jen | 2 | 4 | Design |  | ES-2/24 |
| 15 | Module 2.3 User Authentication, F11.029.000: Specify security questions (give them a choice of about 5) | 2 | 4 | Design |  | ES-2/24 |
| 17 | Module 2.4 Auto-Maintenance, F10.020.000: Incorporate psuedocode regarding not having duplicate e-mails sent out, etc. Update with Jen’s feedback: she’s okay with launching these tasks manually | 2 | 4 | Design | SC-2/22 | ES-2/24 |
| 17 | Module 2.4 Auto-Maintenance, F10.021.000: discuss email updates in relation to status, discuss delinquent status. | 2 | 4 | Design | SC-2/22 | ES-2/24 |
| 18 | Module 2.5 CP Review, F6.011.000: change list to scroll box for selection, follow up with Jen on what she wants as far as following up with patients | 2 | 4 | Design | SM-2/20 | ES-2/24 |
| 20 | Module 2.5 CP Review, F5.007.000: Add the communications log to the database model | 2 | 4 | DB Model | SC-2/22 | ES-2/24 |
| 20 | Module 2.5 CP Review, F6.012.000: Call out the need to have the ability to change or modify anything (confirm and/or edit) | 2 | 4 | Design | SM-2/20 | ES-2/24 |
| 20 | Module 2.5 CP Review, F6.012.000: Note that not queryable means not through the querying method we are providing (still accessible by SQL statements, etc., just not through the module) | 2 | 4 | Design | SM-2/20 | ES-2/24 |
| 24 | Module 2.5 CP Review, F11.030.000: Describe new table in the database and how there is a one-to-one relation between changes and entries in the change log. Also, move to database section so as not to be repeated in every module | 2 | 4 | Design | SC-2/22 | ES-2/24 |
| 25 | Module 2.5 CP Review, d5.054.000: All actions for Registry Coordinator will also be in the Adminstrator’s account navigation | 2 | 4 | Design | SM-2/20 | ES-2/24 |
| 26 | Module 2.6 Admin, F11.031.000: Add information regarding whether the system will generate a password (for a patient who needs a password reset) | 2 | 4 | Design | 2/20 TR | ES-2/24 |
| 29 | Module 2.7 Query, F7.014.000: Add in capability for the Admin to run the queries as well as the RC (also include Admin in Use Case Diagram) | 2 | 4 | Design | 2/20 TR | ES-2/24 |
| 30 | Module 2.7 Query, F8.017.000: Give Jen a suggestion on the format of the exported Query to Excel, follow up with Jen, add to document when approved (along with directory path to save to – file save box; add this info. to document) | 2 | 4 | Design | 2/20 TR | ES-2/24 |
| 31 | Module 2.8 Patient Update, F9.018.000: Review the page and decide where RC fields go, and whether they go on the confirmation page | 2 | 4 | Design |  | ES-2/24 |
| 32 | Module 2.8 Patient Update, F11.025.000: Two fields should be in the database model; one for username and also one for e-mail address | 2 | 4 | DB Model |  | ES-2/24 |
| 32 | Module 2.8 Patient Update, F11.025.000: Password and e-mail address entry will always be entered twice | 2 | 4 | Design | ES-2/20 | ES-2/24 |
| 34 | Module 2.9 Data Entry View, F6.009.000: Follow-up with Jen about what to do with patients who want to be entered into the registry and don’t have values for important fields (i.e. e-mail address) | 1 | 3 | Design | ES-2/23? Will resolve through change control | Deferred |
| 34 | Module 2.9 Data Entry View, F6.009.000: Modify design: when a patient chooses a country (on the demographics screen), this will drive the rest of the fields which will show up for location information entry, and will all be on the same page | 2 | 4 | Design | ES-2/20 | ES-2/24 |
| 37 | Module 2.9 Data Entry View, P1.047.000: Need to add what common browsers we will support are - IE 4.x, Mozilla (need version #), Firefox (need version #); established Web standards (need definition) do not need to be explicitly met, but add note that the site should be generally accessible | 2 | 4 | Design | ES-2/20 | ES-2/24 |
| 40 | Module 2.10 Data Entry Logic, F6.010.000: Validators – group all error message in one location throughout the application (i.e. bottom right corner, asterisks by place of error, etc.) | 2 | 4 | Design | ES-2/20 | ES-2/24 |
| 41 | Module 2.10 Data Entry Logic, D5.053.000: Need to verify that infomraiton can be written to session variables, and that lost information is that no information is written to the database if a user cancels. Follow up with Jen | 1 | 4 | Design | ES-2/20 | ES-2/24 |
| 42 | Non-Modular 2.11: Make sure to describe how we are handling some of the requirements – D3.051, F18.046, P12, P14 | 2 | 4 | Design | SC-2/22 | ES-2/24 |

| DEFECT TYPE: |  | DEFECT SEVERITY: |
| --- | --- | --- |
| 1 – Requirements Error | 8 – Human Intervention Error | 1 – Catastrophic |
| 2 – Design Error | 9 – Other Error | 2 - Major - no work around |
| 3 – Coding Error | 10 - Project Management Error | 3 - Major - work around available |
| 4 - Testing Error | 11 - Third-Party Error | 4 – Minor |
| 5 – Documentation Error | (I) - Issue (not a defect) | 5 – Cosmetic |
| 6 – Process/Standards Error | (A)– Action (not a defect) | 6 - Internal |
| 7 – Hardware/System Software Error |  |  |

The following table represents questions that should be asked in this review.  The answers to the questions will lead to the one or more of the following:

- The request or individual request phased work products are not endorsed

- Issues, actions items and faults are identified and documented in the above log

- Process conformance has been compromised

| Work Product |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Design Phase Conformance Review Criteria Checklist | Yes | No | N/A |
| Define Phase |  |  |  |  |
|  | Have all Define phase deliverables been completed including the analyze phase conformance review issues and actions? Have all issues and actions been re-reviewed? | X |  |  |
| Design |  |  |  |  |
|  | Are all work products\configuration objects that plan to change and how to change them in the technical design document? Was there avoidance to using actual code? |  |  |  |
|  | Was a Design completed and documented using a combination of the Business and Technical Design Template? | X |  |  |
|  | Was the design document sectionized by module? Does it easily trace back to the detailed requirements so that there is a clear traceability of requirements? | X |  |  |