# Section 1

| Project: |  | FARA Registry Project |  | Date (m/d/yyyy): | 3/24/2006 |
| --- | --- | --- | --- | --- | --- |
| Application: |  |  |  | Location: | Teleconference |
| Author: |  | RIT Team |  | Time: | 4:00 -6:00pm |
| Discovery Phase: |  | Produce |  | Length in minutes: | 120 minutes |
| Other Phase: |  |  |  | Request #: |  |
| Version\Release: |  |  |  |  |  |
| Purpose: | Module 1 Review |  |  |  |  |

Effort Metrics: Each project should record and report total effort by project phase (work category in production support) for conformance reviews (meeting prep, meeting, and post meeting times) and total rework time.

|  |  | Meeting |  |  |  |  |  |  |  | Post Meeting |  | Post Meeting |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total |  | Prep |  |  | Meeting |  | Number |  |  | Recording |  | Validate |
| Effort |  | Effort |  |  | Effort |  | Participants |  |  | Effort |  | Effort |
| 0 | = | 0 | + | ( | 0 | * | 7 | ) | + | 0 | + | 0 |

| Post Review Defect Resolution Effort (Rework) | 0 |
| --- | --- |

Defects are identified only in those work products that have been released for review or have been accepted as complete.  At a MINIMUM, metrics are to be reported at the project phase level.  It is expected that they be recorded monthly.  There should be at least one REWORK Task per project phase.

Defect Metrics:

| Defect Type | 1 Catastrophic | 2 Major no wrk | 3 Major wrk | 4 Minor | 5 Cosmetic | 6 Internal | Total Defects |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 Requirements Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 2 Design Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 3 Coding Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 4 Testing Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 5 Documentation Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 6 Process/Standards Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 7 Hardware/System Software Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 8 Human Intervention Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 9 Other Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 10 Project Management Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 11 Third-Party Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

The numbers in the fields in columns 1 through 6, rows 1 through 11 need to be entered manually.

Click the “Calculate Totals” button above to re-calculate formulas and tables (or select Calculate Totals under Tools).

Template Fields are protected above this line.

|  | Work Product: |  | Work Product Type: |  | Status: |
| --- | --- | --- | --- | --- | --- |
|  | Module 1: |  |  |  |  |
|  | FARA DB Model.doc |  | Logical Specification |  | Pending Review |
|  | Module 1 README.txt |  | Logical Specification |  | Pending Review |
|  | dbCreate_Tables_Keys_Procedures.sql |  | Source Code |  | Pending Review |
|  | dbPopulate_Default_Values.sql |  | Source Code |  | Pending Review |

| Work Product Size Reviewed: | TOTAL Source Lines of Code | Physical (P) or Logical (L) | TOTAL Pages of Documentation |
| --- | --- | --- | --- |
|  | 1635 |  | 7 |

# Section 2

| Participant | Name | Prep Minutes |
| --- | --- | --- |
| QA: |  |  |
| Author: | Steve Coad | 0 |
| Facilitator: | Steve Coad | 0 |
| Recorder: | Tracy Rericha | 20 |
| Reviewer(s): | John Manos | 60 |
|  | Michelle Whalen | 0 |
|  | Steve Baiera | 0 |
|  | Marty Ohman | 60 |
|  | Sherri Stone | 0 |
|  | Lei Wu | 0 |
|  |  | 140 |

| References: |  |  |  |
| --- | --- | --- | --- |

| Conclusions: |  |
| --- | --- |

| Recorder Authorization: | Tracy Rericha/Steve Coad | Date: | 3 / 24 / 06 |
| --- | --- | --- | --- |

Defect Detail Table

| Assigned Re-Reviewer: | Tracy Rericha |
| --- | --- |

| Work Product (page/location) | Action Item, Issue or Defect Description | Defect Type | Defect Severity | Defect Origin | Resolved Date & Initials | Re-Reviewed Date & Initials |
| --- | --- | --- | --- | --- | --- | --- |
| FARA DB Model.doc; page 5 | Regions Table: Use a free-form text entry to handle new countries for patients whose countries were previously unaccounted for | 3 | 4 | FARA DB Model | S.Coad 3/25/06 | TR 3/28/06 |
| FARA DB Model.doc; page 4 | Consent Table: Move keys to user table? Steve and John need to discuss | A | 4 | FARA DB Model | S.Coad 3/25/06 | TR 3/28/06 |
| dbPopulate_Default_Values.sql | Put in US territories along with states | 3 | 4 | Populate Values | S.Coad 3/25/06 | TR 3/28/06 |
| FARA DB Model.doc | Add row that represents the FARA coordinator and one that represents the Administrator | 3 | 4 | FARA DB Model | S.Coad 3/25/06 | TR 3/28/06 |
| dbCreate_Tables_Keys_Procedures.sql | Clean up some of the stored procedures (an example being the get_Clinical_By_UserID procedure) | 3 | 4 | Create Tables/Keys/Procedures | S.Coad 3/27/06 | TR 3/28/06 |
| dbCreate_Tables_Keys_Procedures.sql | Add a log that describes stored procedures for clarity and organization; break it up into separate scripts for maintenance purposes | 5 | 4 | Create Tables/Keys/Procedures | S.Coad 3/27/06 | TR 3/28/06 |
| dbCreate_Tables_Keys_Procedures.sql | Add additional commenting of descriptions of stored procedures for easier understandability | 5 | 4 | Create Tables/Keys/Procedures | S.Coad 3/27/06 | TR 3/28/06 |
| dbCreate_Tables_Keys_Procedures.sql | Speak with Elaine about what the Validators will handle for add_UserAccount and what the stored procedures should handle | A | 4 | Create Tables/Keys/Procedures | S.Coad 3/27/06 | TR 3/28/06 |
| dbCreate_Tables_Keys_Procedures.sql | For get_Demo_By_DemoID, join and pull back both the CountryID and value | 3 | 4 | Create Tables/Keys/Procedures | S.Coad 3/27/06 | TR 3/28/06 |
| dbCreate_Tables_Keys_Procedures.sql | Add a history of changes to stored procedures (revision history) | 3 | 4 | Create Tables/Keys/Procedures | S.Coad 3/27/06 | TR 3/28/06 |

| DEFECT TYPE: |  | DEFECT SEVERITY: |
| --- | --- | --- |
| 1 – Requirements Error | 8 – Human Intervention Error | 1 - Catastrophic |
| 2 – Design Error | 9 – Other Error | 2 - Major - no work around |
| 3 – Coding Error | 10 - Project Management Error | 3 - Major - work around available |
| 4 - Testing Error | 11 - Third-Party Error | 4 - Minor |
| 5 – Documentation Error | (I) - Issue (not a defect) | 5 – Cosmetic |
| 6 – Process/Standards Error | (A)– Action (not a defect) | 6 - Internal |
| 7 – Hardware/System Software Error |  |  |

The following table represents questions that should be asked in this review.  The answers to the questions will lead to the one or more of the following:

- The request or individual request phased work products are not endorsed

- Issues, actions items and faults are identified and documented in the above log

- Process conformance has been compromised

| Work Product |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Technical Produce Phase Conformance Review Criteria Checklist | Yes | No | N/A |
| Produce Phase |  |  |  |  |
|  | Have all Module 1 deliverables been completed, including the corresponding documentation of this Module? Have all issues and actions been re-reviewed? | X |  |  |