# Section 1

| Project: | FARA Registry Project |  | Date (m/d/yyyy): | 4/10/2006 |
| --- | --- | --- | --- | --- |
| Application: |  |  | Location: | EDS |
| Author: | RIT Team |  | Time: | 4:30 -7:30pm |
| Discovery Phase: | Produce |  | Length in minutes: | 180 minutes |
| Other Phase: |  |  | Request #: |  |
| Version\Release: |  |  |  |  |
| Purpose: | Modules 2, 3, and 4 Review |

Effort Metrics: Each project should record and report total effort by project phase (work category in production support) for conformance reviews (meeting prep, meeting, and post meeting times) and total rework time.

|  |  | Meeting |  |  |  |  |  |  |  | Post Meeting |  | Post Meeting |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total |  | Prep |  |  | Meeting |  | Number |  |  | Recording |  | Validate |
| Effort |  | Effort |  |  | Effort |  | Participants |  |  | Effort |  | Effort |
| 0 | = | 0 | + | ( | 0 | * | 9 | ) | + | 0 | + | 0 |

| Post Review Defect Resolution Effort (Rework) | 0 |
| --- | --- |

Defects are identified only in those work products that have been released for review or have been accepted as complete.  At a MINIMUM, metrics are to be reported at the project phase level.  It is expected that they be recorded monthly.  There should be at least one REWORK Task per project phase.

Defect Metrics:

| Defect Type | 1 Catastrophic | 2 Major no wrk | 3 Major wrk | 4 Minor | 5 Cosmetic | 6 Internal | Total Defects |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 Requirements Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 2 Design Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 3 Coding Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 4 Testing Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 5 Documentation Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 6 Process/Standards Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 7 Hardware/System Software Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 8 Human Intervention Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 9 Other Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 10 Project Management Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 11 Third-Party Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

The numbers in the fields in columns 1 through 6, rows 1 through 11 need to be entered manually.

Click the “Calculate Totals” button above to re-calculate formulas and tables (or select Calculate Totals under Tools).

Template Fields are protected above this line.

|  | Work Product: |  | Work Product Type: |  | Status: |
| --- | --- | --- | --- | --- | --- |
|  | Module 2, 3, and 4: |  |  |  |  |
|  | FARA unit test cases.doc |  | Logical Specification |  | Pending |
|  | Module 2 source code |  | Source Code |  | Pending |
|  | Module 3 source code |  | Source Code |  | Pending |
|  | Module 4 source code |  | Source Code |  | Pending |

| Work Product Size Reviewed: | TOTAL Source Lines of Code | Physical (P) or Logical (L) | TOTAL Pages of Documentation |
| --- | --- | --- | --- |

# Section 2

| Participant | Name | Prep Minutes |
| --- | --- | --- |
| QA: |  |  |
| Author: | Steve Coad, Sandy Morris, Elaine Simone | 0 |
| Facilitator: | Steve Coad, Sandy Morris, Elaine Simone | 0 |
| Recorder: | Tracy Rericha | 0 |
| Reviewer(s): | John Manos | 0 |
|  | Michelle Whalen | 0 |
|  | Steve Sullivan | 0 |
|  | Steve Baiera | 0 |
|  | Lei Wu | 0 |
|  |  | 0 |

| References: |  |  |  |
| --- | --- | --- | --- |

| Conclusions: |  |
| --- | --- |

| Recorder Authorization: | Tracy Rericha | Date: | 4 / 10 / 06 |
| --- | --- | --- | --- |

Defect Detail Table

| Assigned Re-Reviewer: |  |
| --- | --- |

| Work Product (page/location) | Action Item, Issue or Defect Description | Defect Type | Defect Severity | Defect Origin | (Resolved Date & Initials | (Re-Reviewed Date & Initials |
| --- | --- | --- | --- | --- | --- | --- |
| Modules 2, 3, and 4 source | All Modules – General: need to make sure all TODOs and questions in the comments of the modules’ files are addressed | A | 4 | All Module code | M3 04/26 SM |  |
| Modules 2, 3, and 4 source | All Modules – General: need to have a high-level description of the file at the beginning of each module’s file | A | 4 | All Module code | M3 04/26 SM |  |
| FARA unit test cases.doc | Module 2 – Unit Test Cases: Complete running all unit test cases for Module 2 | A | 4 | Unit Test Cases | M3 04/26 SM |  |
| Module 2 source | Module 2 – General: text file to describe SMTP connection | A | 4 | Module 2 code |  |  |
| Module 2 source | Module 2 – Login page: Lengthen login name text box | 3 | 5 | Module 2 code | 04/26 SC |  |
| Module 2 source | Module 2 – Forgotten password reset page: make sure text sizes and fonts are standard (for returning patients) | 3 | 5 | Module 2 code | 04/26 SC |  |
| Module 2 source | Module 2 – General: where number values are used to denote some status or other variable, change to use a more descriptive name | 3 | 4 | Module 2 source | 04/26 SC |  |
| FARA unit test cases.doc | Module 3 – Unit Test Case 20: reword so that Registry Coordinator logs in to check to make sure login name is the same as e-mail address | 5 | 4 | Unit Test Cases | 04/19 SM |  |
| Module 3 source | Module 3- Home page: make ‘New Users Register’ button the same width as the ‘Returning Users Log In’ button | 3 | 5 | Module 3 code | 04/19 SM |  |
| Module 3 source | Module 3 – Demographics page: assume patient’s phone number is the same as Guardian’s, grey out like the rest | 3 | 5 | Module 3 code | 04/19 SM |  |
| Module 3 source | Module 3 – Clinical Info. 1: Add some white space between age of onset information and FA rating scale information | 3 | 5 | Module 3 code | 04/19 SM |  |
| Module 3 source | Module 3 – Clinical Info. 1: FA rating scale must run from 0 to 6 | 3 | 4 | Module 1 | 04/19 SM |  |
| Module 3 source | Module 3 – Confirmation page: change button to just ‘Confirm Information’ since they are not logged in | 3 | 5 | Module 3 code | 04/19 SM |  |
| Module 3 source | Module 3 – Confirmation page: expire after patients confirm information so they can’t go back and edit /submit again | 3 | 4 | Module 3 code | Disablecaching on all pages 04/26 SM |  |
| Module 3 source | Module 3 – General: make sure each method has a standard comment block | 3 | 4 | Module 3 code | 04/19 SM |  |
| Module source which needs validators | Module 4 – General: will need to add validators to the rest of the upcoming modules to be reviewed | 3 | 4 | Module code which needs validators | 04/20 ES |  |
| Module source which needs validators | Module 4 – Casing: make sure that wherever error messages are presented, they all have the first letter of each word in upper case for consistency | 3 | 5 | Module code which needs validators | 04/20 ES |  |
| Module source which involves zip code fields | Module 4 – Zip code validation: research to see if it can be made a bit more dynamic based on which country’s zip code is entered | A | 4 | Module code which involves zip code fields |  |  |
| Module source which involves zip code fields | Module 4: Zip code error message: make sure it displays Postal/Zip code as the field does for consistency | 3 | 5 | Module code which involves zip code fields | 4/20 ES |  |

| DEFECT TYPE: |  | DEFECT SEVERITY: |
| --- | --- | --- |
| 1 – Requirements Error | 8 – Human Intervention Error | 1 - Catastrophic |
| 2 – Design Error | 9 – Other Error | 2 - Major - no work around |
| 3 – Coding Error | 10 - Project Management Error | 3 - Major - work around available |
| 4 - Testing Error | 11 - Third-Party Error | 4 - Minor |
| 5 – Documentation Error | (I) - Issue (not a defect) | 5 – Cosmetic |
| 6 – Process/Standards Error | (A)– Action (not a defect) | 6 - Internal |
| 7 – Hardware/System Software Error |  |  |

The following table represents questions that should be asked in this review.  The answers to the questions will lead to the one or more of the following:

- The request or individual request phased work products are not endorsed

- Issues, actions items and faults are identified and documented in the above log

- Process conformance has been compromised

| Work Product |
| --- |
| # | Technical Produce Phase Conformance Review Criteria Checklist | Yes | No | N/A |
| Produce Phase |
|  | Have all Module 2, 3, and 4 deliverables been completed, including the corresponding documentation of this Module? Have all issues and actions been re-reviewed? |  |  |  |