# Section 1

| Project: |  | FARA Registry Project |  | Date (m/d/yyyy): | 4/17/2006 |
| --- | --- | --- | --- | --- | --- |
| Application: |  |  |  | Location: | EDS |
| Author: |  | RIT Team |  | Time: | 4:30 -7:30pm |
| Discovery Phase: |  | Produce |  | Length in minutes: | 180 minutes |
| Other Phase: |  |  |  | Request #: |  |
| Version\Release: |  |  |  |  |  |
| Purpose: | Modules 8 and 10 Review |  |  |  |  |

Effort Metrics: Each project should record and report total effort by project phase (work category in production support) for conformance reviews (meeting prep, meeting, and post meeting times) and total rework time.

|  |  | Meeting |  |  |  |  |  |  |  | Post Meeting |  | Post Meeting |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total |  | Prep |  |  | Meeting |  | Number |  |  | Recording |  | Validate |
| Effort |  | Effort |  |  | Effort |  | Participants |  |  | Effort |  | Effort |
| 0 | = | 0 | + | ( | 0 | * | 9 | ) | + | 0 | + | 0 |

| Post Review Defect Resolution Effort (Rework) | 0 |
| --- | --- |

Defects are identified only in those work products that have been released for review or have been accepted as complete.  At a MINIMUM, metrics are to be reported at the project phase level.  It is expected that they be recorded monthly.  There should be at least one REWORK Task per project phase.

Defect Metrics:

| Defect Type | 1 Catastrophic | 2 Major no wrk | 3 Major wrk | 4 Minor | 5 Cosmetic | 6 Internal | Total Defects |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 Requirements Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 2 Design Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 3 Coding Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 4 Testing Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 5 Documentation Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 6 Process/Standards Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 7 Hardware/System Software Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 8 Human Intervention Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 9 Other Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 10 Project Management Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 11 Third-Party Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |

The numbers in the fields in columns 1 through 6, rows 1 through 11 need to be entered manually.

Click the “Calculate Totals” button above to re-calculate formulas and tables (or select Calculate Totals under Tools).

Template Fields are protected above this line.

|  | Work Product: |  | Work Product Type: |  | Status: |
| --- | --- | --- | --- | --- | --- |
|  | Module 8 and 10: |  |  |  |  |
|  | FARA unit test cases.doc |  | Logical Specification |  | Pending |
|  | Module 8 source code |  | Source Code |  | Pending |
|  | Module 10 source code |  | Source Code |  | Pending |

| Work Product Size Reviewed: | TOTAL Source Lines of Code | Physical (P) or Logical (L) | TOTAL Pages of Documentation |
| --- | --- | --- | --- |

# Section 2

| Participant | Name | Prep Minutes |
| --- | --- | --- |
| QA: |  |  |
| Author: | Elaine Simone, Sandy Morris | 0 |
| Facilitator: | Elaine Simone, Sandy Morris | 0 |
| Recorder: | Sandy Morris, Tracy Rericha | 0 |
| Reviewer(s): | John Manos | 0 |
|  | Michelle Whalen | 0 |
|  | Lei Wu | 0 |
|  |  | 0 |

| References: |  |  |  |
| --- | --- | --- | --- |

| Conclusions: |  |
| --- | --- |

| Recorder Authorization: | Sandy Morris | Date: | 4 / 17 / 06 |
| --- | --- | --- | --- |

Defect Detail Table

| Assigned Re-Reviewer: |  |
| --- | --- |

| Work Product (page/location) | Action Item, Issue or Defect Description | Defect Type | Defect Severity | Defect Origin | Resolved Date & Initials | Re-Reviewed Date & Initials |
| --- | --- | --- | --- | --- | --- | --- |
| Module 8 and 10 | All Modules – Be sure to add try/catch blocks, comments to the code, make any numbers used into constants, and rename any variables according to the Hungarian notation (see Coding Standards) | A | 4 | All Module code | M10 04/26 SM |  |
| Module 8 | Fix Known Bug: When there are too many columns, hits the max width and only one row/record shows up | 3 | 4 | Module 8 | 4/20 ES |  |
| Module 8 | Fix Known Bug: International Users do not show up in the query results | 3 | 3? | Module 8 | 4/18 ES |  |
| Module 8 | Fix Known Bug: Region displayed on the query results is pulling from the region table and not from the user’s actual region | 3 | 4 | Module 8 | 4/18 ES |  |
| Module 8 | Bring print out on Friday to verify that Query Results can be printed | 9 | 5 | Module 8 | 4/21 ES |  |
| Module 8 | Document in Design Document how the Querying for this module works for the teams in the future to have as a reference | 5 | 4 | Module 8 |  |  |
| Module 8 | When an error is thrown make it so the query string is recorded into the log file | 5 | 4 | Module 8 |  |  |
| Module 8 | Enable Paging for the Query Results | 3 | 4 | Module 8 | 4/18 ES |  |
| Module 8 | Add a label that says ‘XXX rows returned’ to the results page and the query file that is produced | 5 | 4 | Module 8 | 4/18 ES |  |
| Module 8 | Can underscore the check, change functions instead of all of the if/else logic | 3 | 4 | Module 8 | 4/20 ES |  |
| Module 10 | Update Design Document with correct mod log entry | 5 | 4 | Design Doc | 04/19 SM |  |
| Module 10 | Update Context Help on Main and just talk about the general purpose of the FARA site (gather demographics, clinical info to enter, need to update yearly, etc.) | 5 | 4 | Module 10 | 04/19 SM |  |
| Module 10 | Update the FieldAttributes doc with information on how many characters certain fields can accept as far as the database limit goes | 5 | 4 | Module 10 | 04/19 SM |  |
| Module 4 | Spaces ok for phone numbers, but still use numbers only format. Need to double-check this. | 3 | 4 | Module 4 | 04/20 ES |  |
| Module 10 | State in the help tip for phone number that spaces are accepted | 5 | 4 | Module 10 | 04/19 SM |  |
| Module 10 | Update state in the context help to region | 5 | 4 | Module 10 | 04/19 SM |  |
| Module 4 | Postal code needs to accept spaces and dashes; also update Field Attributes.xls doc | 3 | 4 | Module 4 | 04/20 ES |  |
| Module 10 | Fix grammar on informed consent decline message | 5 | 4 | Module 10 | 04/19 SM |  |
| Module 10 | ‘Address same as guardian?’ field is showing up in the context help when it shouldn’t | 3 | 4 | Module 10 | 04/19 SM |  |
| Module 10 | Change ‘choosen’ to ‘chosen’ on the context help for the account info page | 5 | 4 | Module 10 | 04/19 SM |  |
| Module 10 | Add another sentence “Once you confirm your info, the coordinator will be reviewing your request” | A | 4 | Module 10 | 04/19 SM |  |
| Module 6 | Talk to Steve about display the userName instead of the userId in the communications log | A | 4 | Module 6 | TR 04/24/2006 |  |

| DEFECT TYPE: |  | DEFECT SEVERITY: |
| --- | --- | --- |
| 1 – Requirements Error | 8 – Human Intervention Error | 1 – Catastrophic |
| 2 – Design Error | 9 – Other Error | 2 - Major - no work around |
| 3 – Coding Error | 10 - Project Management Error | 3 - Major - work around available |
| 4 - Testing Error | 11 - Third-Party Error | 4 - Minor |
| 5 – Documentation Error | (I) - Issue (not a defect) | 5 – Cosmetic |
| 6 – Process/Standards Error | (A)– Action (not a defect) | 6 - Internal |
| 7 – Hardware/System Software Error |  |  |

The following table represents questions that should be asked in this review.  The answers to the questions will lead to the one or more of the following:

- The request or individual request phased work products are not endorsed

- Issues, actions items and faults are identified and documented in the above log

- Process conformance has been compromised

| Work Product |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Technical Produce Phase Conformance Review Criteria Checklist | Yes | No | N/A |
| Produce Phase |  |  |  |  |
|  | Have all Module 2, 3, and 4 deliverables been completed, including the corresponding documentation of this Module? Have all issues and actions been re-reviewed? |  |  |  |