# Section 1

| Project: |  | FARA Registry Project |  | Date (m/d/yyyy): | 4/21/2006 |
| --- | --- | --- | --- | --- | --- |
| Application: |  |  |  | Location: | EDS |
| Author: |  | RIT Team |  | Time: | 12:00 – 3:00pm |
| Discovery Phase: |  | Produce |  | Length in minutes: | 180 minutes |
| Other Phase: |  |  |  | Request #: |  |
| Version\Release: |  |  |  |  |  |
| Purpose: | Produce Phase Review |  |  |  |  |

Effort Metrics: Each project should record and report total effort by project phase (work category in production support) for conformance reviews (meeting prep, meeting, and post meeting times) and total rework time.

|  |  | Meeting |  |  |  |  |  |  |  | Post Meeting |  | Post Meeting |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total |  | Prep |  |  | Meeting |  | Number |  |  | Recording |  | Validate |
| Effort |  | Effort |  |  | Effort |  | Participants |  |  | Effort |  | Effort |
| 0 | = | 0 | + | ( | 0 | * | 9 | ) | + | 0 | + | 0 |

| Post Review Defect Resolution Effort (Rework) | 0 |
| --- | --- |

Defects are identified only in those work products that have been released for review or have been accepted as complete.  At a MINIMUM, metrics are to be reported at the project phase level.  It is expected that they be recorded monthly.  There should be at least one REWORK Task per project phase.

Defect Metrics:

| Defect Type | 1 Catastrophic | 2 Major no wrk | 3 Major wrk | 4 Minor | 5 Cosmetic | 6 Internal | Total Defects |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 Requirements Error | 0 | 0 | 0 | 0 | 1 | 0 | 1 |
| 2 Design Error | 0 | 0 | 0 | 2 | 0 | 0 | 2 |
| 3 Coding Error | 0 | 0 | 4 | 0 | 1 | 0 | 3 |
| 4 Testing Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 5 Documentation Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 6 Process/Standards Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 7 Hardware/System Software Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 8 Human Intervention Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 9 Other Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 10 Project Management Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 11 Third-Party Error | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 2 | 2 | 2 | 0 | 6 |

The numbers in the fields in columns 1 through 6, rows 1 through 11 need to be entered manually.

Click the “Calculate Totals” button above to re-calculate formulas and tables (or select Calculate Totals under Tools).

Template Fields are protected above this line.

|  | Work Product: |  | Work Product Type: |  | Status: |
| --- | --- | --- | --- | --- | --- |
|  | Detailed Requirements Document |  | Logical Specification |  | Pending |
|  | Requirements Traceability |  | Logical Specification |  | Pending |
|  | Design Document |  | Logical Specification |  | Pending |
|  | Unit Test Cases Document |  | Logical Specification |  | Pending |
|  | Module 1 Review Document |  | Phase Review Document |  | Pending |
|  | Modules 2, 3, 4 Review Document |  | Phase Review Document |  | Pending |
|  | Modules 5, 6, 7 Review Document |  | Phase Review Document |  | Pending |
|  | Modules 8, 9, 10 Review Document |  | Phase Review Document |  | Pending |
|  | Module 1 Source |  | Source Code |  | Pending |
|  | Modules 2, 3, and 4 Source |  | Source Code |  | Pending |
|  | Modules 5, 6, and 7 Source |  | Source Code |  | Pending |
|  | Modules 8, 9, and 10 Source |  | Source Code |  | Pending |

| Work Product Size Reviewed: | TOTAL Source Lines of Code | Physical (P) or Logical (L) | TOTAL Pages of Documentation |
| --- | --- | --- | --- |

# Section 2

| Participant | Name | Prep Minutes |
| --- | --- | --- |
| QA: |  |  |
| Author: | Steve Coad, Sandy Morris, Tracy Rericha, Elaine Simone | 0 |
| Facilitator: | Steve Coad, Sandy Morris, Tracy Rericha, Elaine Simone | 0 |
| Recorder: | Steve Coad, Tracy Rericha | 0 |
| Reviewer(s): | John Manos | 0 |
|  | Michelle Whalen | 0 |
|  | Marty Ohman | 0 |
|  | Steve Baiera | 0 |
|  | Steve Sullivan | 0 |
|  | Lei Wu | 0 |
|  |  | 0 |

| References: |  |  |  |
| --- | --- | --- | --- |

| Conclusions: |  |
| --- | --- |

| Recorder Authorization: | Steve Coad, Tracy Rericha | Date: | 4 / 21 / 06 |
| --- | --- | --- | --- |

Defect Detail Table

| Assigned Re-Reviewer: | RIT Team |
| --- | --- |

| Work Product (page/location) | Action Item, Issue or Defect Description | Defect Type | Defect Severity | Defect Origin | Resolved Date & Initials | Re-Reviewed Date & Initials |
| --- | --- | --- | --- | --- | --- | --- |
| Unit Test Cases | Add test cases for the two new requirements from Modules 5 and 6 | 5 | 4 | UTC | TR 4/24/2006 |  |
| Unit Test Cases | Update for SMTP cases | 5 | 4 | UTC |  |  |
| Field Attributes | Add new fields (Elaine will talk to Jen) | 5 | 4 | Field Attributes |  |  |
| Requirements | Need to update any places where red text is (“text to be provided by Jen” areas) with actual text provided | 5 | 4 | Requirements | TR 4/24/2006 |  |
| Requirements, Design | Update for Country and Region “Other” | 5 | 4 | Requirements, Design |  |  |
| Requirements, Design | Update ‘delete’ patient references to ‘disapprove’ patients (removes them from the pending list), also make sure HIPAA reference now says Informed Consent | 5 | 4 | Requirements / Design | TR 2/24/2006 |  |
| Requirements, Design | Phase back in sorting on query tabs | 5 | 4 | Requirements, Design |  |  |
| Design | Update for E-mail validator (custom validator) | 5 | 4 | Design |  |  |
| Design | Note on patient-by-status | 5 | 4 | Design |  |  |
| Module 2, 3, 4 Review Document | Update for Module 2 | 5 | 4 | Module 2, 3, 4 Review | 4/26/06 SC |  |
| All Module Source | Log file writing – all error messages exist and are documented, but need to be written to file (utility log object) | 3 | 4 | All Module Source |  |  |
| All Module Source | Update to use the Constants class | 3 | 4 | All Module Source | M2/M7/ M9 4/26/06 SC M3/M10 SM 4/26/2006 |  |
| Module 1 Source | Confirm that getRegionsByCountry procedure is an unused procedure and remove | 3 | 4 | Module 1 Source | 4/26/06 SC |  |
| Module 1 Source | Change middle initial character to a string | 3 | 4 | Module 1 Source | Database change 4/26/06 SC |  |
| Modules 1 and 6 Source | Change Entered ID to Last Name | 3 | 4 | Modules 1 and 6 Source | SC and TR 4/26/2006 – major rework required, so instead simply hid user ID and used username field to denote user |  |
| Module 2 Source | Identify all constants in the Constants file (across all Modules) | 3 | 4 | Module 2 Source | M2/M7/ M9 4/26/06 SC |  |
| Module 2 Source | Update for naming standards | 3 | 4 | Module 2 Source | M2/M7/ M9 4/26/06 SC |  |
| Module 3 Source | Change button length on confirmation page | 3 | 4 | Module 3 Source | SM 4/26/2006 |  |
| Module 3 Source | Expire session after patients confirm | 3 | 4 | Module 3 Source | SM 4/26/2006 |  |
| Modules 3 and 4 Source | “Other” field – create a label for it, fix spacing, add validation | 3 | 4 | Modules 3 and 4 Source | M3 SM 4/26/2006 |  |
| Modules 3 and 4 Source | AgeChecker needs to be fully functional – add watch window and do breakpoints to debug | 3 | 4 | Modules 3 and 4 Source | SM 4/26/2006 |  |
| Module 4 Source | Validate the missing part in Module 2 | 3 | 4 | Module 4 Source |  |  |
| Module 4 Source | Have a validator check in case the username entered does not exist | 3 | 4 | Module 4 Source |  |  |
| Module 6 Source | Check for the postback on the Patient Lookup page | 3 | 4 | Module 6 Source | TR 4/24/2006 |  |
| Module 6 Source | Make sure the Last Name field can be searched on independently of the Date of Birth | 3 | 4 | Module 6 Source | TR 4/24/2006 |  |
| Module 6 Source | Implement paging on the communications and change log | 3 | 4 | Module 6 Source | TR 2/24/2006 |  |
| Module 6 Source | Look into hiding the user ID in the data grids for Communication and Change logs | A | 4 | Module 6 Source | TR 2/24/2006 – will be changed to Last Name |  |
| Module 7 Source | Popup on the alert (general) | 3 | 4 | Module 7 Source |  |  |
| Module 8 Source | Try catches - print out entire SQL statement in the catches | 3 | 4 | Module 8 Source |  |  |
| Module 8 Source | Add a note in either the page or in the user manual to let the user know to print exports in landscape mode | 3 | 4 | Module 8 Source |  |  |
| Module 8 Source | Look into the dropping of zeroes in Excel | 3 | 4 | Module 8 Source |  |  |
| Module 9 Source | Set up a meeting for SMTP, walkthrough | A | 4 | Module 9 Source | SC 4/25/06 |  |
| Module 10 Source | Registry Coordinator only fields aren’t showing up in context help | 3 | 4 | Module 10 Source | SM 4/26/2006 |  |
| Module 10 Source | Context help pages are not resizable | 3 | 4 | Module 10 Source | SM 4/26/2006 |  |

| DEFECT TYPE: |  | DEFECT SEVERITY: |
| --- | --- | --- |
| 1 – Requirements Error | 8 – Human Intervention Error | 1 – Catastrophic |
| 2 – Design Error | 9 – Other Error | 2 - Major - no work around |
| 3 – Coding Error | 10 - Project Management Error | 3 - Major - work around available |
| 4 - Testing Error | 11 - Third-Party Error | 4 – Minor |
| 5 – Documentation Error | (I) - Issue (not a defect) | 5 – Cosmetic |
| 6 – Process/Standards Error | (A)– Action (not a defect) | 6 – Internal |
| 7 – Hardware/System Software Error |  |  |

The following table represents questions that should be asked in this review.  The answers to the questions will lead to the one or more of the following:

- The request or individual request phased work products are not endorsed

- Issues, actions items and faults are identified and documented in the above log

- Process conformance has been compromised

| Work Product |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Technical Produce Phase Conformance Review Criteria Checklist | Yes | No | N/A |
| Produce Phase |  |  |  |  |
|  | Have all Module deliverables been completed, including the corresponding documentation of the Modules? Have all issues and actions been re-reviewed? |  |  |  |