# Meeting Agenda and Minutes

| Meeting Date: | 01/12/06 | Time: | 4:30 PM Eastern – 5:30 PM Eastern |
| --- | --- | --- | --- |
| Facilitator: | Tracy Rericha | Recorder: | Sandy Morris |
| Location: | Teleconference | Con Call: | (866) 811-0794 ; Passcode: 902629# |

|  | Name | Role |
| --- | --- | --- |
|  | Steve Coad | RIT – Technical Leader \ Developer |
|  | Sandra Morris | RIT – UI Coordinator \ Developer |
|  | Tracy Rericha | RIT – Project Manager \ Developer |
|  | Elaine Simone | RIT – Quality Assurance Manager \ Developer |
|  | Michelle Whalen | EDS – Project Manager SME and Mentor |
|  | John Manos | EDS – Technical Leader SME and Mentor |
|  | Jen Farmer | FARA – Customer |
|  | Steve Baiera | EDS |
|  | Bill Hartnett | EDS |
|  | Marty Ohman | EDS |
|  | Marianne Wilcox | EDS |
|  | Lei Wu | RIT – Faculty Advisor |

##### Agenda:

| Nbr | Topic | Responsible |
| --- | --- | --- |
|  | - 4:30-4:35pm - Review the meeting participants, frequency, and logistics | - Tracy |
|  | - 4:35-4:45pm - Review project milestones and project status | - Tracy |
|  | - 4:45-4:55pm - Review upcoming milestones | - Tracy |
|  | - 4:55-5:05pm - Review communications plan | - Elaine |
|  | - 5:05-5:15pm - High level overview of product | - Steve |
|  | - 5:15-5:20pm - Review Meeting Objective | - Sandy |
|  | - 5:20-5:25pm - EDS Steering Committee feedback | - EDS Steering Committee |
|  | - 5:25-5:30pm - Round Table | - EDS/FARA/RIT Team |

##### Discussion / Minutes :

| Topic 1. Review the meeting participants, frequency, and logistics | Tracy |
| --- | --- |
| Participants - EDS/FARA participants - RIT participants Frequency - Once a month; the second Thursday of every month - Senior Project is going to change from T/R to M/W - Meetings are primarily going to be done over the phone unless it is media-heavy Logistics - Meetings will be conducted via teleconference, except when visual-heavy material must be presented |  |

| Topic 2. Review project milestones and project status | Tracy |
| --- | --- |
| Project Milestones - Start-up and planning documents - Prototyping and JAD sessions - SE department team website with artifacts - Scope documents, communications management plan, etc. - Completion and approval of high level requirements - Basis of JAD sessions, refining the detailed requirements, requirements traceability Status - On schedule - Working well together |  |

| Topic 3. Review upcoming milestones | Tracy |
| --- | --- |
| - Completion and approval of detailed requirements - Begin documenting User Acceptance Test cases - Begin documenting business design - Begin documenting technical design (once architecture is in place) - What is the database model and the tools used to do that - John/Steve will discuss that - We want to make sure it is compatible with EDS/what is currently used - Marianne cautioned us to make sure everything we do is compatible with EDS’s environment so that it can be turned over upon completion; additional detailed requirement? - Add action item for Steve/John working out database tools and making sure they are compatible - Add something to the schedule for turning over what we have to EDS so that the product can be maintained by them - People invited ok? - Everyone needed is invited |  |

| Topic 4. Review communications plan | Elaine |
| --- | --- |
| - Communications Plan document - Change in time for Senior Project needs to be addressed eventually - Client Satisfaction Surveys; who will be doing these? - We need to make a decision on who at EDS will be doing that; something to think about - Change control board is in place - Weekly Status Meetings/Monthly Steering Committee Meetings - Elaine went over status reports for monthly/weekly meetings - How will the status reports be distributed? - An email with a link is preferred - Escalation Path was summarized and EDS approved of it |  |

| Topic 5. High level overview of product | Steve |
| --- | --- |
| - A web-based application with three interfaces: patient, registry coordinator, and administrator - Application with have the look and feel of the already existing FARA site and will be easily navigable by patients with poor coordination - Patients can create accounts, log in, register/update personal, demographic, and clinical information (PHI) - Registry coordinators can approve pending accounts, edit patient information, and run queries on the information in the database to produce data sheets and reports - Administrators can perform maintenance tasks, such as changing passwords, editing information, etc. - Documents are available on the website in addition to the ‘requirements gathering’ prototypes which are 3 alternative approaches to the problem |  |

| Topic 6. Review Meeting Objective | Sandy |
| --- | --- |
| - Review meeting participants/frequency/logistics - Progress update - Overview of product |  |

| Topic 7. EDS Steering Committee Feedback | EDS Steering Committee |
| --- | --- |

| Topic 7. Round Table | EDS/FARA/RIT Team |
| --- | --- |
| - Send Jen/John/Michelle the current copy of the detailed requirements/field attributes for tomorrow’s meeting at 1:30 – 3. - Tracy will send it out tomorrow - Stuff moves to the website only after it is approved |  |