# Meeting Agenda and Minutes

| Meeting Date: | 01/17/06 | Time: | 4:30 PM Eastern – 5:30 PM Eastern |
| --- | --- | --- | --- |
| Host: | Tracy Rericha | Recorder: | Sandy Morris |
| Location: | Teleconference | Con Call: | (866) 811-0794 ; Passcode: 902629# |

|  | Name | Role |
| --- | --- | --- |
|  | Steve Coad | RIT – Technical Leader / Developer |
|  | Jen Farmer | FARA – Customer |
|  | John Manos | EDS – Technical Leader SME and Mentor |
|  | Sandra Morris | RIT – UI Coordinator / Developer |
|  | Tracy Rericha | RIT – Project Manager / Developer |
|  | Elaine Simone | RIT – Quality Assurance Manager / Developer |
|  | Michelle Whalen | EDS – Project Manager SME and Mentor |

##### Agenda:

| Nbr | Topic | Responsible |
| --- | --- | --- |
|  | - Review Action Items and Issues | - Tracy |
|  | - Review Project Risks | - Sandy |
|  | - Weekly Status | - Tracy |
|  | - Project Schedule / Upcoming Milestones | - Tracy |
|  | - Special Topics | - Team |
|  | - Round Table | - Team |

##### Discussion / Minutes:

| Topic 1. Review Action Items and Issues | Tracy |
| --- | --- |
| General Issues: We have decided to use Visio for our data-modeling tool. Next week = Steve will have a mock-up of the data model that John can present to the steering committee. Action Items List Updates: Items due today: - Update Requirements Traceability doc - But working on detailed requirements doc still - Review Report from Analyze review (HL Reqs) to be put on project repository ASAP items: - Discuss which tools will be used for project development - John and Steve still need to discuss? - UML/Database Model will be done with Visio - Other tools we are all set on since we are using Visual Studio and SourceSafe - Add a schedule task to represent turnover of deliverables and artifacts - Changed to first week in May Additional tasks: - Re-order requirements according to high level requirements; remove groupings - Done |  |

| Topic 2. Review Project Risks | Sandy |
| --- | --- |
| - In the future we will evaluate the risks each week in our weekly status report |  |

| Topic 3. Weekly Status | Tracy |
| --- | --- |

| Topic 4. Project Schedule \ Upcoming Milestones | Tracy |
| --- | --- |
| Project Schedule: - Today; weekly status meeting - Shooting for completed and reviewed detailed requirements document this week so next week they can be signed off - Putting finishing touches on the SE department website by Thursday so that steering committee members may view it - Getting a repository up for documents this week - Initial Context System & Architecture Diagrams moved to the design phase - Modify schedule to take current dates into account |  |

| Topic 5. Special Topics | Team |
| --- | --- |
| Review of Docs: A. Project Schedule B. Risk Management Plan |  |

| Topic 6. Round Table | Team |
| --- | --- |
| Michelle’s Issues: - Prioritize and Estimate the length that it will take to complete these requirements - Business Design will occur at the same time of estimating for the requirements so we will need to divide and conquer |  |