# Meeting Agenda and Minutes

| Meeting Date: | 01/31/06 | Time: | 4:30 PM Eastern – 5:30 PM Eastern |
| --- | --- | --- | --- |
| Host: | Tracy Rericha | Recorder: | Sandy Morris |
| Location: | Teleconference | Con Call: | (866) 811-0794 ; Passcode: 902629# |

|  | Name | Role |
| --- | --- | --- |
|  | Steve Coad | RIT – Technical Leader / Developer |
|  | Jen Farmer | FARA – Customer |
|  | John Manos | EDS – Technical Leader SME and Mentor |
|  | Sandra Morris | RIT – UI Coordinator / Developer |
|  | Tracy Rericha | RIT – Project Manager / Developer |
|  | Elaine Simone | RIT – Quality Assurance Manager / Developer |
|  | Michelle Whalen | EDS – Project Manager SME and Mentor |

##### Agenda:

| Nbr | Topic | Responsible |
| --- | --- | --- |
|  | - Review Action Items and Issues | - Tracy |
|  | - Weekly Status | - Tracy |
|  | - Project Schedule / Upcoming Milestones | - Tracy |
|  | - Special Topics | - Team |
|  | - Round Table | - Team |

##### Discussion / Minutes:

| Topic 1. Review Action Items and Issues | Tracy |
| --- | --- |
| Action Items List Updates: Coming up: - Provide RIT Team what header and footer should look like for website – due 2/3/06; in the works by John - John has sent us the footer and the decision of what to do with the header is up to us - Jen’s items coming up (3 out of 4 due on 2/3/06, fourth due on 2/10/06) - Jen is working on them…hopes to get them out February 1st - Resources who will be taking over the system (turning over deliverables) – by 2/7/06; Michelle - Michelle & John are meeting with the EDS folks on Thursday about this - Look into XML config files during Tech design – by 2/17/06 - Not attempted as of yet and this is one of the items we’re thinking about removing from the scope so it may not be an issue in the future - Create template for new design (EDS mentors, RIT, Jen) – done and sent out, waiting for feedback - Tracy sent it out and feedback has been received - Template has been finalized |  |

| Topic 2. Weekly Status | Tracy |
| --- | --- |
| Team Issues/Concerns |  |

| Topic 3. Project Schedule \ Upcoming Milestones | Tracy |
| --- | --- |
| Project Schedule: - Learn development environment – baseline 2 start was yesterday - Learn Source Safe – may no longer need because we are now using CVS, which we all know how to use - Obtain Signoff on Requirements Traceability document – waiting for feedback - Michelle has given feedback so we need to incorporate it and then the document will be finalized - Create Initial Context, System and Architecture Diagrams – Elaine, give status report? - Same date as finishing the design doc since it is a part of the design doc - Document Design – waiting for template feedback, thinking about use cases this week - Design template has been finalized - Create Unit Test Cases – working on this week - Make it clearer what is expected of Jen - Scope Doc - Prepare one page document of what is in scope and what is out scope - Further things that will be deferred: Admin & Reporting |  |

| Topic 4. Special Topics | Team |
| --- | --- |
| Prepare for interim status project presentation – during week 10 at RIT - Required that we be in class for presentations both Tuesday (21st) and Thursday (23rd) of that week - We’re shooting for Thursday @ 5:50 but we have to schedule it yet - We’ll have to reschedule the status meeting - Michelle is on vacation next Wednesday – Friday (8, 9, 10) - Jen is also going to be gone this Thursday through Monday (2 – 6) |  |

| Topic 5. Round Table | Team |
| --- | --- |