# Meeting Agenda and Minutes

| Meeting Date: | 01/31/06 | Time: | 4:30 PM Eastern – 5:30 PM Eastern |
| --- | --- | --- | --- |
| Host: | Tracy Rericha | Recorder: | Sandy Morris |
| Location: | Teleconference | Con Call: | (866) 811-0794 ; Passcode: 902629# |

|  | Name | Role |
| --- | --- | --- |
|  | Steve Coad | RIT – Technical Leader / Developer |
|  | Jen Farmer | FARA – Customer |
|  | John Manos | EDS – Technical Leader SME and Mentor |
|  | Sandra Morris | RIT – UI Coordinator / Developer |
|  | Tracy Rericha | RIT – Project Manager / Developer |
|  | Elaine Simone | RIT – Quality Assurance Manager / Developer |
|  | Michelle Whalen | EDS – Project Manager SME and Mentor |

##### Agenda:

| Nbr | Topic | Responsible |
| --- | --- | --- |
|  | Review Action Items and Issues | Tracy |
|  | Weekly Status | Tracy |
|  | Project Schedule / Upcoming Milestones | Tracy |
|  | Special Topics | Team |
|  | Round Table | Team |

##### Discussion / Minutes:

| Topic 1. Review Action Items and Issues | Tracy |
| --- | --- |
| Action Items List Updates: Coming up: Provide RIT Team what header and footer should look like for website – due 2/3/06; in the works by John John has sent us the footer and the decision of what to do with the header is up to us Jen’s items coming up (3 out of 4 due on 2/3/06, fourth due on 2/10/06) Jen is working on them…hopes to get them out February 1st Resources who will be taking over the system (turning over deliverables) – by 2/7/06; Michelle Michelle & John are meeting with the EDS folks on Thursday about this Look into XML config files during Tech design – by 2/17/06 Not attempted as of yet and this is one of the items we’re thinking about removing from the scope so it may not be an issue in the future Create template for new design (EDS mentors, RIT, Jen) – done and sent out, waiting for feedback Tracy sent it out and feedback has been received Template has been finalized |

| Topic 2. Weekly Status | Tracy |
| --- | --- |
| Team Issues/Concerns |

| Topic 3. Project Schedule \ Upcoming Milestones | Tracy |
| --- | --- |
| Project Schedule: Learn development environment – baseline 2 start was yesterday Learn Source Safe – may no longer need because we are now using CVS, which we all know how to use Obtain Signoff on Requirements Traceability document – waiting for feedback Michelle has given feedback so we need to incorporate it and then the document will be finalized Create Initial Context, System and Architecture Diagrams – Elaine, give status report? Same date as finishing the design doc since it is a part of the design doc Document Design – waiting for template feedback, thinking about use cases this week Design template has been finalized Create Unit Test Cases – working on this week Make it clearer what is expected of Jen Scope Doc Prepare one page document of what is in scope and what is out scope Further things that will be deferred: Admin & Reporting |

| Topic 4. Special Topics | Team |
| --- | --- |
| Prepare for interim status project presentation – during week 10 at RIT Required that we be in class for presentations both Tuesday (21st) and Thursday (23rd) of that week We’re shooting for Thursday @ 5:50 but we have to schedule it yet We’ll have to reschedule the status meeting Michelle is on vacation next Wednesday – Friday (8, 9, 10) Jen is also going to be gone this Thursday through Monday (2 – 6) |

| Topic 5. Round Table | Team |
| --- | --- |