# Meeting Agenda and Minutes

| Meeting Date: | 01/10/06 | Time: | 4:30 PM Eastern – 5:30 PM Eastern |
| --- | --- | --- | --- |
| Host: | Michelle Whalen | Recorder: | Tracy Rericha |
| Location: | Teleconference | Con Call: | (866) 811-0794 ; Passcode: 902629# |

|  | Name | Role |
| --- | --- | --- |
| * | Steve Coad | RIT – Technical Leader \ Developer |
|  | Jen Farmer | FARA – Customer |
| * | John Manos | EDS – Technical Leader SME and Mentor |
| * | Sandra Morris | RIT – UI Coordinator \ Developer |
| * | Tracy Rericha | RIT – Project Manager \ Developer |
| * | Elaine Simone | RIT – Quality Assurance Manager \ Developer |
| * | Michelle Whalen | EDS – Project Manager SME and Mentor |
| * | Lei Wu | RIT – Faculty Advisor |

##### Agenda:

| Nbr | Topic | Responsible |
| --- | --- | --- |
|  | Review Action Items and Issues | Tracy |
|  | Review Project Risks | Sandy |
|  | Weekly Status | Tracy |
|  | Project Schedule \ Upcoming Milestones | Tracy |
|  | Special Topics | Team |
|  | Round Table | Team |

##### Discussion / Minutes:

| Topic 1. Review Action Items and Issues | Tracy |
| --- | --- |
| Action Items List Updates: # 13 - This is incorrect. We want to have our project schedule completed BEFORE going into the Steering Committee Meeting. We want to present our schedule to the SC not have them help us create it. The SC will approve or reject it. MISC: Project Repository for documents – is this set up and being used? What About Requirements Traceability? We should add a task in the schedule and assign it. The Review Report from Analyze review (HL Reqs) - was the re-reviewed date and initials updated and is this stored in the project repository? Spreading tasks across team and ensuring that the team is evenly working |

| Topic 2. Review Project Risks | Sandy |
| --- | --- |
| Will do in next meeting |

| Topic 3. Weekly Status | Tracy |
| --- | --- |
| Will do in next meeting |

| Topic 4. Project Schedule \ Upcoming Milestones | Tracy |
| --- | --- |
| Project Schedule: Any time we discuss upcoming milestones or dates we need the PM to send out an e-mail and or updated project schedule highlighting what was discussed. For example here is what we discussed on Saturday afternoon for our upcoming milestones: Thurs 1/12/06 - Jen needs to provide info (see AI's) Thurs 1/12/06 - All Detailed Requirements are documented and the Field list is completed Thurs 1/12/06 - All Review documents are sent out for Review Preparation Tues 1/17/06 - We have our Define Phase Review to review detailed requirements and field list Tues 1/17/06 - Thurs 1/19/06 - Issues and actions from the define phase review are resolved and all documentation are finalized and re0reviewed. Thurs 1/19/06 - we get Jen Farmer to approve and sign off on detailed requirements\field list The above dates may be completed sooner if Jen can provide the needed details. If this happens then we may be able to schedule the review for Saturday 1/14/06. |

| Topic 5. Special Topics | Team |
| --- | --- |
| Getting Ready for Steering Committee Meeting: Define Roles? Facilitator -Tracy and Scribe - Sandy AI for Tracy - Create and Agenda using this template and send out prior to meeting Thursday Steering Committee Agenda (Suggestion): Review the meeting participants, frequency and logistics Review Communications Plan Review Meeting Objective Provide Recent Project Status - always referring to the project schedule Ask Jen to provide her opinion Review Project Schedule and upcoming milestones Review of Docs: A. Project Schedule B. Roles and Responsibilities C. Communications Plan D. Quality Plan E. Risk Management Plan F. Project Plan G. Where is the Project Scope Document? |

| Topic 6. Round Table | Team |
| --- | --- |
| Tracy – Concern that we keep going over the scheduled time for our meetings. We need to do a better job scheduling our meetings and end on time. |