# Meeting Agenda and Minutes

| Meeting Date: | 02/07/06 | Time: | 4:30 PM Eastern – 5:30 PM Eastern |
| --- | --- | --- | --- |
| Host: | Tracy Rericha | Recorder: | Sandy Morris |
| Location: | Teleconference | Con Call: | (866) 811-0794 ; Passcode: 902629# |

|  | Name | Role |
| --- | --- | --- |
|  | Jen Farmer | FARA – Customer |
|  | John Manos | EDS – Technical Leader SME and Mentor |
|  | Sandra Morris | RIT – UI Coordinator / Developer |
|  | Tracy Rericha | RIT – Project Manager / Developer |
|  | Steve Coad | RIT – Technical Leader / Developer |
|  | Elaine Simone | RIT – Quality Assurance Manager / Developer |
|  | Michelle Whalen | EDS – Project Manager SME and Mentor |

##### Agenda:

| Nbr | Topic | Responsible |
| --- | --- | --- |
|  | - Review Action Items and Issues | - Tracy |
|  | - Weekly Status | - RIT Team |
|  | - Project Schedule / Upcoming Milestones | - Tracy |
|  | - Special Topics | - Team |
|  | - Round Table | - Team |

##### Discussion / Minutes:

| Topic 1. Review Action Items and Issues | Tracy |
| --- | --- |
| General Issues: - Time management; don’t put issues about classes, etc. into your status report. - The time constraints for breaks & finals week should be more clearly outlined in the contract for senior project. - Module Document must be updated - Come up with the Developer Divide & Conquer Plan to go with the new breakdown of the modules that the RIT team came up with - This document will be sent out for approval by Tuesday - This document will be finalized by Thursday - Status Meeting - Should Jen be in attendance? We’ll follow up with Jen - Possibilities are biweekly or Tuesday after the status meeting - Design Document - As of right now we’ve all taken different modules and are working to complete & compile them by Thursday so that it can be reviewed by the date specified which is Tuesday - .NET Training - We will email John about a good time and let him know that we want to do it - Rescheduling of the status meeting - We need to find a time to propose to meet instead of our usual time Action Items List Updates: Open: - Resources who will be taking over the system (turning over deliverables) – by 2/7/06; Michelle - Michelle took that to Marianne so they will get back to us with that answer - Michelle will email Tracy with the date that the FARA board can get back to us with - Provide language for the HIPAA statement – by 2/10/06; Jen - Research web forms to take in/dynamically generate international info. – by 2/17/06; RIT Team |  |

| Topic 2. Weekly Status | RIT Team |
| --- | --- |
| Team Issues/Concerns |  |

| Topic 3. Project Schedule \ Upcoming Milestones | Tracy |
| --- | --- |
| Project Schedule: - Learn development environment - Validate Estimate – status on this - Document Design (including Creating Initial Context, System and Architecture Diagrams and tasks for the ‘Modules’) – in the works - Create Unit Test Cases – in the works |  |

| Topic 4. Special Topics | Team |
| --- | --- |
| - .NET Training – team is interested, but still trying to find a good time to do it - Interim Evaluations - Prepare for interim status project presentation – week 10 at RIT - Required that we be in class for presentations both Tuesday (21st) and Thursday (23rd) of that week – reschedule status meeting |  |

| Topic 5. Round Table | Team |
| --- | --- |
| International forms – countries to be concerned with: - Australia, Brazil, Canada, European Countries, New Zealand |  |