# Meeting Agenda and Minutes

| Meeting Date: | 02/07/06 | Time: | 4:30 PM Eastern – 5:30 PM Eastern |
| --- | --- | --- | --- |
| Host: | Tracy Rericha | Recorder: | Sandy Morris |
| Location: | Teleconference | Con Call: | (866) 811-0794 ; Passcode: 902629# |

|  | Name | Role |
| --- | --- | --- |
|  | Jen Farmer | FARA – Customer |
|  | John Manos | EDS – Technical Leader SME and Mentor |
|  | Sandra Morris | RIT – UI Coordinator / Developer |
|  | Tracy Rericha | RIT – Project Manager / Developer |
|  | Steve Coad | RIT – Technical Leader / Developer |
|  | Elaine Simone | RIT – Quality Assurance Manager / Developer |
|  | Michelle Whalen | EDS – Project Manager SME and Mentor |

##### Agenda:

| Nbr | Topic | Responsible |
| --- | --- | --- |
|  | Review Action Items and Issues | Tracy |
|  | Weekly Status | RIT Team |
|  | Project Schedule / Upcoming Milestones | Tracy |
|  | Special Topics | Team |
|  | Round Table | Team |

##### Discussion / Minutes:

| Topic 1. Review Action Items and Issues | Tracy |
| --- | --- |
| General Issues: Time management; don’t put issues about classes, etc. into your status report. The time constraints for breaks & finals week should be more clearly outlined in the contract for senior project. Module Document must be updated Come up with the Developer Divide & Conquer Plan to go with the new breakdown of the modules that the RIT team came up with This document will be sent out for approval by Tuesday This document will be finalized by Thursday Status Meeting Should Jen be in attendance? We’ll follow up with Jen Possibilities are biweekly or Tuesday after the status meeting Design Document As of right now we’ve all taken different modules and are working to complete & compile them by Thursday so that it can be reviewed by the date specified which is Tuesday .NET Training We will email John about a good time and let him know that we want to do it Rescheduling of the status meeting We need to find a time to propose to meet instead of our usual time Action Items List Updates: Open: Resources who will be taking over the system (turning over deliverables) – by 2/7/06; Michelle Michelle took that to Marianne so they will get back to us with that answer Michelle will email Tracy with the date that the FARA board can get back to us with Provide language for the HIPAA statement – by 2/10/06; Jen Research web forms to take in/dynamically generate international info. – by 2/17/06; RIT Team |

| Topic 2. Weekly Status | RIT Team |
| --- | --- |
| Team Issues/Concerns |

| Topic 3. Project Schedule \ Upcoming Milestones | Tracy |
| --- | --- |
| Project Schedule: Learn development environment Validate Estimate – status on this Document Design (including Creating Initial Context, System and Architecture Diagrams and tasks for the ‘Modules’) – in the works Create Unit Test Cases – in the works |

| Topic 4. Special Topics | Team |
| --- | --- |
| .NET Training – team is interested, but still trying to find a good time to do it Interim Evaluations Prepare for interim status project presentation – week 10 at RIT Required that we be in class for presentations both Tuesday (21st) and Thursday (23rd) of that week – reschedule status meeting |

| Topic 5. Round Table | Team |
| --- | --- |
| International forms – countries to be concerned with: Australia, Brazil, Canada, European Countries, New Zealand |