# Meeting Agenda and Minutes

| Meeting Date: | 02/14/06 | Time: | 4:30 PM Eastern – 5:30 PM Eastern |
| --- | --- | --- | --- |
| Host: | Tracy Rericha | Recorder: | Sandy Morris |
| Location: | Teleconference | Con Call: | (866) 811-0794 ; Passcode: 902629# |

|  | Name | Role |
| --- | --- | --- |
|  | Jen Farmer | FARA – Customer |
|  | John Manos | EDS – Technical Leader SME and Mentor |
|  | Michelle Whalen | EDS – Project Manager SME and Mentor |
|  | Sandra Morris | RIT – UI Coordinator / Developer |
|  | Tracy Rericha | RIT – Project Manager / Developer |
|  | Steve Coad | RIT – Technical Leader / Developer |
|  | Elaine Simone | RIT – Quality Assurance Manager / Developer |
|  | Lei Wu | RIT – Faculty Advisor |

##### Agenda:

| Nbr | Topic | Responsible |
| --- | --- | --- |
|  | - Review Action Items and Issues | - Tracy |
|  | - Weekly Status | - RIT Team |
|  | - Project Schedule / Upcoming Milestones | - Tracy |
|  | - Document Status Updates | - Tracy |
|  | - Special Topics | - Team |
|  | - Round Table | - Team |

##### Discussion / Minutes:

| Topic 1. Review Action Items and Issues | Tracy |
| --- | --- |
| Action Items List Updates: Open: - Provide language for the HIPAA statement – by 2/10/06; Jen - Research web forms to take in/dynamically generate international info. – by 2/17/06; RIT Team - John provide information answering Marianne's flow / capacity questions – by 2/17/06; John - Resources who will be taking over the system (turning over deliverables) – by 2/28/06; Michelle |  |

| Topic 2. Weekly Status | RIT Team |
| --- | --- |
| Team Issues/Concerns |  |

| Topic 3. Project Schedule \ Upcoming Milestones | Tracy |
| --- | --- |
| Project Schedule: - Learn development environment - Completion of Design/Unit Test Cases for review on Thursday; prepare for review - Signoff of Design/Unit Test Cases and Design Phase review/resolve issues - Interim evaluations - Have been sent out - Interim presentation for RIT - When: Thursday, February 23rd; 5:50pm - Where: GCCIS (Building 70) Auditorium - Who: RIT Team. Sponsors are encouraged to attend, but not required. |  |

| Topic 4. Document Status Updates | Tracy |
| --- | --- |
| - Modularity Document |  |

| Topic 5. Special Topics | Team |
| --- | --- |
| - .NET Training – team is interested, but still trying to find a good time to do it - Status meeting 2/21 – still need to agree on rescheduled time - Next Steering Committee meeting – proposed rescheduled meeting time Wednesday, March 15th |  |

| Topic 6. Round Table | Team |
| --- | --- |