# Meeting Agenda and Minutes

| Meeting Date: | 03/13/06 | Time: | 4:30 PM Eastern – 5:30 PM Eastern |
| --- | --- | --- | --- |
| Host: | Tracy Rericha | Recorder: | Sandy Morris |
| Location: | Teleconference | Con Call: | (866) 811-0794 ; Passcode: 902629# |

|  | Name | Role |
| --- | --- | --- |
|  | Jen Farmer | FARA – Customer |
|  | John Manos | EDS – Technical Leader SME and Mentor |
|  | Michelle Whalen | EDS – Project Manager SME and Mentor |
|  | Sandra Morris | RIT – UI Coordinator / Developer |
|  | Tracy Rericha | RIT – Project Manager / Developer |
|  | Steve Coad | RIT – Technical Leader / Developer |
|  | Elaine Simone | RIT – Quality Assurance Manager / Developer |
|  | Lei Wu | RIT – Faculty Advisor |

##### Agenda:

| Nbr | Topic | Responsible |
| --- | --- | --- |
|  | - Review Action Items and Issues | - Tracy |
|  | - Weekly Status | - RIT Team |
|  | - Project Schedule / Upcoming Milestones | - Tracy |
|  | - Steering Committee meeting agenda | - Tracy |
|  | - Project Risks Review | - Sandy |
|  | - Module Discussion | - Steve |
|  | - Special Topics | - Team |
|  | - Round Table | - Team |

##### Discussion / Minutes:

| Topic 1. Review Action Items and Issues | Tracy |
| --- | --- |
| Action Items List Updates: Open: - Provide language for the HIPAA statement – Jen - Jen will have the new ‘Informed Consent’ specifics for us around Friday - Resources who will be taking over the system (turning over deliverables) – Michelle - Obtain physical sign-off of baselined documents from John, Michelle, and Jen - All major deliverables on the project will require signatures; Michelle has made up a list of major deliverables for Professor Wu - Michelle would like a more detailed review schedule with the date, time, who needs to be present, and when the documentation for the review will be delivered; done within the next couple days. |  |

| Topic 2. Weekly Status | RIT Team |
| --- | --- |
| Team Issues/Concerns |  |

| Topic 3. Project Schedule \ Upcoming Milestones | Tracy |
| --- | --- |
| Project Schedule: - Sign off on Design - Learn development environment - Sign off on Unit Test Cases - Model Office and Production Env Stand Up - Create or Modify End User Procedures - Define and Document Needed System Test Cases - Define and Document User Acceptance Test (UAT) Cases - Review Evolutionary Prototype with Customer (UI Review) - Modules Email Address and Username Linking: If someone changes their email address then they should be questioned that if they want to link the username and the password when they change it. There was an incompatibility between the requirements and design so we’re going to go by what the requirements say. Admin/RC Password Reset: Currently we have no way to reset the password for admin/registry coordinators. Let’s put that into the GUI. UI Review is 12 – 3 on Friday. We will be presenting our web content through the website instead of distributing screen shots as with our previous prototype review. |  |

| Topic 4. Steering Committee meeting agenda | Tracy |
| --- | --- |
| Items to add: Go over high-level scope of release 1.0: what is in and out of scope. Go over any significant changes in requirements, design, or scope in the last month. Go over standard project status and milestones. Share the review schedule for all of the modules. Issues/Concerns. Highlight some risks: Development Environment Change, etc. Overview of how we’re managing risks: what they are and how we are managing them. |  |

| Topic 5. Project Risks Review | Sandy |
| --- | --- |
| Project Risks Inexperience with .NET tools – new risk we are experiencing Group Motivation/Management – Team Morale – changed probability Document/Deliverable Version Management – changed severity Inadequate Amount of Time to Complete Project – new risk we are experiencing |  |

| Topic 6. Module Discussion | Steve |
| --- | --- |
| - Modularity Document From now on we will structure our agenda for the status meetings around the modularity document. |  |

| Topic 7. Special Topics | Team |
| --- | --- |
| - .NET Training –discuss meeting during business hours or after work during weekdays Next week we will get together for about 2 hours with John for the .NET training. The week of the 27th we will get together and actually build the database with the web-hosting environment. Also with John Murvine, the EDS architect. You will jointly execute the database scripts to make sure it goes smoothly. |  |

| Topic 8. Round Table | Team |
| --- | --- |