Meeting Notes December 10, 2005

## Navigator Process Overview

- EDS/RIT owns the process and any changes we would like to improve it can be made; everyone should be in agreement

- Defines who is responsible for completing deliverables

- Our process for day-to-day operations

- Structured process lifecycle phases

- Phases of the Navigator Process

  - Refer to the ‘EDS\RIT\FARA Registry Project Navigator Process’ document

A. Analyze Phase (Focus on high level requirements)

- Requires customer interaction

- Review meeting of requirements produce a complete set of high level requirements

- Be sure to capture expectations

- Optionally include sponsor at review meetings

- Include faculty advisor at weekly/biweekly status meetings

- The review is not complete until all issues are resolved

- Electronic sign off is stored in the project workbook

- If any changes are made to the requirements after they have been signed off on Formal Change Control is put into process

B. Define Phase (Focus on fleshing out the requirements)

- Important Documents for the Define Phase

  - JAD Session Diagrams

    - Context System/Architecture Diagrams

      - Via flowcharts, etc.

    - Mock prototype prior to the JAD session to help visualize to the customer

      - Screenshots, flowcharts, etc.

    - ‘Detailed Requirements Template’

      - Table gets repeated for every requirement

    - ‘Detailed Requirements Review Document’

      - Similar to the ‘High Level Requirements Approval Document’

      - Then the requirements are base lined

    - ‘Detailed Requirements Review Document’

      - Similar to the form used for the ‘high level requirements review document’

C. Design Phase (Business Design, Technical Design, )

- Template screenshots are used to illustrate the requirements, not the actual finalized interface for the user

  - Aka detailed storyboard

- Technical Design can start while the Business Design is being done but not completed until Business Design is complete because it depends on the Business Design

- Important Documents for the Design Phase

  - ‘Business Design Document’

    - Flow in English of how the system will work

    - Ensure that every requirement is represented in the business design

  - ‘Review Document/Approval’ documents again but this time for business design

    - The scribe fills out the ‘Review Document’

    - Participants can fill out the form and it is compiled later

    - High issues are the focus not spelling,etc.

  - ‘Requirements Traceability Matrix’

    - Proposed by Elaine

  - ‘Technical Design Document’

    - Everything in the business design goes into the technical design

  - ‘Test Cases’

    - Only done by the developers

    - System/integration, regression (may not have any)

    - Results, pass/fail, etc. documented here

  - Technical Design Review – developers only

    - Tech design

    - Requirements Traceability

    - Test Cases

# D. Produce Phase (focus on implementation)

- Will have developers and then we will have people just to develop test cases

- Customer is involved in user system procedures

- Aid the customer in producing the acceptance test cases

- Roles/Responsibilities Defined

- Configuration Management

  - Define who is doing what and how we coordinate the activities

- Unit Testing

  - Be sure to set up data that is required for these test cases

  - Remember boundary testing

- Be aware that the business/tech design will change and need to be updated

- No code in the tech design – only pseudo code

- Important Documents for the Produce Phase

  - ‘Test Plan’

  - ‘Development Produce Phase Review/Approval’

  - ‘Testing Produce Phase Review/Approval’

- Contingency/Implementation Plan

  - Set up

  - How do you back out if you break it?

  - How do you get the data in?

  - Verification strategy

    - To make sure its production ready

    - Different set of test cases used

# E. Optimize Phase (focus on actual testing)

- Release deployment plan

- Test plans executed

- UAT Testing

- Defect/Resolution Process

- Finalize the Implementation Plan

# F. Implement Phase

- Execute the implementation plan

# Specifics about the project

- No integration with other systems; only a one time data load

- Workbook repository = website with public face for RIT and password protected face for our

## Roles Template

- Review this document and update

- Roles

  - SCCB (Software Change Control Board) (add to template)

  - PM

  - Developer

  - Technical Leader

  - Customer/Client

  - Testing Coordinator

  - Testers

  - DBA

  - Quality Advisor (add to template)

  - UI Coordinator (add to template)

# Communication Management Plan

- Review this document and change to fit our process/needs

- Three types of communications

  - External = any types of communications (meetings, documentations) is being sent to/includes core development team and stakeholders

  - Internal = just the core development team (Michelle, Jon, Team)

  - Escalation = process we used to move from internal to external

- Different Meetings Scheduled

  - Internal Project Status Meeting (Weekly Meeting – Tuesday 4 – 6 pm@ EDS)

    - Core development team

    - Status Report materials completed by Friday so we’re ready for Tuesday meeting

      - Submitted to Tracy

      - Used for RIT biweekly deliverables

      - Use ‘Status Report’ Template

        - Accomplishments – anything above and beyond the scheduled tasks

        - Issues/Concerns – it is your responsibility to follow up on them

        - Tasks/Schedule Table

        - Review and change as we see fit

    - Agenda for each meeting prepared ahead of time

  - External Project Steering Committee (Once a month)

    - Faculty advisor

    - Those at initial meeting (EDS/FARA representatives)

    - Decide what times would be good for this

  - Other ‘as needed’ meetings

    - Change Control Board Meeting

    - Technical Launch – Jon & Steve

    - Technical Review Meetings

  - Client Satisfaction Survey

    - Use RIT docs

Quality Management Plan

- Review document

- Maintenance falls under QA Role

Risk Management Plan

- Michelle will send documentation about it (Assessment, Risk Management overview)

- Take a look at RIT examples as well (i.e. Risk Management Plan for Requirements & Specification)

- Come up with a document/format to use for this

# Issues Management Plan

- Document Elaine was using will be our template for this

- Don’t necessarily need a formal plan as long as we incorporate these into the status meeting agendas

## Call with Jen

User Interface constraints – just make sure its very easy to navigate

- Ex. Boxes are larger, etc.

- Keep in mind they have trouble with coordination

- Minimize scrolling

- Not too cluttered

- Definition of concepts that might be vague; i.e. age of consent

- Text popups may be appropriate in some cases

## Common themes on the website

- Consistency

- Jen will think about the header/footer, logo, etc.

- User can always get back to the beginning

- Consistent menu bar

## Licensing

- Popup for a licensing agreement for HIPPA(?) laws

- Whenever they go in to change it; it will pop up as well

- Thing about options for authentication

  - In yearly email, etc.

- Automated reminders – what time frame?  (yearly?  Monthly?)

## Public part of webpage

- Links to clinical trials information, updates on information

- Highlight the registry

- ~ 12 centers: clinicaltrials.gov, FAPG (discussion forum for the disease)

- Get a list of sites from Jen

## Summary of information after you put it in

- Enter it

- Display entered info & hit confirm

- Confirmation page

## Two User Classes

- 90% Patients/Family Members, 10% FARA organization representatives (those who assist patients like Jen to fill in holes for data collection; call them)

## Other Requirements/Details

## Clinician are not entering data

## FARA is generating the report the clinicians will need

  - Reports are run by them

  - Common Excel format

- Research exporting a Crystal Report to Excel Format

  - Prototype the method

- Statistical Reports would also be useful; high level reports for business executives

- Overwrite new changes when patients update their information

  - Block them from entering data afterwards (DOB, etc.)

  - FARA aspect could change it for them

- Jen will look into requirements for a discussion forum

- No patient reporting requirements at this time (other than their information confirmation page when they add/edit their information)\

- Possible affected organizations; MDA, FARA main organization

# Under 18

- Must ask for guardians username, password because underage people can’t provide their own consent

## Constraints/Assumptions

- HIPPA regulations

  - Getting the acceptance to capture the information; updating the information

  - Mainly applies to giving out that captured information

- Patient coordination/accessibility

- Timeline

- System is easy to use

- Clinicians are not in the scope of this

- FARA board members are driving the requirements at a high level

- Jen represents the FARA board

- No interfacing with other systems

## Acceptance Criteria

- FARA finds the people to direct them to the registry

- Main measure is to capture and retain information

- This grants FARA access to these patients to include them in their newsletters, activities

  - Allows FARA to reach out to more people and include them in the FARA group

  - People get more access to educational materials

- If the site can include marketable features (educational info about clinical trials, resources) will help them market it (secondary goal)

  - Also provides an additional draw for patients to continue coming back

## Project Deliverables

- Web site

- Excel report capabilities

- Database of patient information

- Training materials for those that are operating the website from FARA’s perspective

## Jen’s availability

- Available between now and Christmas via phone

- Week before Christmas she’s incredibly flexible (week of December 19th)

- Next week is harder

  - After 3:30 then give her lots of notice for childcare

- Traveling to us the beginning of January

  - January 3rd won’t work since she has an orientation

- Week between Christmas and New Years she would be available by phone

## Next Steps

- JAD Sessions w/ Jen

  - Wednesday, January 4, 2006 4:30 – 5:30 pm

  - Friday, January 6, 2006 1 – 4 pm

  - Saturday, January 7, 2006 9 – 11 am (tentatively until 1 pm)

- High Level Requirements Review Meeting

  - Ready by Wednesday morning so we can hand it out

  - Thursday, December 15, 2005: 4 – 6 pm @ RIT

    - Ask about reserving a phone/team room

    - Send Michelle alternate emails

  - Focus on what needs to be answered to get the prototype done

- Schedule

  - Must be completed

    - Michelle will email us the schedule template that we need to complete

    - Sent to Michelle/Jon by December 15, 2006 (Wednesday)

    - Finalized January 4, 2006

- Status Meetings start Tuesday, January 10, 2006.

  - Weekly

- Steering Committee Meeting Thursday, January 12, 2006

  - 2nd Thursday of every month

# Questions

- Ask our sys admin about how we can access our documents on the server through the web

- Think about security approaches with pro/cons for next meeting