# Meeting Minutes – 1/4/06

# General Responsibilities for the team

- Make sure we all have SQLServer, Microsoft Project – keep experimenting with tools in the mean time

- Steve will focus on technical issues for the next few weeks

  - SourceSafe, server issues, etc.

# Weekly status meeting

- Jen must be invited to them

- These are all via teleconference now

- Schedule is one of the action items for the next steering meeting

# High Level Requirements

- Ask Tracy about Jen finalizing the requirements; has she heard anything; Elaine will follow up

- Michelle is sending us her feedback

# Steering Committee meeting

- Let Sue Pearlman know that she doesn’t need to be at the meeting

- Week before our steering committee meeting is face to face otherwise all are teleconference

- Bad time for Michelle so we need to reschedule; changed to 4:30 – 5:30

- Teleconference but eventually we may need face to face when the meeting materials will be more visual

# Context & Architectural Diagrams

- Flow diagram is ok for now

- We need a basic architecture picture for now but we’ll revisit it in the future

  - single server, etc.

- Needed for the navigator process requirements

- Context diagram will show all entities & systems that will interact with the system

  - pictorial of the scope of the project

# Project Plan Documents

- Michelle will have these reviewed by the end of the week

# Schedule

- John is going to look it over again to see where we can make some changes

# Roles for JAD Sessions

Agenda & Timekeeping Facilitator; Steve

Each person does their own UI; each person presents their own

Scribe – Action items/issues; Tracy

Scribe – Requirements; Sandy

- look over requirements template and have it ready for Friday

UI Categorization is what our agenda will focus on

Patient

- Log in

- Etc.

Registry Coordinator/FARA Board

# Agenda for Friday 1 – 5pm

- Email all screenshots of prototypes to Jen Thursday so she can look them over

- Steve is going to look over & create our presentation for Friday; look over tonight

- 1 – 1:15: Intro/Setup/HL Requirements Baseline

- 1:15 – 1:30: High Level Overview of Application Flow

- 1:30 – 2:30: New Patient Parts of Flow & Corresponding Prototypes

- 2:30 – 3:00: Existing Patient Parts of Flow & Corresponding Prototypes

- 3:00 – 3:45: Registry Coordinator Parts of Flow & Corresponding Prototypes

- 3:45 – 4:00: Wrap up of Prototype Discussion

- 4:00 – 5:00: Reporting Discussion with the intent that we will do prototypes of that as well

  - research reporting capabilities for .NET

- 9:00 – 10:00:  Security Strategy; login, roles, access rights, etc.

- 10:00 – 11:00: Discussion of Confirmed Fields

- 11:00 – 12:00: HL requirements Traceability Discussion

  - make sure that the HL requirements are all traced through to the detailed requirements

# Misc. Topics brought up

- New role of a security person

  - to allow them to add/remove questions or set it as editable or not

  - to allow them to add/remove registry coordinators and/or patients

- CSS Style sheet for the website…what is the format of the website and the standards for font, etc.

- We need to think about having those with Friedrich’s Ataxia to test our website