| Date: 12/9/03 | Time: 4:00pm – 6:00pm |
| --- | --- |

Attending

| Phil | Shaun | Pete | Jim |
| --- | --- | --- | --- |
| Jennifer | Neil | Manny | Dr. Naveda |

Meeting Notes

| Dr. Nevada’s Comments | Requirements process should be 4-5 weeks Redo the schedule using worse case scenarios Leave gaps in the schedule to allow for overflow Use our planning tool to help with the schedule normally: Req + Design = Q1 Implementation + Testing = Q2 |
| --- | --- |
| The Conceptual Design | Lets both Naveda and Manny know -If we know what we are doing, -If we are doing it right, -If we know what we need to do it, Should have 1-3 pictures with building blocks |
| Answers to Elicitation Questions | Yes No reports for students or employees Employers want a feature to get a copy of the evaluations they filled out(as they submit) Students want the same but only if we have time Confidential Information Limit access to staff of Co-op, department faculty authentication through DCE email employers user/pass But the contact person is not always the person that fills out the forms, so figure that out. Peak: summer/fall Fewest: winter/spring 800-1000 a quarter All of them; explorer |
| Decisions made at the meeting | We will wait to email Manny the Vision and Scope document until after the next meeting with him Risk Mgmt – Probability of Occurrence and Estimations of impact Review file format = documentname-author-review.doc |