RNG Development Spring Quarter Milestones

| Activity | Date |
| --- | --- |
| R1 Ready to demo | 4/7/2003 |
| R1 Phase gate | 4/8/2003 |
| Contact alpha testers | 4/7 – 4/11 |
| Bug fixes on release 1 | 4/7 – 4/11 |
| Conduct alpha test | 4/11 -4/18 |
| Begin roll out process at ITS | 4/11 – 4/18 |
| R2 release | 5/5/2003 |
| Application alive on ITS | 5/5 – 5/16 |
| Training users/ helpdesk | 5/5 - 516 |
| Final presentation | 5/12-5/16 |