Phase Gate – Requirements 1/22

Phase gate – phase from initiate to implement – to pass from one to another stage – need a phase gate

Initiate and Analyze Phase gate today.

Looked at Project Charter:

- Use agile development – incremental releases

  - 1st release – partial functionality

  - 2nd release – full functionality (buggy)

  - 3rd release – done with fixes

  - Time left for training

Strategic Business plan:

Departments were encouraged to add input for functionality in the portal

Resource Requirements:

- Financial resources needed?

  - Disk space, servers, databases

  - More space resources needed than financial

- Development environments

  - Eclipse or WSAD

  - Development on SE space

- Code should be well documented

- Well written requirements

- User documentation

- ITS has implementation checklist

  - Jeremy needs access to code repository?

  - Not necessary to have “official” code inspection

Mention in milestones that there will be 2 weeks of training  Get ITS help desk involved **

Project Plan

- Constraints deal with time period

  - Need to be on ITS systems

  - ITS Support

- Multiple feeds – one content owner may have more than one department

- Shouldn’t need too much space – mostly text – images may be a problem – but use FTP/HTML links to get around image issues

Requirements

- went over workflow – user

  - update? Some may be implementable, rest may not be necessary

  - admin workflow

Use Cases

- Vallino will critique

- Login is precondition – not in steps

Display:

Template first? Before write content?

Next Phase Gate for design – have one for each release

Kristi to research WSAD

Phase gates

- design before 1

- after 1

- design before 2

- after 2

- after 3

Fix milestones to reflect this

ITS wants results of test cases