# Project Metrics

## Total Project slippage from Sprint 3 - Sprint 6

Total Tasks = 120

Cancelled Tasks = 15

Project Slippage = 12.5 %

Under Estimation = 3934

## Slippage Sprint 3

Total Tasks =21

Moved Tasks =8

Task Slippage = 38%

Under Estimation = 1837 minutes

## Slippage Sprint 4

Total Tasks= 28

Moved Tasks = 17

Task Slippage = 61%

Under Estimation = 1058

## Slippage Sprint 5

Total Tasks= 34

Moved Tasks = 8 – 3 added task

Task Slippage = 15%

Under Estimation = 1039

## Slippage Sprint 6

Total Tasks= 17

Moved Tasks = 0

Task Slippage = 0%

Under Estimation = 0%

## Team Estimation vs. Team Actual

| Actual Estimation Chad VerDow 9837 7080 Dustin Keller 9219 3915 Mike Starukhin 14450 8720 Nick Dziedzic 8034 6280 Team totals 41540 25995 |  |  |
| --- | --- | --- |
| Estimation Error = 37.4% |  |  |

## HTA Analysis

Change Story Status

Version 0

3 - 8 operations

Final Version

2 operations

Final Version 1.5 - 4 times faster

Change Story Owner

Version 0

4 - 20 operations

Final Version

2 operations

Final Version 2 - 10 times faster

Choose Story Board Window

Version 0

2-3 operations

Final Version

1-2 operation

Final Version 1 – 2 times faster

Story Board Updating Completed Field

Version 0

3 operations

Final Version

1 operation

Final version 3 times faster

Overall Improvement for effective task of the program is 1.875 to 4.75 times faster on tasks with differences in amount of operations it takes to implement them.