### Meeting Minutes

Date: Friday February 10, 2006

Time: 12:20 pm – Conference Call to Jack Birecree

Persons Present: Lora, Amanda, Nick, Shawn, Tom

- Jack has looked at the pictures we sent him

- Lots of attention on requirement to do this project using a browser

  - Our recommendation is to use a client

  - We are nervous that we may not deliver anything in the end

    - No technologies available to do this – Shawn and Nick have done lots of research

      - Suggestions in research are to use a rich client

- Our solutions:

  - #1. HTTP Interceptor

    - Intercepts outgoing calls from browser – doesn’t need to process incoming calls

    - High hack factor

    - Don’t know if this is even possible to intercept HTTP calls from phone

  - #2. URL Rewriting with OS Calls

    - Lots of research regarding whether or not the OS can support this

  - #3. Browser Spawning

    - Small client piece which gets coordinates then spawns a browser

    - No updates/refresh of locations

- Jack reiterates that the requirement was to display the information on a browser

  - #3 would work and would fit that requirement

  - Jack is not concerned about refreshing coordinates

    - We shouldn’t worry about it

  - Is it technically possible to spawn a browser?

    - Not sure….

    - We may not have anything working in the end

    - Jack would need to sign off on this

- A windows application can spawn a webpage

  - Not super easy

  - But unsure of whether or not it could be done on a cell phone

- #4. Rich client with Factory and Builder

  - Design for portability to other phone types using design patterns

  - HTTP requests from client – processed by server – goes to MapPoint

    - Design it so it can be sent back as HTML, XML, etc. (but not implemented)

    - WML builder would go to the browser – could be easily integrated later on when its determined that the technologies are there to make it work

    - Builders are just to make it extensible in the future

      - Ours would just return XML. HTTP request to the server

        - Then parse it and format for the client

- #3 is the most flexible

  - But we don’t know if its possible

  - But they do want some working product out of this

  - Not sure if Symbian OS can spawn a browser

    - It would take a lot of research – messing around with emulators, etc

- We need a direction to go forward

- Jack would like us to research #3

  - Perhaps someone at Kodak could answer question of whether or not a browser could be spawned

  - Kodak resource would be on the west coast

- We are concerned about doing #1-3

  - We would like to have something working in the end

- Suppose we could spawn a browser

  - After the browser is spawned everything would work

    - Less user friendly, less logical

    - Hinders the user experience

- The refresh is in our requirements – we should take it out

- We will give Jack a couple of hours

  - He’ll email us by 5 pm today with a decision and/or a contact for us

  - Will put us in contact with a Kodak resource if possible

    - Perhaps they have a better, different idea?

- #4 is the workflow we have today in our documents

  - Minus the refresh

- Next meeting ( Monday, February 13 at 10AM