### Meeting Minutes

Date: Thursday February 16, 2006

Time: 4 PM

Persons Present: Lora, Amanda, Nick, Tom, shawn

- Just an update on progress and a working meeting

- Shawn:

  - Was supposed to be looking into getting the emulator to work with the Internet – making sure it can make HTTP requests

    - He did not know that he was supposed to be doing this – wasn’t on task list for this week

    - He hasn’t had time to work on the test plans but will this weekend

      - They need to be done

      - The design is good now

- Nick:

  - Having problems with servlets

    - Suggestion to just use EJB’s

    - JSP’s aren’t for processing things

    - Might be possible to get MapPoint example on server

    - Will probably hit milestone this weekend

      - We need to use servlets or else we are just pushing the work off

    - The team needs to review the design Sunday

- Tom:

  - His half of the proof of concept is done – getting kiosk objects from MapPoint

  - He’s going to make Visio diagrams of the whiteboard photos

- Amanda:

  - Requirements have been updated and Lora sent to Jack

  - Metrics need to be redone

  - Need to update use cases

  - Need to add bugs to bugzilla and make people use it better

- Lora:

  - Is working on presentation

  - Will work on schedule

  - Will put error cases into the workflow

- Evaluations are due Feb. 21st

- Everyone needs to do their timesheets!!!

- Next meeting ( Sunday at 12:30 pm

- We need to send Lora our spring qtr schedules

  - Can Jack meet Mon or Weds to match with Spring qtr. senior project times

- Lora and Tom decided that they will be presenting on Tuesday