### Meeting Minutes

Date: Wednesday, May 3, 2006

Time: 4 PM

Persons Present: Lora, Amanda, Nick, Tom, Shawn

- More Kiosk Info screen on UI is not including title correctly

  - Flow has failed – so its not easy to figure out

  - Lora could create another project and try the same thing and copy the code produced

- Common strings for UI are almost done

  - CommonStringsForUI.java class holds all common strings

  - Any string that might need to be changed should be included

- We need to figure out why the map is being cut off

  - Why doesn’t it just show whole route zoomed out further?

  - We are getting what mapPoint is returning

  - Tom will look into it – doesn’t know if its possible

  - Its not the UI that is cutting it off

  - Resolution doesn’t matter – its even cutting it off through web interface

  - Maybe we have to set a param or tell it to zoom out

  - Lets run it by Jack

- Things left:

  - How to deploy documentation

  - Nick has some bugs left to fix

  - Documentation – users manual

  - Presentation

  - Technical report

  - Acceptance tests

  - How to set up Eclipse environment

  - Shawn has some exception issues to fix

    - Nick has to fix some error handling

  - Tom has to fix the map cut off issue

  - Tom has exceptions stuff to do (will only show up if MapPoint breaks)

  - Deliver the stuff

    - Nick started a format – delivery format document for zip file

    - Zip file for server stuff, zip file for client stuff  & location server, zip for documents

    - Can start this once acceptance testing is done

  - We should change package names

  - Lora has to get the icon into the application

- Judging for the posters is this Friday

  - It also includes how you give your 30 min speech about your project

- We can meet this weekend to do acceptance tests

  - Saturday @ 3pm – Lora and Nick will be there

- Then run through it on Monday with Jack

- May 23rd is our Lunch and Learn at Kodak