# Senior Project Interim Self-Assessment

This document is intended as a guide for the senior project team to assess its performance in a number of dimensions.  You need not answer each question in detail, rather, use the questions as a guide for the kinds of items to assess.  Add items you feel are appropriate.

This self-assessment will be one of multiple elements that your faculty coach uses to arrive at an assessment of the team’s performance for this first term.  The other elements that the faculty coach will use include: direct observation of the team, team peer evaluations, reviews by other faculty during the interim project presentation, sponsor evaluation.  These self-assessments will also be used as part of the SE program’s accreditation effort.

To complete this self-assessment the team should carefully consider each of the questions and provide an honest evaluation of the team’s performance.  Your faculty coach will inform you when this self-assessment is due and how to deliver it.

### Team: Rain Delay

### Project: Emergency Services Directory

### Sponsor: STEP Council of the Genesee Region

### Product

- Did the team prepare all the documentation artifacts requested by your faculty coach and sponsor?  Were these documents carefully inspected prior to delivery?  How would you assess the quality of the document artifacts?

Yes, our documentation manager is in charge of taking weekly meeting notes, compiling team reports, and managing updates to the project plan, SRS, and project schedule.  Our team lead created a weekly meeting agenda and a project synopsis, at the request of our sponsors and coach.  Additionally, all team members complete weekly individual reports and contribute to our requirements document, project plan, and project backlog.

- How well did the team elicit the requirements?  Are the requirements fully specified at this point?  What approaches were used to elicit the requirements?  Were key requirements missed?  What methodology was used to document and validate the project requirements?

Our requirements came in the form of a prepared list, which we evaluated with the project sponsors to create our own project requirements and plan.  However, our requirements are not fully specified, nor were they meant to be.  Our sponsors requested we work closely with them to identify areas of improvement and respond with updated requirements.  We have captured all agreed-upon requirements in an SRS document, which we deliver to the sponsor for validation and prioritization.

- Did the team explore the entire design space before arriving at a final design?  Have there been many errors found in the design?  Was it necessary to make major changes to any part of the design?  What were the reasons for the change?  Do you have a complete design at this point?

Our design was inherited from previous teams, and it is only as we move into the development phase of our project plan that we are discovering the extent of the system, and its included drawbacks.  Future changes to the design may be required if a site improvement or new feature addition demands it.  As requirements are addressed on a sprint-by-sprint basis, our design cannot be considered “complete” until our final revision is delivered.

- How has the development and implementation progressed?  What percentage of the product do you estimate is complete at this point?  Is the team providing the documentation within the implementation artifacts?

Development has been slow to start, and our team has encountered a number of minor setbacks that have delayed our planned ramp-up, including difficulty securing a development environment, creation of a source control repository, and poorly-documented code inherited from previous teams.  We consider our current progress to be in the range of 5-10% of the final delivery, but this is impossible to know, as our requirements can change between sprints.  Considering the difficulty involved with understanding a poorly-documented system, we have resolved to comment and document our code, for our own understanding and for posterity.

- What is the team’s testing strategy?  Has the team developed a test plan?  Is the team performing unit testing?  Is the team using any test frameworks, such as JUnit?  What are the testing results to date?  Were any major defects found during system test?

We plan to unit test our code with a tool called NUnit.  We will perform regression testing using an automated tool, WatiN.  For usability and acceptance testing, we will perform live focus testing (as opposed to dead focus testing).

- Products need to be designed within guidelines and constraints appropriate for each project.  It is also important to consider the impacts of the products that are designed.  In the following categories discuss the constraints and impacts that have a bearing on your project.  Note that there may be one or two categories that have no bearing on your project but your project is probably affected by almost all of these.

Economic issues – Our sponsors are a non-profit organization, so cost is a significant issue.  We must make an extra effort to implement using inexpensive or free technologies.  Our sponsor also accepts advertisements on their site, which we should take care to represent tastefully and appropriately, to preserve the integrity of the directory.

Environmental issues – Snow and cold weather has scared one of our sponsors enough to seek refuge in Florida for the season.  Our sponsors have also expressed their concern over the location and maintainability of the server.  In the event of some sort of disaster, the site should stay available for all users who may have a need to use it.

Social issues – The directory was primarily created to be a resource in the event of natural disasters.  As such, a number of organizations outside the emergency services industry may need to be included.  Also, we have to consider the eventual use of the system by the general public, and evaluate our design as needed.

Political issues – While there is likely some level of politics in coordinating diverse organizations, sometimes across state boundaries, into an online directory, our sponsors thankfully abstract that aspect from our concern.

Ethical issues – The in-place automatic mailer currently offers editors no way to remove recipients from the mailing list, which makes our project sponsors unwitting spammers.  We plan on correcting this situation, as well as enabling a security feature to allow only appropriate users access to critical information.

Health and safety – Our project is a directory for people in the health and safety industry.  ‘Nuff said.

Manufacturability – The directory was started as a web-based version of a printed directory, and now serves as the data source for the annually-printed version.  We are considering alternative export formats to assist our sponsors with the creation of this publication.  Also in the future the directory shall become available on mobile devices.  This requires a software distribution model and possibly changes to the network infrastructure.

Sustainability – We are constantly reminded about the need for sustainability in our implementation.  The system will be used on a daily basis by our project sponsors, and must meet their needs.  The project will likely be passed on to a future senior project team, and so we must consider future-proofing in our design.  Finally, the delivered system should support expansion as usage spreads across the country, and so must be able to scale properly.

- What industry and engineering standards must your project adhere to?  Were these new standards that the team had to learn?  Did your sponsor provide you support for understanding these standards?  Did you have to educate your sponsor about these standards?

The sponsors have not defined specific standards for us, but as a web-based project, we intend to evaluate and update the site to conform to web-design and usability standards.  We will also be making changes to the code to better conform to good software design principles.

### Product

- What is your process methodology?  Has this been clearly outlined to your sponsor and received the sponsor’s approval?  How is the process documented?

We are using the Scrum process.  We have gone over this process with our sponsors and they are happy with the results it has given thus far.  We document all our development tasks in a backlog.  We have also outlined the process in our project plan for reference.  Our standup meetings are done over an instant messaging client and therefore are automatically recorded.

- Was there a large requirement to learn the problem domain?  What approach was used to gain domain expertise?  Did your sponsor provide adequately support?  What forms of support did you receive?

Yes, we needed to know how the website is currently used in order to come up with improvements for better usability.  We interviewed the editors of the site and professionals in the emergency services field in order to get a better understanding of what they were looking for in terms of improvements.  Our sponsor aided us in setting up meetings with individuals that could give us better information about what the site needs to do better.

- What mechanisms is the team using to track project progress?  How well has the team tracked its project progress?  How often do these artifacts get updated on the department project website?

We are keeping a log of effort spent per week and tracking the earned value of tasks completed.  This allows us to track how much effort we are putting into the project and how much benefit we are getting as a result of that effort.  Effort has been updated weekly and posted on the team website.  The earned value is still being worked on to provide a more accurate measurement.

- Is the team conducting effective meetings?  What can be changed to make the team meetings more productive?

Our meetings are usually straightforward with a goal in mind to be completed.  Sponsor meetings are kept on track with an agenda to keep the flow of discussion going.  In the future we should make a better effort to stick to the agenda as planned during meetings.  Other discussions that crop up during the meeting can be recorded and discussed afterwards through email or phone calls.

- Has the team met all project milestones to date?  Which milestones, if any, were missed or were met ahead of schedule?  What contributed to this schedule changes?  What will the team do differently to ensure that future milestones are met?

No we have not met all our milestones.  Due to the troubles of setting up our development environment development has lagged behind.  Now that the environment is more or less taken care of we can get to work and focus more on development.  In the future we plan on following the Scrum process better, by focusing more on daily standup meetings and sprint breakdowns.  This will ensure that everyone is focused on the project and knows its current status.

- Was the team required to adopt new technologies?  What were these technologies?  What approach did the team use for selecting the appropriate technology for the project?  Did the sponsor provide any support for learning these technologies?  How well did the team ramp up on the new technologies and begin to apply them effectively?

We were required to adopt the technologies that were currently in place for the website such as SQL Server, Visual Studio, ASP.NET, and C#.  To learn these technologies the team had to do a lot of research to become more comfortable working with them.  Our sponsor gave us documentation from previous senior project teams that gave us some insight into these technologies.  Our faculty coach also suggested that we use Microsoft Project to keep track of the project schedule.  We felt that it was more than we needed and our current project plan was working well for us.

- How well has the team maintained quality control over the project artifacts?  Have all artifacts been reviewed for adherence to quality standards?  What is the review process used by the team?

The only quality control we have for artifacts is to have them reviewed by the sponsor and then discuss their feedback during our weekly sponsor meetings.  We plan on revising our review process at the start of the spring quarter to guarantee document quality and accuracy, and to better handle requirements changes.

- Has the team had any issues with configuration management?  How were these problems solved?  What percentage of project artifacts is under configuration control?

We set up CVS at the start of the winter quarter on the team SE account.  The only problem we have had with it was running out of space on our SE account.  We had to request additional space through our faculty coach.  We have had serious issues setting up SourceSafe for source control.  The version of SourceSafe does not support remote access so we needed to use a 3rd party software client to support this.  This is not working well and we are trying to get a copy of SourceSafe 2005 that does support remote access.  We are also considering Visual Studio Team Suite, which will better integrate with our chosen source control technologies, but may not install on Windows XP.

All of the project documentation artifacts are under configuration control using CVS.  The source code is all under source control as well, the problem is gaining remote access to it.  The database is not currently in configuration control but we are looking into that.

- What is the set of metrics that the team is tracking?  Has the team gathered these metrics on a consistent basis?  What has the team learned from the review of these metrics?

Requirements Volatility, Time/Effort, Earned Value are the metrics we are currently tracking.  Time/Effort is gathered weekly and reported on to our faculty coach and sponsor through the team website.  Requirements Volatility and Earned Value are gathered after every sprint for our team’s breakdown meetings and planning for future sprints.  After reviewing our Time/Effort metrics during the first few weeks, the team realized that we were not tracking our time spent correctly.

### Communication and Interaction

- How well has the team been communicating project progress to the sponsor?  What regular communication does the team have with the sponsor?  Has the team been maintaining this communication to the satisfaction of the sponsor?  Were any adjustments needed in the communication over time?  Were these changes initiated by the team or the sponsor?

The team has weekly meetings with the sponsor.  These meetings serve as our regular means of updating the status of the project to the sponsor along with email whenever we need to contact the sponsor immediately.  This practice has served us well and we have not needed to change this.  Meeting notes are also taken during all sponsor meetings and then sent out to all attendees to record the issues of the meeting.

- Did the team need to provide technical input to the sponsor?  How well did the team educate the customer in these areas?  What mechanism did the team use?

The team informed the sponsor about the work it was doing to set up a testing sandbox environment.  The actual technical details were not needed by the sponsor team.  The only thing that was provided was the process we were using to do our development and testing and the URL of the test site so they could check in on our work when needed.

- Is this an effective team?  What has been contributing to and detracting from the team’s effectiveness?  What are the team’s weak points?  What are the team’s strong points?  What changes can the team make for next term that will make it more effective?

In terms of working together, this team has been effective.  Since none of the team members is considered a master of the technologies being used in the project, the time and effort to complete a task has been greater overall.  The team’s ability to communicate and work together on some tasks has contributed to its effectiveness.  Becoming more proficient with the development technology will be necessary for the team to become more effective.

- What mechanism does the team use to communicate with the faculty coach?  Has communication with the coach been effective?  Are there any trouble spots with the faculty coach communications?  What can the team change for next term to make their communication to the faculty coach more effective?  What can the faculty coach change to make his or her interaction with the team more effective?

Outside of the team’s weekly meeting with the coach and sponsors, the team has mainly used email to communicate with the faculty coach.  This mechanism has been effective and has not caused any problems for the team.  If more immediate communication is required outside of the planned meetings, the team and coach may need to consider exchanging phone numbers for a faster response.

- Has the team needed to interact with department staff personnel, i.e. the office staff or Kurt?  Has this been handled in a professional manner?  Were there any problems with these interactions?

The team has found it necessary to interact with Kurt on several occasions, requesting more space, virtual machines, and software access. These were handled on the team's end in a professional manner, and the only problems that were encountered in dealing with department staff personnel was the delay in the response time for said staff personnel.

- Does the team have a complete website with all project artifacts stored and up-to-date on the software engineering department webserver, i.e. linus.se.rit.edu?  How often are entries on the webserver updated?

The team does currently have a complete website hosted on the SE department server that contains all project documents. The documents on the server are updated as necessary.

- How well has the team made presentations to the sponsor and faculty coach?  Was the interim project presentation done in a professional manner?  What can be done to improve the team’s presentations?

Our presentation went reasonably well.  We addressed all relevant topics and answered questions appropriately.  That said, upon review we realized we could use a good deal more preparation for future presentations.  Our timing was imperfect and we went a bit long.  Kevin has sworn an oath never to use the word “um” again.  We have plenty of talent when it comes to public speaking, we just need to work on our confidence level.

- How well has the team worked with other senior project teams, coordinating access to lab space and equipment, sharing experiences and ideas, etc.?

Coordinating with other teams has been a non-issue for us.  We’ve never come across a problem where another senior project team got in the way of our progress.  Communicating experiences with other teams has been a personal exercise and not a professional one – all of us have spoken with our peers about our projects, but most of our directional input comes from our sponsors and faculty coach.

### Achieving Customer Satisfaction

In the team’s opinion has the work accomplished to date satisfied the project sponsor?  Were there any weak spots in this regard?

Yes, the work done so far has been satisfactory; however there is definitely room for improvement.  The sponsor team has been well informed and the student team has given many good suggestions, recorded the requirements, and accurately gathered the needs of the sponsor team.  The area we need to work on is getting started on the implementation and developing the requirements. The sponsor team is anxious to see our work and we need to start delivering in that regard.  Our process could also use some revision, to become more flexible.  We are leveraging Scrum to guarantee an adjustable schedule, but our documentation could use more quality control and process to ensure synchronization and accuracy across updates.