Team Rain Delay Meeting Notes

Date: 2/5/08

Time: 4:15

Issues:

SRS Update

- Need priority on new features

- All 26 letters on page and you can select the letters to jump you to that portion of the listings

- Updates to registration of organizations

- Editor able to change the representative for an organization

- Users separate from organizations?  User registration and organization registration separate?  May need to be added so users can have elevated permissions so they can access secure organization information

- Only allow the users who enter the information to see the information for that organization?

- 3.12 changed to mass e-mailing

- Categorize county searches by organization type

- 3.18 turn on or off, variable time interval for emails

Development

- Test site can be viewed at http://raindelay.se.rit.edu/STEPEMS/index.aspx

  - Please only observe the site but do not try to register organizations or do anything else major with the website unless you have the consent of the team to do so.  It could cause problems with development.

- Name change is on test site, along with other logistic updates

Project Testing Procedures

- Orlando has the testing tools installed and will start running tests soon

Project Plan Update

- The sprint features that we are working on will be included in the Project Plan.

Presentation

- Tuesday, February 12th at 5:00 PM

Dr. Kluge feedback

- Is it possible to put announcements on the website to alert users to upcoming news items?  Will deliberate at next meeting.

Decisions:

Reschedule Tuesday weekly meeting for Saturday, February 9th at 11:00AM

Action Items:

Rain Delay work on team presentation.

Orlando updating the Project Plan with the new updates and sprint tasks, continue testing.

Kevin will be calling Muffy to arrange a meeting, attend meeting on Saturday.

TJ making final updates to the SRS

Mark will continue with development progress

Nathan find out more information about presentation rubric

Dr. Kluge – ask Ed Riley to define who should be able to access fire bureau information

Dr. Kluge will email key personnel going over what we have discussed so far, improvements and additions to the Directory.

Dr. Kluge will find an example website with announcement or news items on it.

Chloe, Sarah, and Dr. Kluge will go over requirements and send feedback to the team for next week.

Chloe, Sarah, and Dr. Kluge will go over the text on the website and try to cut down on the wording used in the directions and information provided.

Chloe, Sarah, and Dr. Kluge will suggest link categories and other links they feel they want on the site.

Chloe, Sarah, and Dr. Kluge will list what information is desired for places of refuge.

Chloe, Sarah, and Dr. Kluge what information do you want for International Organizations?

Issues to be addressed for next meeting:

Announcements page

Requirements feedback

Information on meeting with Muffy

Saturday meeting information