Team Rain Delay Meeting Notes

Date:  4/15/2008

Time: 4:15

Issues:

Google Maps

- Is working, ready for deployment

- Directions functionality is not working yet

Alphabetical Browsing

- Started, not ready for deployment as of now

- Browse may need to be reconsidered as a term

Registering an Organization

- Register an organization as having multiple types

- Asterisks added to required fields

Site Content Updates

- Changed text on the search page

Went over sprint 4 backlog, updated it.

Decisions:

Action Items:

Rain Delay will continue to work on Sprint 4 items so they can be tested next week.

Issues to be addressed for next meeting:

Going over sprint 4 items that are complete for testing.

Prepare for deploying sprint 4 items.

Poster draft