| **Minutes of Meeting** |
| --- |
| **Project:** Facets |
| **Location:** SE Team Room | **Date: 7/13/10** | **Time:** 4-6pm |
| **Attendees:** 1. Victor Calderon
2. Ryan Chadwick
3. Mark Gatesman
4. Arnold King
5. Bryan Sullivan
6. Rob Vantyne
 |

|  |
| --- |
| Open Issues |
| 1. Connection refused from the server.
 |

|  |
| --- |
| Agenda |
| 1. Continue update and improve prototypes, finish Idea Generation for Brainstorm prototype.
2. Getting connection to the server and get basic function of Session Management working.
 |

|  |
| --- |
| Action Items |
| 1. Keep website up-to-date
2. Inspect documents regularly
3. Keep creating and improving prototype
4. Get connection to the server(Victor & Bryan)
5. Start working on Grouping(Rob & Ryan) & Voting/Result(Arnold & Mark)
6. Fix issue and finish up Idea Generation
7. Create more buttons for Idea Generation(add idea etc.), Voting, Grouping and Results
8. Check accessibility of the Senior Project team room
 |