On-line Co-op Evaluation System

Vision and Scope

Digital Evaluation Systems

Version 1.7

March 17, 2004

Revision History

| Revision Number | Engineer Name | Release Date | Revision Purpose |
| --- | --- | --- | --- |
| 1.0 | Shaun | 12/8/03 | Initial Revision |
| 1.1 | Shaun | 12/12/03 | Updated each section with new content |
| 1.2 | Shaun | 12/16/03 | Updated Scope and Limitations |
| 1.3 | Philip | 1/3/04 | Updated Section 3.1 with FE-16; changed references to users for consistency |
| 1.4 | Shaun | 1/6/04 | Updated Section 2.1 and 2.2 |
| 1.5 | Philip | 1/8/04 | Updated Sections 2.2, 3.1, and 4.2 regarding comments from Manny |
| 1.6 | Shaun | 1/8/04 | Updated 2.2, and 3.1 based on comments by Manny |
| 1.7 | Philip | 3/17/04 | Updated Major Features (5, 7, 14) |

Table of Contents

1. Business Requirements	3

1.1 Background	3

1.2 Business Opportunity & Customer Needs	3

1.3 Business Objectives	4

1.4 Business Risks	4

2. Vision of the Solution	4

2.1 Vision Statement	4

2.2 Major Features	5

2.3 Assumptions and Dependencies	5

3. Scope and Limitations	6

3.1 Scope of Initial and Subsequent Releases	6

Feature	6

Release 1	6

Release 2	6

Future Releases	6

3.2 Limitations and Exclusions	8

4. Business Context	8

4.1 Stakeholder Profiles	8

4.2 Project Priorities	9

5. Product Success Factors	9

6.	References	10

# 1. Business Requirements

## 1.1 Background

The Rochester Institute of Technology (RIT) has one of the largest, oldest, and most renowned cooperative education (co-op) programs in the world.  For many students at RIT, co-op is required in order to graduate.  The RIT Office of Cooperative Education and Career Services (OCECS) manages the co-op program and related career services.

To complete a co-op assignment, a student works for an employer for a specified amount of time, known as a block.  A block lasts for about 10 weeks and often falls on the same schedule as a quarter at RIT.  Before leaving for co-op a student must register with the OCECS through an online form, providing information about the assignment.  Credit for co-op experience is awarded based on two evaluation forms.  The student’s employer must submit an assessment of the student’s performance using a form provided by the OCECS, and the student must submit an evaluation of the assignment using a form provided by the student’s academic department.  Currently this process is done with paper, pencil and the help of the United States Postal Service (USPS).

Each quarter a sponsoring employer is mailed an evaluation form for each RIT student the organization employs.  The form consists of Likert-scale bubble responses and text responses.  The employer completes the form and mails it back to the OCECS.  When the completed form is received a copy is made and sent to the student’s academic department.  The original is kept in the student’s folder located in the OCECS.  For some academic departments, the returned forms are also scanned into flat-file spreadsheets and sent to the Dean’s office for the appropriate college.  The Dean’s office may export the files to database applications and use the results to conduct group analysis for various accreditation program requirements.

At the end of each block of an assignment, a student is required to complete a paper report evaluating the co-op assignment, which is used by the student’s academic department in conjunction with the employer’s assessment to assign a grade of “satisfactory/unsatisfactory” for the experience.  The form used for the student’s evaluation varies by academic department, and the data is rarely, if ever, used to support analysis or accreditation efforts.

## 1.2 Business Opportunity & Customer Needs

- Because the paper and pencil process currently in use for co-op evaluation is laborious, time consuming and unreliable, the OCECS has decided to replace it with an electronic system.  Such a system would provide benefits to the OCECS, academic departments, students, and employers.  The On-line Co-op Evaluation System will present the following improvements:

- An employer will be able to access forms for all sponsored students in one location at any time of the day.

- Employers and students can easily submit co-op evaluations up to the end of a quarter.

- Assessments will be received and processed at the OCECS immediately.

- Academic departments and representatives of the OCECS can efficiently access evaluation results, perform analysis and generate reports.

- The need to make copies and scan papers will no longer be present.

- Forms will not be lost in the mail or arrive too late to meet submission deadlines.

- Postage costs will be eliminated.

## 1.3 Business Objectives

BO-1: Deploy the On-line Co-op Evaluation System by July 19, 2004 in order to have it available for summer quarter evaluations.

BO-2: Eliminate paper evaluations.

BO-3: Cut operating costs by reducing the need for postage and lowering paper usage.

BO-4: Improve information gathering for accreditation purposes.

## 1.4 Business Risks

RI-1: The development team will be unavailable after the delivery deadline.  Failure to meet the deadline would result in an incomplete product.

RI-2: The proposed system would require academic departments to change their current method for co-op evaluation.  Some departments may not readily accept the new process.

RI-3: Development of the proposed system would require collaboration with the RIT Information Technology Services (ITS), which is an outside department.

# 2. Vision of the Solution

## 2.1 Vision Statement

The On-line Co-op Evaluation System will be a repository of evaluation results for both co-op employers and students.  The forms will be placed online for both parties to fill out.  Once filled out, the information is stored in a database.  The database takes the place of the current filing methods.  The database adds the ability to retrieved evaluations results and compared them with other evaluations.  Reports can be generated based on the comparisons.  The reports will help show how the co-op experience helps student growth and development.

## 2.2 Major Features

FE-1	Students and employers can fill out co-op forms online

FE-2	Employers can save a copy of the forms they fill out

FE-3	OCECS and academic representatives can view completed evaluation forms online

FE-4 	OCECS and academic representatives can report on student and employer evaluations

FE-5	OCECS representatives can dynamically generate evaluation forms

FE-6	OCECS representatives can send a mass email telling all students and employers to fill out their forms

FE-7	OCECS representatives can change evaluation forms for a department

FE-8	Control access to forms through DCE accounts and passwords for RIT faculty and students.

FE-9	Control access to employer forms by emailing employers usernames and passwords

FE-10	Evaluation results are stored in a database

FE-11	Export certain data from the database to excel

FE-12	Database can map forms to their evaluation data

FE-14	Information needed from the OCECS registration system shall be provided to the system

FE-15	The system will flag the registration system when evaluations are completed and submitted

FE-16	Access to data will be limited through the user management system.

## 2.3 Assumptions and Dependencies

1.  The application will reside on a server supplied by the RIT Co-op office and managed by ITS

2.  The choice of database development tools will be Oracle

3.  Students currently on co-op and their employers will have access to the online system

4.  New evaluation forms do not need to look like the old paper forms

5.  Students and Employers cannot edit a form they already filled out

# 3. Scope and Limitations

## 3.1 Scope of Initial and Subsequent Releases

| ### Feature | ### Release 1 | ### Release 2 | ### Future Releases |
| --- | --- | --- | --- |
| FE-1 | Employers can fill out evaluation forms online |  | Students can fill out evaluation forms online |
| FE-2 |  | After employers submit a form they will be brought to a printable view of the form they submitted and may print the form at that time |  |
| FE-3 | OCECS representatives can view filled out employer evaluation forms | Academic representatives can view filled out employer evaluation forms for their students | OCECS representatives can view filled out student evaluation forms Academic representatives can view filled out student evaluation forms for their students |
| FE-4 | OCECS representatives can report on employer forms | Academic representatives can report on employer forms related to their students | OCECS representatives can report on student forms Academic representatives can report on student forms from their students |
| FE-5/7 | OCECS representatives can set employer forms for a department | Forms can be dynamically generated from configuration files, which will allow for departmental forms to be switched easily | Department administrators can set student forms for a department |
| FE-6 | OCECS representatives can request mass emails to employers with pending evaluations |  | OCECS representatives can request mass emails to students with pending evaluations |
| FE-8 | System access is protected via DCE accounts for OCECS representatives | System access is protected via DCE accounts for Academic representatives | System access is protected via DCE accounts for students |
| FE-9 | Access to employer forms controlled by emailing the employers their username and password |  |  |
| FE-10/12 | Dynamic database system in place to handle changing forms and to provide the ability to report on these forms, allowing for forms to change while keeping all the old data |  |  |
| FE-11 | Exporting of data to Excel |  |  |
| FE-14 | Student co-op assignment information will be imported into the system |  |  |
| FE-15 |  |  | As forms are submitted they will flag the co-op database to announce they have been completed |
| FE-16 | OCECS representatives can manage academic representative access on department level. |  |  |

## 3.2 Limitations and Exclusions

Unknown

# 4. Business Context

## 4.1 Stakeholder Profiles

| Stakeholder | Major Value | Attitudes | Major Interests | Constraints |
| --- | --- | --- | --- | --- |
| RIT Office of Cooperative Education and Career Services | Improvements over manual paper process; Enhanced evaluation process with reports; Money saved on postage | Very enthusiastic | Reporting capabilities; Usability | Must mirror paper process |
| RIT Information and Technology Services (ITS) | No real benefit | Not known | Ease of management and maintenance | Server must reside in ITS-operated location |
| Employers | Convenient online forms | Not known | Convenience of online forms | None identified |
| Students | Convenient online forms | Supportive | Convenience of online forms | None identified |
| Academic Departments | Can view reports and completed evaluations on-demand; Money saved on postage | Enthusiastic | Convenience of online access to evaluations; Reporting capabilities | None identified |
| Co-op Office Systems Administrator | None identified | Not known | Easy to integrate with other systems | Integration with other systems and data export formats |

## 4.2 Project Priorities

| Dimension | Driver | Constraint | Degree of Freedom |
| --- | --- | --- | --- |
| Schedule | All team members are graduating in May 2004. | Co-op department wishes to have a system running by summer quarter. |  |
| Features | Simple interactions with employers and students. More detail analysis by staff of the Co-op office and all the college departments. | Must receive student information and various logins from several SQL / Oracle databases. Must be accessed through any web browser. | The project team is in control the interface design and may decide appropriate underlying technologies. |
| Technology |  | RIT and ITS have many standards they are trying to push for all web development | The decision of the technology the system will use is up to the project team but constraints may exist because ITS will be managing the system once it’s delivered and the system must interface with OCECS’s existing SQL Server database. |
| Quality |  | Reliable database access, password logins, successful form transmission, and data analysis must be available. | Numerous functional requirements are not required, but they are strongly desired. Degree of importance to be decided by project developers. |
| Staff |  | Limited to the same team size of 5 throughout the project |  |
| Cost |  |  | No budget is set for this program; however, there are funds that are available upon request. |

# 5. Product Success Factors

The success of the Co-op online evaluation system may be determined by the ability of both students and employers to complete evaluation forms and for the evaluation forms to be stored and processed for analysis at any given time.  This system will include evaluations from students and employers, which will be accessible by the co-op office and academic departments.

# References

1.  Project Proposal