| Date: 1/13/04 | Time: 4:00pm – 6:00pm |
| --- | --- |

Attending

| Phil | Shaun | Pete | Dan Tobin |
| --- | --- | --- | --- |
| Jennifer | Neil | Jeremy Trumble |  |

Meeting Notes:

| Planning | Put together a schedule for the rest of January. The schedule can be found at the bottom of the minutes |
| --- | --- |
| OTS/ATP | Jennifer added a sample OTS to CVS as well as the template we will use Assignments for the ATP are as follows: 1.1 - 1.4 Phil 1.5 - 2.2 Neil 2.3 - 2.5 Shaun 2.6 - 2.8 Jenn 3.1 - 3.3 Pete Have your piece done by Tuesday, 1/20. |
| SRS/Requirements | Jennifer added a checklist for the requirements in SRS. We are meeting 12:30 Saturday to review both the nonfunctional and functional requirements. |
| ITS | Jeremy Trumble is the point of contact for us and handles web apps and services. Dan Tobin is in charge of the network infrastructure. Here is a list of the stuff ITS had to say. Linux/Solaris is their recommended platform |
| ITS Recommendations | Linux/Solaris is their recommended platform They seem to prefer using Oracles App Server instead of JBOSS Jeremy/Dan wants to see all our deliverables ITS must verify the database model We will not be given test users for the system We should be able to get all permissions for the database -avoids some problems we were warned us about Oracle licensing is not an issue. ITS would like to see our schedule so they can plan meetings to make sure we are on the right path Backup procedure -production -> full backup every night -dailys are kept for a month -weeklys are kept for a quarter -monthlys are kept for a year ITS is looking into the DCE authentication, they already saw this as a problem Emailing employers -may need special account on a mail server -password might have to be employer info -emailing password isn’t secure enough Jeremy would like to meet every other week, Thur 4-6 is fine We were warned that some days (registration, and during add/drop) that ITS is frozen and database work is minimal. How much that effects us is yet to be determined. |
| From Here | Dan is looking into the DCE authentication and mass emailing Jeremy is looking to see if Jboss is an option for us Team must send Jeremy a data model for them ASAP Team must send Jeremy a document describing the data model methodology Team must send Jeremy a list of deliverables Team must send Jeremy a project schedule |