| Date: 1/15/04 | Time: 4:00pm – 6:00pm |
| --- | --- |

Attending

| Phil | Shaun | Pete | Dr. Naveda |
| --- | --- | --- | --- |
| Jennifer | Neil | Manny |  |

Meeting Notes:

| SRS | Have your sections done by Saturday |
| --- | --- |
| Requirements | Review all the requirements by Saturday |
| Requirements Meeting | We are meeting 12:30 Saturday to review both the nonfunctional and functional requirements. |
| Manny’s Comments on ITS | If we press them enough we’ll get what we want |
| Manny’s Comments on Searching | Search for evaluations based on name or DCE account -possibly use quarter to narrow results Does like the list of all pending evals |
| Manny’s Comments on Email | OK to hold off sending mail until late at night. Manny understands the security issue with email 1 user/pass for each student being evaluated Single email is nice |
| Manny’s Comments on Reporting | Reports -mean scores -standard deviation change Export Report to Export Data |
| Other Comments from Manny | Deleting a student form We can get a import file to use to create the database. Manny will get us a list of all departments/colleges with co-ops |
| Naveda’s Comments on ITS | Checkpoints for ITS -should help them feel comfortable with us having server, etc |
| Naveda’s Comments on Academic Representatives | Need to meet with multiple academic reps Should have a questionnaire for them. -by topic -decision tree Book, “Requirements: Quality Before Design.” by Wineberg |
| Naveda’s Comments on Conceptual Design Presentation | Work Breakdown Structure is good for the presentation |