| Date: 1/8/04 | Time: 4:00pm – 6:00pm |
| --- | --- |

Attending

| Phil | Shaun | Pete |
| --- | --- | --- |
| Jennifer | Neil | Chris Boyd |

Meeting Notes:

| Vision and Scope | Shaun made changes specified by Manny and the group |
| --- | --- |
| Use Cases | Removed UC 1, UC 2, UC 9 because they only related to the student |
| Chris Boyd Comments | Described problems with ITS -mainly, don’t expect quick turn around time -try to get a server running Oracle in the lab with us -any changes we want to make to the DB will take about 2 weeks He has source and documentation about connecting to ITS Gave us the names Matt Campbell and Dan Tobin |
| Tasks | Everyone have their functional and non-functional requirements by next Thur, 1/15 SRS will be broken up and assigned Pete is working on the prototype for now |
| Inspections | Tuesday, 1/20, Inspecting both non-functional and functional requirements |