| Date: 2/02/04 | Time: 4:00pm – 6:00pm |
| --- | --- |

Attending

| Phil | Shaun | Pete |
| --- | --- | --- |
| Jennifer | Neil | Dr. Naveda |

Meeting Notes

| Conceptual Design Presentation by Doctor Naveda | Some of us looked unsure of what we were saying. It came off as we didn’t know what we were doing. |
| --- | --- |
| # Comments on reporting | Ask Manny for a sample report in a spreadsheet. Give him a deadline for it. |
| # General Comments on Project | Try to limit interaction with stakeholders. Give them deadlines for changes. |
| # Week 10 Presentation | - Make interesting and fun. - Show off - Tech problems - Next Tuesday Doctor Naveda will meet with us to go over what we are saying. |
| Outline for Presentation | - Project Description - Improvements to current process - Tech/Non-Tech problems - Solutions to problems - Forms |
| # Tasks | - Verify that prototype has all commands - Shaun - Decide Beans to use - Pete - Divide Actions – No one - Requirements for logging – Shaun - Use Case/Requirements for Export for Academic Reps – Shaun - Form Generation – Neil - ATP – Jennifer |