Date of Meeting:  December 14, 2004

Participants:

- Gregory Giacovelli

- Nick Mancuso

- Nick Stroh

- Shaun Newsum

- James Heliotis ( Sponsor )

Absentees: None.

Issues / Discussions:

- Review of Nick M’s milestone section

  - Milestone M2 seems large and may need to be split into 2 milestones

  - Should the test suite be developed in M2, or just started

    - Test suite is high risk, complex implementation

- Access to past submissions by grader

  - Applet, explorer simulation

  - Direct access to file system

- Review of Shaun’s testing section

  - Do we need to write code to test the system

- Review of JP’s Requirements doc

  - User requirements need to be broken down further

  - User description needs to change to include everything lower users can do

  - Requirements need to be grouped (sub-requirements), or reworded for clarity – data dictionary?

- Discussion with Jim

  - How does the current system store the files?

    - Files are currently deleted manually

    - Directory structure: Grader account / submission folder / section folder / lab folder / student folder / files

      - Can change to quarter/course/section/lab/user/files

    - Store everything compressed, archived by activity, uncompress in temp directory

    - Only one person can access files at once, but professor or grader can access them

    - Solution file available to grader after parsed

  - Scope: are we creating the html pages for the labs / do we need to include the file splitting function in our system

    - He would like us to create and deploy the html files from the provided xml (via provided xsl stylesheet), parse files, create downloadable jars

    - Assume that separate activity xml files are created by faculty

    - Browse to source file to be split, automatically process file and know where to put it

  - When tests are specified should we run them on solution?

    - Ok, not necessary

  - Access to existing lab directory for us?

Decisions made:

- Will keep M2 as one milestone

- Past submissions will be accessed by direct file system access

- We will write code to test the system (unit, regression, system-level)

- Hierarchal requirements structure agreed upon

- We need a data dictionary

Action items:

- TBA – Meeting 12 – 2 tomorrow

- Jim – try to get us access to existing lab directory