Date of Meeting:  January 13, 2005

Participants:

- Gregory Giacovelli

- Nick Mancuso

- Nick Stroh

- Shaun Newsum

- Jean Paul Pietraru

- James Heliotis

Absentees: None.

Issues / Discussions:

- Database design presentation

  - Need to add “command” details to Test entity

  - Might want to reduce redundant information in the database

    - May want to just keep assignments by course and create fake courses for exceptions.

  - Need to make sure team specification is really easy to manage for professors

    - Team size needs to be flexible, exceptions are often made

- File structure presentation

  - More meaningful titles on the file structure slides

  - Degree of redundancy might be a problem, need to rethink this approach

    - Mainly with sections, may not need to break activities down by section

      - Not a critical feature

    - In case manual changes need to be made, would be nice to only have to change one file per course

Action items:

- Tuesday

  - GUI prototype review

  - Requirements