Date of Meeting:  December 17, 2004

Participants:

- Gregory Giacovelli

- Nick Mancuso

- Nick Stroh

- Shaun Newsum

- Jean Paul Pietraru

- James Heleotis

Absentees: None.

Issues / Discussions:

- Review of SRS v2

  - Some terms in the data dictionary need revision

    - “Pass status”

    - “File type”

    - Add term “quiet test”

    - “Assignment”

    - “Assignment pages”

    - “Grade guide”

  - Added requirement ACT-6

  - Activities created from a template can then be modified (ASG-4)

  - Added requirement TST-5

  - Addition of Appendices

- XML file discussion

  - We will have to read some information from the XML files:

    - Course

    - Grade lab – comments

    - Team size

    - Grade (name, points)

- Discussion with Jim

  - In presentation:

    - High level architecture

    - User flow, use cases (what each person does)

    - Have low level design available to discuss if requested

    - Activity templates / lab creation idea

    - Nothing with requirements

  - Do we want an XML per activity or per assignment

    - Keep them per assignment

  - Activity template idea

    - Sounds good, put in presentation

  - Projects vs. Labs

    - Ignore the XML for projects

Action items:

- Shaun will create and present high level architecture and user flow

- Nick M will create and present activity templates / lab creation thing

- Nick S and Greg will create use cases

- JP is fixing requirements doc

- Meeting 12-2 Friday