Date of Meeting:  February 3, 2005

Participants:

- Gregory Giacovelli

- Nick Mancuso

- Nick Stroh

- Shaun Newsum

- Jean Paul Pietraru

- James Heleotis

- Fernando Naveda

Absentees: None.

Issues / Discussions:

- Naveda

- Student Prototype

  - Ask Jim about labels “stdout” and “errout”

- Grader Prototype

  - May need a convenient way to grade one activity across all students

  - Also a way to grade an activity before another activity is submitted

- Professor Prototype

  - May want a notion of a “course coordinator”, who can setup all sections of a course

  - Deleted courses maybe should be flagged as deleted, as apposed to really deleted

- Heleotis

- Student Prototype

  - Quiet test with no feedback is missing

  - “std. out” may be a better tag

  - Graders or faculty may want to make anonymous comments in the student grade book – per grader

- Grader Prototype

  - Course grade book should be downloadable as a comma-separated file

  - Should have a designation for activities yet to be graded, instead of marking them 0

  - Need a phase before students can see grades that have been inputted

- Professor Prototype

  - Deleting a course archives it

  - When you archive it you should put in a file size before you save it

- May not want “placebo” activity called that

- Edit teams page should be by section

- Grader should be able to edit teams, assign extensions

- When you click “save changes” on assignment creation, should prompt for a note

- Need to have Course and System level command files

  - Make it clear in the manual how the Command structure works, in terms of the scope of referencing existing script files

- Need a way to have more flexibility in comparison scripts, need support for things like “ignore white space”

- When creating an assignment, dates shouldn’t be on the opening page

- Change the word “quarter” on the new course screen to “term”, for portability

- Copy course ability, for new terms

- Need ability to download all submissions for an assignment across all sections to check for cheating

- Optimizing the UI and creating icons is low priority

- Cool names

- DragonSoft Polymorphic Script Files (DSPSF)

- The Marshall Plan – web services support

Action items: