## Meeting Date : March 16, 2005

### Meeting attendees:

Greg Giacovelli

Nick Mancuso

Professor Naveda

Shaun Newsum

Jean-Paul Pietraru

Nick Stroh

### Purpose:

Weekly update, first gathering after break.

### Action Items/Responsibilities:

- Shaun – Recover Beans that Greg deleted.

- Shaun – get entity beans implemented to support Requirements of M2

- Greg – Create connections needed between presentation and rest of system

- Greg –  Create way to support filesystem for the system to utilize

- Nick M. – Create sample application with the middleware software.

- Nick S – Create Session beans and implement as much as possible to support M2

- Team – Update Design docs with current designs.

- Prof Naveda – Get team feedback from Presentation.

- All involved – Figure out a name for this thing.

- Team – get M2 Ready for Monday, March 21, 2005.

### Upcoming Issues:

- Falling behind again.

- Poster will be due soon.

- Another Presentation is coming