# DragonSoft

# Progress Report

Week of January 17, 200

5

# Current Focus:

- Finalize first spiral iteration of requirements.

- System design

- Prototype finalization

# Changes:

- Project Server replaced

- Original CVS replaced

- Website updated

# Summary:

The group has been working very vigorously in order to have the first iteration complete. Our requirements gathering took much longer than anticipated in our initial plan, which is affecting our design documents. However, much effort has been also focused on our prototypes for the user interfaces. These we hope to display to our customer for approval and aid in the first requirements draft for iteration 1. We as a team have verified that the user interface prototypes provide ways to fulfill all actions that were noted in the formal requirements. Nick S. and Shaun are currently working on Use case development. Nick S., Nick M. and Greg are working on proofing the prototypes. Greg and Shaun are working on drafting a design and a formal design document.

We have also decided to refrain from using Microsoft Project Server any longer for our project tacking software. We found that the benefit gained would not out weigh the amount of time and effort needed to be able to function on a project with such a small time scale. Instead we are using manual means of tracking our project's tasks.

Also as a result of removing the use of Project Server, our old document repository has been moved to a more accessible place. We have replaced our CVS repository with a Subversion repository. This allows us more flexibility in that we can link a read only webpage view of our documents into our main site. This allows all viewers of our site to look at our documents in the most up to date state. We have replaced our link to Project Server to point to this new location. Also our deliverable schedule has been posted on our site along with the date when the actual deliverables have been delivered. This allows us to more easily see how we have been with keeping on time with such things.